History Log

| Line # | Version - Filename | Effective Date | Change |
| --- | --- | --- | --- |
|  |  |  | Section # | Section Name | Subsection Name | Update Activity |
| 1 | Master Redlined CLEC-Qwest CMP Re-design Framework - Revised 02-07-02 – CLEAN – Version 1.0 | 02-07-02 | All |  |  | Accepted changes to Master Redlined CLEC-Qwest CMP Redesign Framework |
| 2 | Master Redlined CLEC-Qwest CMP Re-design Framework - Revised 02-20-02 – CLEAN – Version 2.0 | 02-20-02 | 2.1 | Types of Change | Regulatory Change | Added changes to Regulatory Changes section as agreed to at Feb 19 Redesign Meeting. |
| 3 | MasterRedlineCLEAN030702 | 03-11-02 | 3.1 | Change Request Initiation Process | CLEC-Qwest OSS Interface Change Request Initiation Process | Added language agreed to at March 7 Redesign Meeting. |
| 4 |  |  | 9.0 | Prioritization | N/A | Added language agreed to at March 7 Redesign Meeting. |
| 5 |  |  | 9.3 | Prioritization | SCRP | Added language agreed to at March 7 Redesign Meeting. |
| 6 |  |  | 5.1.6 | Change to Existing Interfaces | Final Interface Technical Specifications | Added language agreed to at March 7 Redesign Meeting. |
| 7 | MasterRedlineCLEAN032702 | 03-27-02 | 3.1 | Change Request Initiation Process | CLEC-Qwest OSS Interface Change Request Initiation Process | Added Reasons for Denial Language |
| 8 |  |  | 3.3 | Change Request Initiation Process | CLEC-Qwest OSS Interface Change Request Initiation Process | Added Reasons for Denial Language |
| 9 | MasterRedlineCLEAN040802 | 04-08-02 | 1.0 | Introduction and Scope |  | Added language agreed to at April 4 Redesign Meeting. |
| 10 |  |  | 2.0 | Managing The CMP |  | Added language agreed to at April 4 Redesign Meeting. Moved Section to 2.0 from 7.0 |
| 11 |  |  | 3.0 | Meetings |  | Moved section to 3.0 from 8.0. |
| 12 |  |  | 6.0 | OSS Interface Release Calendar |  | Added language agreed to at April 4 Redesign Meeting. |
| 13 |  |  | 10.0 | Prioritization |  | Moved Appendices to end of document |
| 14 |  |  | 10.2.4 | Prioritization | Late Adder | Added language agreed to at April 4 Redesign Meeting. |
| 15 | MasterRedlineCLEAN041602b | 04-16-02 | 5.4 | Change Request Initiation Process | Qwest Originated Product/Process Changes | Added language agreed to at April 16 Redesign Meeting. |
| 16 | MasterRedlineCLEAN050202 | 05-02-02 | 5.1 | Change Request Process | CLEC-Qwest OSS Interface Change Request Initiation Process | Added revised language agreed to at May 2. 2002 Redesign Meeting. |
| 17 |  |  | 5.5 | Change Request Process | Crossover Change Requests | Added revised language agreed to at May 2. 2002 Redesign Meeting. |
| 18 |  |  | 10.2.5 | Prioritization | Withdrawal of Prioritized CRs | Added language agreed to at May 2. 2002 Redesign Meeting. |
| 19 |  |  | 10.3 | Prioritization | SCRP | Added revised language agreed to at May 2. 2002 Redesign Meeting. |
| 20 |  |  | 13.0 | Training | N/A | Added language agreed to at May 2. 2002 Redesign Meeting. |
| 21 | MasterRedlineCLEAN052202a | 05-22-02 | 5.6 | Change Request Process | Change Request Status Codes | Added language agreed to at May 21-22. 2002 Redesign Meeting. |
| 22 |  |  | 5.7 | Change Request Process | Change Request Suffixes | Added language agreed to at May 21-22. 2002 Redesign Meeting. |
| 23 | MasterRedlineCLEAN060602 | 06-06-02 | 2.5 | Managing the Change Management Process | Method of Communication | Added language agreed to at June 5-6, 2002 Redesign Meeting. |
| 24 |  |  | 5.1 | Change Request Process | CR Initiation Process | Added language agreed to at June 5-6, 2002 Redesign Meeting. |
| 25 |  |  | 5.3 | Change Request Process | CLEC Product/Process Change Request Initiation Process | Added language agreed to at June 5-6, 2002 Redesign Meeting. |
| 26 |  |  | 5.3 | Change Request Process | CLEC Product/Process Change Request Initiation Process | Added IMA Software Development Timeline agreed to at June 5-6, 2002 Redesign Meeting. |
| 27 |  |  | 5.5 | Change Request Process | Postponement and Arbitration of a Product/Process Change | Added language agreed to at June 5-6, 2002 Redesign Meeting. |
| 28 |  |  | 5.6, 5.7, and 5.8 | Change Request Process | Multiple | Renumbered based on addition of new Section 5.5 |
| 29 |  |  | 16.0 | Exception Process |  | Added language agreed to at June 5-6, 2002 Redesign Meeting. |
| 30 |  |  | Definition of Terms | Definition of Terms |  | Added language agreed to at June 5-6, 2002 Redesign Meeting. |
| 31 |  |  | All | All | All | Cosmetic and clarifying changes agreed to at June 5-6, 2002 Redesign Meeting. |
| 32 | MasterRedlineCLEAN061802 | 06-18-02 | 2.1 | Managing the Change Management Process | Managing the Change Management Process Document | Added language agreed to at June 17-18, 2002 Redesign Meeting. |
| 33 |  |  | 12.4 | Production Support | Reporting Trouble to IT | Added language agreed to at June 17-18, 2002 Redesign Meeting. |
| 34 |  |  | 12.5 | Production Support | Severity Levels | Made changes at June 17-18, 2002 Redesign Meeting. |
| 35 |  |  | 12.8 | Production Support | Process Production Support | Added language agreed to at June 17-18, 2002 Redesign Meeting. |
| 37 | MasterRedlinedCLEAN071002 | 07-10-02 | 2.2 | Managing the Change Management Process | Change Management Point of Contact (POC) | Added language agreed to at July 10, 2002 Redesign Meeting. |
| 38 |  |  | 2.3 | Managing the Change Management Process | Change Management Point of Contact (POC) List | Added language agreed to at July 10, 2002 Redesign Meeting. |
| 39 |  |  | 17.0 | Voting | n/a | Added language agreed to at July 10, 2002 Redesign Meeting. |
| 40 |  |  | All | All | All | Cosmetic and clarifying changes agreed to at July 10, 2002 Redesign Meeting. |
| 41 | MasterRedlinedCLEAN072302 | 07-23-02 | 10.0 | Prioritization |  | Revised language agreed to at July 23, 2002 Redesign Meeting. |
| 42 |  |  | 10.1 | Prioritization | Test Environment Releases | Added language agreed to at July 23, 2002 Redesign Meeting. |
| 43 |  |  | All | All | All | Cosmetic and clarifying changes agreed to at July 23, 2002 Redesign Meeting. |
| 44 | MasterRedlinedCLEAN072602 | 07-26-02 | 1.0 | Introduction and Scope |  | Revised language agreed to at July 26, 2002 Redesign Meeting. |
| 45 |  |  | 2.4.4 | Managing the Change Management Process | Implementation Obligations | Added language agreed to at July 26, 2002 Redesign Meeting. |
| 46 |  |  | 5.6 | Change Request Process | Comparability of Change Request Treatment | Added language agreed to at July 26, 2002 Redesign Meeting. |
| 47 |  |  | 10.1 | Prioritization | Test Environment Releases | Revised language agreed to at July 26, 2002 Redesign Meeting. |
| 48 | QwestWhslChgMgtDoc091302 | 09-13-02 | All |  |  | Accepted all agreed to CLEAN-UP changes and additions from multiple Redesign Meetings. |
| 49 |  |  | 2.1 | Managing the Change Management Process | Managing the Change Management Process Document | Added language agreed to at multiple CLEAN-UP Redesign Meetings. |
| 50 |  |  | 2.4.4 | Managing the Change Management Process | Implementation Obligations | Added language agreed to at multiple CLEAN-UP Redesign Meetings. |
| 51 |  |  | 2.4.5 | Managing the Change Management Process | Adherence to this CMP | Added language agreed to at multiple CLEAN-UP Redesign Meetings. |
| 52 |  |  | 2.5 | Managing the Change Management Process | Method of Communication | Added language agreed to at multiple CLEAN-UP Redesign Meetings. |
| 53 |  |  | 3.0 | Meetings |  | Added language agreed to at multiple CLEAN-UP Redesign Meetings. |
| 54 |  |  | 5.1.2 | Change Request Process | Implementation of Industry Guideline CRs | Added language agreed to at multiple CLEAN-UP Redesign Meetings. |
| 55 |  |  | 5.6 | Managing the Change Management Process | Comparability of Change Request Treatment | Added language agreed to at multiple CLEAN-UP Redesign Meetings. |
| 56 |  |  | 16.2 | Exception Process | Emergency Call/Meeting Notice to Discuss Exception Request | Added language agreed to at multiple CLEAN-UP Redesign Meetings. |
| 57 |  |  | 16.3 | Exception Process | Notice of Exception Request Discussion and Vote at Upcoming CMP Meeting | Added language agreed to at multiple CLEAN-UP Redesign Meetings. |
| 58 |  |  | 18.0 | Oversight Review Process |  | Added language agreed to at multiple CLEAN-UP Redesign Meetings. |
| 59 | QwestWhslChgMgtDoc100902 | 10-09-02 | All |  |  | Added language and accepted CLEAN-UP changes and additions from 10-08-02 and 10-09-02 Redesign Meetings. |
| 60 | QwestWhslChgMgtDoc101502 | 10-15-02 | 17.0 |  |  | Added language proposed by AT&T and accepted by Qwest and WorldCom on 10-15-02. |
| 61 | QwestWhslChgMgtDoc010603 | 01-06-03 | 12.0 | Production Support | Request for a Production Support Change | Modified language as approved by unanimous CMP vote at December 18, 2002, Monthly CMP Product/Process Meeting |
| 62 |  |  | 5.0 | Change Request Process | Level 1 Process/Deliverables | Modified language as approved by unanimous CMP vote at December 18, 2002, Monthly CMP Product/Process Meeting |
| 63 |  |  | 5.0 | Change Request Process | Level 2 Process/Deliverables | Modified language as approved by unanimous CMP vote at December 18, 2002, Monthly CMP Product/Process Meeting |
| 64 |  |  | 5.0 | Change Request Process | Level 3 Process/Deliverables | Modified language as approved by unanimous CMP vote at December 18, 2002, Monthly CMP Product/Process Meeting |
| 65 |  |  | 5.0 | Change Request Process | Level 4 Process/Deliverables | Modified language as approved by unanimous CMP vote at December 18, 2002, Monthly CMP Product/Process Meeting |
| 66 | QwestWhslChgMgtDoc053003 | 05-30-03 | 8.0 | Change to an Existing OSS Interface |  | Modified language as approved by unanimous CMP vote at May 27, 2003, Ad Hoc CMP Product/Process Meeting |
| 67 | QwestWhslChgMgtDoc061803 | 06-18-03 | 5.0 | Change Request Process | Systems Change Request Origination Process | Modified language as approved by unanimous CMP vote at the June 18, 2003, CMP Product/Process Meeting |
| 68 | QwestWhslChgMgtDoc121103 | 12-11-03 | 5.1.4, 10.3.1, 10.4 | Change Request Process, Prioritization | Systems Change Request Origination Process, Prioritization Review, Special Change Request Process | Modified language as approved by unanimous CMP vote at September 17, 2003, CMP Product/Process Meeting |
| 69 | QwestWhslChgMgtDoc041904 | 04-19-04 | 3.0 | Change Management Process Meetings |  | Added language agreed to at the January 2004 CMP Product/Process Meeting |
|  |  |  | 12.4 12.5 | Production Support | Reporting Trouble to IT Severity Levels | Added language agreed to at the January 2004 CMP Product/Process Meeting |
|  |  |  | 12.7 | Production Support | Notification Intervals | Added language agreed to at the January 2004 CMP Product/Process Meeting |
|  |  |  | 12.3 | Production Support | Request for a Production Support Change | Added language around making a software patch or event notification or initiate a meeting to discuss the patch |
| 70 | QwestWhslChgMgtDoc022105 | 02-21-05 | 5.1.4 | Change Request Process | Systems Change Request Origination Process | Added language agreed to at the December 2004 CMP Product/Process Meeting |
|  |  |  | 5.2.5 | Change Request Process | Code & Test | Added language agreed to at the December 2004 CMP Product/Process Meeting |
|  |  |  | 8.0 | Change to an Existing OSS Interface |  | Added language agreed to at the December 2004 CMP Product/Process Meeting |
|  |  |  | 8.1.1 | Change to an Existing OSS Interface | Draft Interface Technical Specifications | Added language agreed to at the December 2004 CMP Product/Process Meeting |
|  |  |  | 8.1.2 | Change to an Existing OSS Interface | Walk Through of Draft Interface Technical Specifications | Added language agreed to at the December 2004 CMP Product/Process Meeting |
|  |  |  | 8.1.3 | Change to an Existing OSS Interface | CLEC Comments on Draft Interface Technical Specifications | Added language agreed to at the December 2004 CMP Product/Process Meeting |
|  |  |  | 8.1.4 | Change to an Existing OSS Interface | Qwest Response to CLEC Comments | Added language agreed to at the December 2004 CMP Product/Process Meeting |
|  |  |  | 8.1.5 | Change to an Existing OSS Interface | Final Interface Technical Specifications | Added language agreed to at the December 2004 CMP Product/Process Meeting |
|  |  |  | 10.1 | Prioritization | Test Environment Releases | Added language agreed to at the December 2004 CMP Product/Process Meeting |
| 71 | QwestWhslChgMgtDoc030305 | 03-03-05 | Table of Contents |  |  | Modified Appendix D entry to relay most current effective date on Sample CR Form |
|  |  |  | Appendix D | Sample Change Request Form – As Of 03/03/05 |  | Updated Appendix D – Sample Change Request Form with most current approved document as agreed to in January 2005 CMP Product/Process Meeting |
| 72 | QwestWhslChgMgtDoc032805 | 03-28-05 | 3.0 | Change Management Process Meetings |  | Added language agreed to at the March 2005 CMP Product/Process Meeting |
| 73 | QwestWhslChgMgtDoc091305 | 09-13-05 | 11.0 | Application-to-Application Interface Testing |  | Remove reference to interoperability testing environment. |
|  |  |  | Definition of Terms | Definition of Terms | Design, Development, Notification, Testing, Implementation and Disposition | Remove reference to interoperability testing environment in both the Term and Definition portion. |
| 74 | QwestWhslChgMgtDoc110805 | 11-08-05 | 5.8 | Change Request Process | Change Request Status Codes | Modified wording on when a CR is moved to CLEC test (See CR 072705-1CM) |
| 75 | QwestWhslChgMgtDoc013006 | 01-30-06 | 14.2 | Escalation Process | Cycle | Added language to change the Escalation Process when a meeting is held to discuss the escalation. Qwest will also respond to the originating CLEC and copy the participating CLECs with the binding position via email. |
| 76 | QwestWhslChgMgtDoc091906 | 091906 | 12.9 | Production Support | Communications | Modified language to eliminate duplicate work associated to Event Notification. |
| 77 | QwestWhslChgMgtDoc103006 | 103006 | 3.0 | Change Management Process Meetings | Qwest Wholesale CMP Web Site | Modified language agreed to at the October 2006 CMP Product/Process Meeting (IMA XML Related updates) |
| 78 |  |  | 4.0 | Types of Change | Industry Guideline Change | Modified language agreed to at the October 2006 CMP Product/Process Meeting (IMA XML Related updates) |
| 79 |  |  | 8.0 | Change to an Existing OSS Interface |  | Modified language agreed to at the October 2006 CMP Product/Process Meeting (IMA XML Related updates) |
| 80 |  |  | 8.0 | Change to an Existing OSS Interface | Release Documentation Addenda | Modified language agreed to at the October 2006 CMP Product/Process Meeting (IMA XML Related updates) |
| 81 |  |  | Appendix B | Sample – IMA11.00 Initial Prioritization Form |  | Modified language agreed to at the October 2006 CMP Product/Process Meeting (IMA XML Related updates) |
| 82 |  |  | Appendix D | Sample Change Request Form |  | Modified language agreed to at the October 2006 CMP Product/Process Meeting (IMA XML Related updates) |
| 83 |  |  | Definition of Terms |  |  | Modified language agreed to at the October 2006 CMP Product/Process Meeting (IMA XML Related updates) |
| 84 | QwestWhslChgMgtDoc012907 | 012907 | Appendix D | Sample Change Request Form |  | Modified language agreed to at the January 2007 CMP Product/Process Meeting (CR Form update to remove HEET and RPD) |
| 85 | QwestWhslChgMgtDoc030507 | 030507 | 12.8, 12.8.1, 12.8.2, 12.8.3, 12.8.4 | Process Production Support |  | Modified language agreed to at the February 2007 CMP Product/Process Meeting (CR to remove Tier 0 – ISC Help Desk references) |
| 86 | QwestWhslChgMgtDoc072007 | 072007 | 3.0 and 3.2 | Change Management Process Meetings | Meeting Minutes for Change Management Process Meetings | Modified language agreed to at the July 2007 CMP Product/Process Meeting (CR – Provide Meeting minutes associated with Special Ad Hoc meetings in conjunction with Section 5) |
| 87 |  |  | 5.1.4 and 5.3 | Change Request Process | Systems Change Request Origination Process and CLEC Originated Product/ Process Change Request Process | Modified language agreed to at the July 2007 CMP Product/Process Meeting (CR – Provide Meeting minutes associated with Special Ad Hoc meetings in conjunction with Section 5) |
| 88 |  |  | 14.2 | Escalation Process | Cycle | Modified language agreed to at the July 2007 CMP Product/Process Meeting (CR – Provide Meeting minutes associated with Special Ad Hoc meetings in conjunction with Section 5) |

Qwest Wholesale Change Management Process Document -

CHANGE MANAGEMENT PROCESS (CMP) 
FOR LOCAL SERVICES

# TABLE OF CONTENTS

1.0	INTRODUCTION AND SCOPE	15

2.0	mANAGING THE CHANGE MANAGEMENT PROCESS	17

2.1	Managing the Change Management Process Document	17

2.2	Change Management Point-of-Contact (POC)	17

2.3	Change Management POC List	18

2.4	Qwest CMP Responsibilities	18

2.4.1	CMP Manager	18

2.4.2	Change Request Project Manager (CRPM)	18

2.4.3	Escalation/Dispute Resolution Manager	18

2.4.4	Implementation Obligations	19

2.4.5	Adherence to this CMP	19

2.5	Method of Communication	19

2.6	CMP Relationship with Management of Performance Indicator Definitions (PIDs)	20

3.0	Change Management Process MEETINGS	22

3.1	Meeting Materials (Distribution Package) for Monthly Change Management Process Meetings	22

3.2	Meeting Minutes for Change Management Process Meetings	23

3.3	Qwest Wholesale CMP Web Site	23

4.0	TYPES OF CHANGE	25

4.1	Regulatory Change	25

4.2	Industry Guideline Change	25

4.3	Qwest Originated Change	25

4.4	CLEC Originated Change	25

5.0	Change Request Process	26

5.1	CLEC-Qwest OSS Interface Change Request Process	26

5.1.1	Regulatory or Industry Guideline Change Request	26

5.1.2	Implementation of Regulatory CRs	27

5.1.3	Industry Guideline Change Request	28

5.1.4	Systems Change Request Origination Process	28

5.2	CLEC-Qwest OSS Interface Change Request Lifecycle	31

5.2.1	Business and Systems Requirements	31

5.2.2	Packaging	32

5.2.3	Design	32

5.2.4	Commitment	32

5.2.5	Code & Test	32

5.2.6	Deployment	33

5.3	CLEC Originated Product/Process Change Request Process	35

5.3.1 Implementation Notification	37

5.4	Qwest Originated Product/Process Changes	37

5.4.1	Level 0 Changes	38

5.4.2	Level 1 Changes	38

5.4.3	Level 2 Changes	40

5.4.4	Level 3 Changes	41

5.4.5	Level 4 Changes	44

5.5	Postponement and Arbitration of a Product/Process Change	46

5.5.1	Timeframe for Request for Postponement	46

5.5.2	Process for Initiating a Postponement Request	47

5.5.3	Qwest’s Determination of Postponement Request	48

5.5.4	Optional Arbitration Process for Interim Postponement of Disputed Changes while Dispute Resolution Proceeds	49

5.6	Comparability of Change Request Treatment	53

5.7	Crossover Change Requests	53

5.8	Change Request Status Codes	54

5.9	Change Request Designations	56

6.0	OSS Interface Release Calendar	57

7.0	INTRODUCTION OF A NEW OSS INTERFACE	58

7.1	Introduction of a New Application-to-Application Interface	58

7.1.1	Initial Release Notification	58

7.1.2	CLEC Comments to Initial Release Notification	58

7.1.3	Qwest Response to CLEC Comments	58

7.1.4	Preliminary Implementation Plan Review Meeting	59

7.1.5	Draft Interface Technical Specifications	59

7.1.6	Walk Through of Draft Interface Technical Specifications	59

7.1.7	CLEC Comments on Draft Interface Technical Specifications	59

7.1.8	Qwest Response to CLEC Comments	60

7.1.9	Final Interface Technical Specifications	60

7.2	Introduction of a New GUI	60

7.2.1	Initial Release Notification	60

7.2.2	Draft Release Notes	61

7.2.3	GUI Overview Meeting	61

7.2.4	CLEC Comments	61

7.2.5	Qwest Response to CLEC Comments	61

7.2.6	Final Release Notes	61

8.0	CHANGE TO an EXISTING OSS INTERFACE	64

8.1	Application-to-Application Interface	65

8.1.1	Draft Interface Technical Specifications	65

8.1.2	Walk Through of Draft Interface Technical Specifications	66

8.1.3	CLEC Comments on Draft Interface Technical Specifications	66

8.1.4	Qwest Response to CLEC Comments	66

8.1.5	Final Interface Technical Specifications	66

8.1.6	Joint Testing Period	67

8.1.7	Release Documentation Addenda	67

8.2	Graphical User Interface (GUI)	67

8.2.1	Draft GUI Release Notes	67

8.2.2	CLEC Comments on Draft Interface Release Notification	68

8.2.3	Qwest Response to Comments	68

8.2.4	Content of Final Interface Release Notification	68

9.0	RETIREMENT OF an EXISTING OSS INTERFACE	72

9.1	Application-to-Application OSS Interface	72

9.1.1	Initial Retirement Notification	72

9.1.2	CLEC Comments to Initial Retirement Notification	72

9.1.3	Qwest Response to Comments	72

9.1.4	Final Retirement Notification	72

9.1.5	Comparable Functionality	73

9.2	Graphical User Interface (GUI)	73

9.2.1	Initial Retirement Notification	73

9.2.2	CLEC Comments to Initial Retirement Notification	73

9.2.3	Qwest Response to Comments	74

9.2.4	Comparable Functionality	74

9.2.5	Final Retirement Notification	74

10.0	PRIORITIZATION	77

10.1	Test Environment Releases	77

10.2	Regulatory Change Requests	77

10.2.1	Regulatory Changes	77

10.2.2	Industry Guideline Changes	78

10.2.3	Regulatory Change Implementation	78

10.3	Prioritization Process	78

10.3.1	Prioritization Review	78

10.3.2	Ranking Process	79

10.3.3	Ranking Tabulation Process	79

10.3.4	Ranking of Late Added CRs	79

10.3.5	Withdrawal of Prioritized CRs	80

10.4	Special Change Request Process (SCRP)	81

10.4.1	SCRP Request Form	81

10.4.2	Qwest Acknowledges SCRP Request Receipt with a Confirmation E-mail	82

10.4.3	Process Fee Invoice	82

10.4.4	SCRP Review Meeting	82

10.4.5	Preliminary SCRP Quote and Review Meeting	82

10.4.6	Firm SCRP Quote and Review	84

10.4.7	Payment Schedule	84

10.4.8	Applicable SCRP Charges	84

11.0	APPLICATION-TO-APPLICATION INTERFACE TESTING	85

11.1	Testing Process	86

12.0	Production Support	87

12.1	Notification of Planned Outages	87

12.2	Newly Deployed OSS Interface Release	87

12.3	Request for a Production Support Change	87

12.4	Reporting Trouble to IT	89

12.4.1	Systems Problem Requiring a Workaround	90

12.5	Severity Levels	90

12.6	Status Notification for IT Trouble Tickets	92

12.7	Notification Intervals	93

12.8	Process Production Support	94

12.8.1	Reporting Trouble to the ISC	94

12.8.2	Multiple Tickets	95

12.8.3	Work Arounds	96

12.8.4	Transfer Issue from WSD to ITWSHD	96

12.9	Communications	97

13.0	TRAINING	98

13.1	Introduction of a New GUI	98

13.2	Changes to an Existing GUI	98

13.3	Product and Process Introductions and Changes	98

14.0	ESCALATION PROCESS	99

14.1	Guidelines	99

14.2	Cycle	99

15.0	Dispute Resolution Process	101

16.0	Exception Process	102

16.1	Exception Initiation and Acknowledgement	102

16.1.1	Requestor Submits an Exception Request	102

16.1.2	Tracking of an Exception Request	103

16.2	Exception Notification	103

16.2.1	Pre-Meeting	103

16.2.2	Conduct Exception Call/Meeting	104

16.3	Notification of Exception Request Discussion and Vote at Upcoming Monthly CMP Meeting	104

16.3.1	Discussion and Vote Taken at the Monthly CMP Meeting	105

16.4	Vote on Exception Request	105

16.5	Exception Request Disposition Notification	106

16.6	Processing of the Exception Disposition	106

17.0	Voting	107

17.1	Voter	107

17.2	Participation in the Vote	108

17.2.1	A Carrier is Entitled To a Single Vote	108

17.3	Notification of Vote	108

17.3.1	Notification Content	108

17.4	Voting Procedures	108

17.4.1	Quorum	108

17.4.2	Casting Votes	109

17.4.3	E-mail Ballots	109

17.4.4	Voting Tally Form	110

18.0	OVersight Review PROCESS	111

18.1	Guidelines	111

18.2	Issue Submission	111

18.3	Issue Resolution	112

18.3.1	Response	112

18.3.2	Issue Meeting	112

18.3.3	Election to Pursue Issue with CMP Oversight Committee	113

18.3.4	Escalation or Dispute Resolution	113

18.4	CMP Oversight Committee	113

18.4.1	Membership	113

18.4.2	Role of the CMP Oversight Committee	113

18.4.3	Meetings of the CMP Oversight Committee	113

18.4.4	Submission of Oversight Review issues to the CMP Oversight Committee	114

18.4.5	CMP Oversight Review	114

18.4.6	Status and Recommendations of the CMP Oversight Committee	114

Appendix A: Sample - IMA 11.0 Rank Eligible CRs	115

Appendix B: Sample - IMA 11.0 Initial Prioritization Form	116

Appendix C: Sample - IMA 11.0 Initial Prioritization List	117

Appendix D: SAMPLE change request form – as of 01/29/07	118

Appendix E: Special change request process (scrp) request form	122

Appendix F: CLEC-Qwest Voting Tally Form	125

DEFINITION OF TERMS	126

Table of Figures

Figure 1: IMA Software Development Timeline 	34

Figure 2: Introduction of a New Application-to-Application OSS Interface Timeline 	62

Figure 3: Introduction of a New Graphical User Interface (GUI) Timeline 	63

Figure 4: Release Extension Illustrative Timeline 	 69

Figure 5: Changes to an Existing Application-to-Application OSS Interface Timeline 	70

Figure 6: Changes to An Existing Graphical User Interface (GUI) Timeline	71

Figure 7: Retirement of an Existing Application-to-Application OSS Interface Timeline 	75

Figure 8: Retirement of an Existing Graphic User Interface Timeline 	76

CHANGE MANAGEMENT PROCESS (CMP)

# 1.0	INTRODUCTION AND SCOPE

This document defines the processes for change management of Operations Support Systems (OSS) Interfaces, products and processes (including manual) as described below.  CMP provides a means to address changes that support or affect pre-ordering, ordering/provisioning, maintenance/repair and billing capabilities and associated documentation and production support issues for local services (local exchange services) provided by Competitive Local Exchange Carriers (CLECs) to their end users. This CMP is applicable to Qwest’s 14 state in-region serving territory.

This CMP is managed by CLEC and Qwest Points of Contact (POCs) each having distinct roles and responsibilities.  The CLECs and Qwest will hold regular meetings to exchange information about the status of existing changes, the need for new changes, what changes Qwest is proposing, how the process is working, etc.  The process also allows for escalation to resolve disputes, if necessary.

Qwest will track changes to OSS Interfaces, products and processes. This CMP includes the identification of changes and encompasses, as applicable, Design, Development, Notification, Testing, Implementation, Disposition of changes, etc. (See Change Request Status Codes, Section 5.8). Qwest will process any such changes in accordance with this CMP.

In cases of conflict between the changes implemented through this CMP and any CLEC interconnection agreement (whether based on the Qwest SGAT or not), the rates, terms and conditions of such interconnection agreement shall prevail as between Qwest and the CLEC party to such interconnection agreement.  In addition, if changes implemented through this CMP do not necessarily present a direct conflict with a CLEC interconnection agreement, but would abridge or expand the rights of a party to such agreement, the rates, terms and conditions of such interconnection agreement shall prevail as between Qwest and the CLEC party to such agreement.

This CMP is dynamic in nature and, as such, is managed through the regularly scheduled meetings.  The parties agree to act in Good Faith in exercising their rights and performing their obligations pursuant to this CMP. This document may be revised through the procedures described in Section 2.0.

Any opinions expressed at the CMP meetings by representatives of government agencies such as state Public Utilities Commissions (PUC), Federal Communications Commission (FCC), and the Department of Justice (DOJ) do not bind such government agencies.

Throughout this CMP document, terms such as “agreement” or “consensus” are used to identify instances when participants attempt to informally arrive at a unanimous decision by the CMP group at a noticed CMP Meeting.  At any time, when the parties cannot informally reach a decision, the parties may continue to work together to reach resolution or conduct a vote in accordance with Section 17.0.

# 2.0	mANAGING THE CHANGE MANAGEMENT PROCESS

## 2.1	Managing the Change Management Process Document

Proposed modifications to this CMP framework shall be originated by a change request submitted by CLEC or Qwest in accordance with Section 5.0. Acceptance of such changes will be discussed at a regularly scheduled Monthly CMP Product/Process Meeting.

The originator of the change will send proposed redlined language and the reasons for the request with the change request at least fourteen (14) days in advance of the Monthly CMP Product/Process Meeting. The request originator will present the proposal to the CMP participants. The parties will develop a process for input into the proposed change including when the vote will be taken. Incorporating a change into this CMP requires unanimous agreement using the Voting Process, as described in Section 17.0. Each CMP change request will be assigned a CR number that contains a suffix of “CM” and will be included in the Monthly CMP Product/Process Meeting distribution package. The CMP change request and redlined language will be included in the Monthly CMP Product/Process Meeting distribution package and the CMP change request will be identified as a proposed change to the CMP framework on the agenda. The requested change will be reviewed at a Monthly CMP Product/Process Meeting and voted on no earlier than the following CMP Product/Process meeting.  The agenda for the Monthly CMP Product/Process Meeting, at which the vote will be taken, will indicate that a vote will be taken.

There will be a standing agenda item for each monthly CMP Meeting for discussion about issues relating to the operation and effectiveness of CMP.  This discussion is intended to be open and receptive to all input with the goal of constantly evaluating and improving this CMP.

## 2.2	Change Management Point-of-Contact (POC)

Qwest and each CLEC will designate primary, secondary, and, if desired, tertiary change management POC(s), who will serve as the official designees for matters regarding this CMP.  CLECs and Qwest will exchange primary, secondary and tertiary POC information including items such as:

Name

Title

Company

Telephone number

E-mail address

Fax number

Cell phone/Pager number

POC designation (e.g., primary, secondary, or tertiary)

## 2.3	Change Management POC List

Primary, secondary and tertiary CLEC and Qwest POCs will be included in the Qwest maintained POC list.  It is the CLEC POC’s responsibility to notify Qwest of any POC changes at http://www.qwest.com/wholesale/cmp/ppform.html.  If Qwest makes a Primary POC change it will follow the process as described in Section 5.4.3.  The list will be posted on the Qwest CMP Web site and may include other contacts.

## 2.4	Qwest CMP Responsibilities

### 2.4.1	CMP Manager

The Qwest CMP Manager is the Qwest Product/Process POC and is responsible for properly processing submitted CRs, conducting the Monthly CMP Product/Process Meeting, assembling and distributing the meeting distribution package, and ensuring minutes are written and distributed in accordance with the agreed-upon timeline.

The Qwest CMP Manager is the Qwest Systems POC and is responsible for properly processing submitted CRs, conducting the Monthly CMP Systems Meeting, assembling and distributing the meeting distribution package, and ensuring minutes are written and distributed in accordance with the agreed-upon timeline.  The CMP Manager also distributes the list of CRs eligible for prioritization to Qwest and the CLECs for ranking, tabulates the rankings, and forwards the resulting prioritization of the CRs to Qwest and the CLECs.  In addition, the CMP Manager is responsible for coordinating the publication of the Qwest OSS Interface Release Calendar, as described in Section 6.0.

### 2.4.2	Change Request Project Manager (CRPM)

The Qwest CRPM manages CRs throughout the CMP CR lifecycle. The CRPM is responsible for obtaining a clear understanding of exactly what deliverables the CR originator requires to close the CR, arranging the CR clarification meetings and coordinating necessary Subject Matter Experts (SMEs) from within Qwest to respond to the CR, and coordinating the participation of the necessary SMEs in the discussions with the CLECs.

### 2.4.3	Escalation/Dispute Resolution Manager

The Escalation/Dispute Resolution Manager is responsible for managing escalations, disputes and postponements in accordance with the CMP Escalation, Dispute Resolution and Postponement Processes. (See Sections 14.0, 15.0 and 5.5)

### 2.4.4	Implementation Obligations

When Qwest commits to make a change pursuant to CMP, Qwest will review and revise internal and external documentation, as needed, to ensure that the change is appropriately reflected. Qwest will conduct training to communicate the changes to all appropriate Qwest personnel so that they are made aware of relevant changes.  If Sections 5.0, 7.0, 8.0 or 9.0 require notification of the change, such notification will be provided in accordance with that section and will include references to external Qwest documentation that will be modified to reflect the change, if applicable. All of the forgoing activities will take place by the implementation date of the change.

### 2.4.5	Adherence to this CMP

As a general rule, if a CLEC indicates that Qwest is not following this CMP, and Qwest agrees, Qwest will correct the situation by following the process.  If Qwest has failed to follow this CMP for a particular change, and is not able to withdraw the change and follow the applicable process, then Qwest and CLECs must unanimously agree on a different manner to correct the situation. If Qwest and the CLECs attempt to, but do not agree that a process was not followed or cannot agree on a manner to correct the situation, any CLEC may pursue any appropriate process available in this CMP (e.g., production support, escalation, dispute resolution, oversight committee).

## 2.5	Method of Communication

The method of communication is e-mail with supporting information posted to the Web site when applicable (see Section 3.3 Qwest Wholesale CMP Web Site). Communications sent by e-mail resulting from CMP will include in the subject line “CMP”. E-mail communications regarding document changes will include direct Web site links to the related documentation.  All Notifications are sent as “mailouts” and are distributed to all those who subscribe to such notifications at http://www.qwest.com/wholesale/notices/cnla/maillist.html.

Redlined PCATs and Technical Publications associated with product, process, and systems changes will be posted to the Qwest CMP Document Review Web site, http://www.qwest.com/wholesale/cmp/review.html.  For the duration of the agreed upon comment period as specified in this CMP, CLECs may submit comments on the proposed documentation change.  At the Qwest CMP Document Review Web site, CLECs may submit their comments on a specific document by selecting the “Submit Comments” link associated with the document.  The “Submit Comments” link will take CLECs to an HTML comment template.  If for any reason the “Submit” button on the site does not function properly, CLECs may submit comments to cmpcomm@qwest.com.  After the conclusion of the applicable CLEC comment period, Qwest will aggregate all CLEC comments with Qwest responses and distribute to all CLECs via Notification e-mail within the applicable period.

In some instances, a CLEC or Qwest may wish to include proprietary information in a CR.  To do this the CLEC or Qwest must identify the proprietary information with bracketed text, in all capitals, preceded and followed by the words “PROPRIETARY BEGIN” and “PROPRIETARY END,” respectively.   Qwest will blackout properly formatted proprietary information when the CR is posted to the CR Database and distributed in the CMP Monthly Meeting distribution packet.

If a CLEC or Qwest wishes to ask a question, submit a comment, or provide information that is of a proprietary nature, the CLEC or Qwest must communicate directly with the CMP Manager via e-mail, cmpcr@qwest.com.  Such e-mails must have a subject line beginning with PROPRIETARY.

This CMP contains references to required notifications.  Such references typically identify specific information that must be included in such notifications.  Such information is not an exclusive list.  Qwest will use reasonable efforts to include such other information in its possession that may be useful in aiding CLECs to understand the scope and purpose of the notification.

## 2.6	CMP Relationship with Management of Performance Indicator Definitions (PIDs)

Qwest Performance Indicator Definitions (PIDs) have been established through collaboration among Qwest, CLECs and state public utilities commissions in a forum known as the Regional Oversight Committee Technical Advisory Group (ROC TAG).  This activity was performed in order to test Qwest’s performance in connection with Qwest’s application to obtain approval under Section 271 of the Telecommunications Act of 1996.  The parties anticipate that the ROC TAG (or similar industry group separate from the CMP body) will continue in some form after approval of Qwest’s Section 271 application.  The parties expect that this industry group will be responsible for change management of the Qwest PIDs (the “PID Administration Group”).

The parties acknowledge that the operation of PIDs may be impacted by changes to Qwest OSS Interfaces, products or processes that are within the scope of CMP.  Conversely, Qwest OSS Interfaces, products or processes may be impacted by changes to, or the operation of, PIDs that are within the scope of the PID Administration Group.  As a result, efficient operation of this CMP requires communication and coordination, including the establishment of processes, between the PID Administration Group and the CMP body.

The parties recognize that if an issue results from CMP that relates to the PIDs (e.g., Qwest denies a CR with reference to PIDs, discussion of PID administration is needed in order to implement a CR, etc.), any party to this CMP may take the issue to the PID Administration Group for discussion and resolution as appropriate under the procedures for that Group.  At the time any party brings such an issue to the PID Administration Group, such party shall notify Qwest and Qwest will distribute an e-mail notification to the CMP body.  Qwest shall also distribute to the CMP body all correspondence with the PID Administration Group relating to the issue at the time such correspondence is exchanged with the PID Administration Group (if Qwest is not copied on such correspondence, the involved CLEC will forward such correspondence to Qwest for distribution to the CMP body).  Qwest or an interested CLEC will bring any resolution or recommendation from the PID Administration Group relating to such issues to the CMP body for consideration in resolving related CMP issues.

It is possible that the PID Administration Group will identify issues that relate to CMP.  In that case, the CMP body would expect the PID Administration Group (or a party from that group) to bring such issues to the CMP body for resolution or a recommendation.  Such issues may be raised in the form of a CR, but may be raised in a different manner if appropriate.  Qwest or an interested CLEC will return to the PID Administration Group any resolution or recommendation from the CMP body on such issues.  Qwest and CLECs participating in the PID Administration Group agree that they will propose, develop, and adopt processes for the PID Administration Group that will enable the coordination called for in this Section. One such process may include joint meetings, on an as needed basis, of the PID Administration Group and the CMP body to address issues that affect both groups.

# 3.0	Change Management Process MEETINGS

Change Management Process meetings will be conducted on a regularly scheduled basis.  The CMP Product/Process and Systems Meetings will be conducted on the same day of each month or on at least two (2) consecutive days on a monthly basis, unless other arrangements are agreed upon by the CLECs and Qwest.  Meeting participants can choose to attend meetings in person or participate by conference call.

Meetings are held to review, manage the implementation of Product/Process and System changes, and address Change Requests.  Qwest will review the status of all applicable Change Requests.  The meeting may also include discussions of Qwest’s OSS Interface Release Calendar.

CLEC’s request for additional agenda items and associated materials must be submitted to Qwest at least five (5) business days by noon (MT) in advance of the meeting. Qwest is responsible for distributing the agenda and associated meeting materials and will be responsible for preparing, maintaining, and distributing meeting minutes. Attendees with any walk-on items should bring hard copy materials of the walk-on items to the meeting and should, at least two (2) hours prior to the meeting, provide copies of such materials electronically (soft copy) to the CMP Manager, cmpcr@qwest.com, for distribution to all parties.

All attendees, whether in person or by phone, must identify themselves and the company they represent.

Additional meetings may be held at the request of Qwest or any CLEC.  Meeting notification must contain an agenda plus any supporting meeting materials. Notification for these meetings will be distributed at least five (5) business days prior to their occurrence.    Qwest will record and distribute meeting minutes, unless otherwise noted in this CMP as further described in Section 3.2.

## 3.1	Meeting Materials (Distribution Package) for Monthly Change Management Process Meetings

Meeting materials will include the following information:

Meeting Logistics

Minutes from previous meeting

Agenda

Change Requests and responses, as applicable

New/Active

Updated

Issues, Action Items Log and associated statuses

Release Summary, as applicable

OSS Interface Release Calendar, as described in Section 6.0

Date TBD Trouble Tickets, as described in Section 12.3

Any other material to be discussed

Qwest will provide Meeting Materials (distribution package) electronically, by noon (MT), three (3) business days prior to the Monthly CMP Meeting.  In addition, Qwest will provide hard copies of the distribution package at the Monthly CMP Meeting.

## 3.2	Meeting Minutes for Change Management Process Meetings

Qwest will record and distribute meeting minutes for all Change Management Process meetings, unless otherwise noted in this CMP.

Qwest will summarize discussions in meeting minutes and include any revised documents such as issues, action items and statuses.  Minutes will be distributed to meeting participants for comments or revisions no later than five (5) business days by noon (MT) after the meeting. CLEC comments will be provided by noon (MT) two (2) business days after receiving draft minutes to the Qwest CMP Manager, cmpcr@qwest.com.  Revised minutes, if CLEC comments are received, will be posted to the CMP Web site within nine (9) business days by noon (MT) after the meeting.

To the extent that informal conversations occur between Qwest and a CLEC(s) that do not fall within the meetings described in this CMP, Qwest is not required to record and distribute meeting minutes.

## 3.3	Qwest Wholesale CMP Web Site

To facilitate access to CMP documentation, Qwest will maintain CMP information on its Web site. The Web site should be easy to use and will be updated in a timely manner.  The Web site will be a well organized central repository for CLEC notifications and CMP documentation.  Active documentation, including meeting materials (distribution package), will be maintained on the Web site.  Change Requests and notifications will be identified in accordance with the agreed upon naming conventions to facilitate ease of identification. Qwest will maintain closed and old versions of documents on the Web site’s Archive page for 18 months before storing off line. Information that has been removed from the Web site can be obtained by contacting the Qwest CMP Manager, cmpcr@qwest.com. At a minimum, the CMP Web site will include:

Current version of the Qwest Wholesale Change Management Process Document

OSS Interface Release Calendar

OSS Interface hours of availability

Links to related Web sites, such as IMA, CEMR, Document Review and Notifications

Change Request Form and instructions to complete form

Submitted and open Change Requests and the status of each, including written responses to CLEC inquiries

Meeting (formal and informal) information for Monthly CMP Meetings and interim meetings or conference calls, including descriptions of meetings and participants, agendas, minutes, sign-up forms, and schedules, if applicable

Interactive CR Report

Meeting materials (distribution package)

CLEC Notifications and associated requirements

Directory to CLEC Notifications for the month

Business rules, SATE test case scenarios Technical Specifications, and user guides will be provided via links on the CMP Web site

Contact information for the CMP POC list, including CLEC, Qwest and other participants (with participant consent to publish contact information on Web page)

Redlined PCAT and Technical Publications - see Section 2.5

Instructions for receiving CMP communications – see Section 2.5

# 4.0	TYPES OF CHANGE

A Change Request must be within the scope of CMP and will fall into one of the following classifications.  Types of Changes apply to Systems and Product/Process.

## 4.1	Regulatory Change

A Regulatory Change is mandated by regulatory or legal entities, such as the Federal Communications Commission (FCC), a state commission/authority, or state and federal courts.  Regulatory changes are not voluntary but are requisite to comply with newly passed legislation, regulatory requirements, or court rulings. Either the CLEC or Qwest may originate the Change Request.

## 4.2	Industry Guideline Change

An Industry Guideline Change implements Industry Guidelines.  Either Qwest or the CLEC may originate the Change Request and these changes are subject to the same processes under this CMP as Qwest and CLEC Originated Changes.  These industry guidelines are defined by:

Alliance for Telecommunications Industry Solutions (ATIS) sponsored

Ordering and Billing Forum (OBF)

Local Service Ordering and Provisioning Committee (LSOP)

Telecommunications Industry Forum (TCIF)

Electronic Commerce Inter-exchange Committee (ECIC)

Electronic Data Interchange Committee (EDI)

Extensible Markup Language (XML)

American  National  Standards Institute (ANSI)

## 4.3	Qwest Originated Change

A Qwest Originated Change is originated by Qwest and does not fall within the changes listed above.

## 4.4	CLEC Originated Change

A CLEC Originated Change is originated by the CLEC and does not fall within the changes listed above.

# 5.0	Change Request Process

## 5.1	CLEC-Qwest OSS Interface Change Request Process

A CLEC or Qwest seeking to change an existing OSS Interface, to establish a new OSS Interface, or to retire an existing OSS Interface must submit a Change Request (CR). A Change Request originator will complete and e-mail a completed Change Request (CR) Form to the Qwest CMP Manager, cmpcr@qwest.com, in accordance with the instructions set forth in the Qwest Wholesale CMP Web site located at the following URL: http://www.qwest.com/wholesale/cmp/index.html.

The CR Process supports Regulatory, Industry Guideline, CLEC originated and Qwest originated changes. The process for Regulatory changes will be managed as described in Section 5.1.1, Section 5.1.2 and Section 5.1.3.

### 5.1.1	Regulatory Change Request

Qwest or any CLEC may submit Regulatory CRs. The party submitting a Regulatory CR must also include sufficient information to justify the CR being treated as a Regulatory CR in the Description of Change section of the CR Form.  Such information must include specific references to regulatory or court orders or legislation as well as dates, docket or case numbers, page or paragraph numbers and the mandatory or recommended implementation dates, if any. All Regulatory CRs initially must be submitted as systems CRs, including when the Regulatory CR clearly is for a product/process change, and will be introduced at the Monthly CMP Systems Meeting.  If the Regulatory CR originator seeks to establish that the CR should be implemented by a manual process, the originator must so indicate on the CR Form and include as much information supporting the application of the exception as practicable.

Qwest will send CLECs a notification when it posts Regulatory CRs to the Web site and identify when comments are due and when a vote is to be taken, as described below.  Regulatory CRs will also be identified in the Monthly CMP Systems Meeting distribution package.

Not later than eight (8) business days prior to the Monthly CMP Systems Meeting, any party objecting to the classification of such CR as Regulatory must submit a statement to the CMP Manager, cmpcr@qwest.com, documenting reasons why the objecting party does not agree that the CR should be classified as a Regulatory change. Regulatory CRs may not be presented as walk-on items.

If Qwest or any CLEC has objected to the classification of a CR as Regulatory, that CR will be discussed at the next Monthly CMP Systems Meeting.  At that meeting, Qwest and the CLECs will conduct a vote under Section 17.0 to determine whether there is unanimous agreement that the CR is a Regulatory change. If Qwest or any CLEC does not agree that the CR is Regulatory, the CR will be treated as a non-Regulatory CR and prioritized, if applicable, with the CLEC originated and Qwest originated CRs, unless and until the CR is declared to be Regulatory through the Dispute Resolution Process. (See Section 15.0) Final determination of CR type will be made by the CLEC and Qwest POCs at that Monthly CMP Systems Meeting, and documented in the meeting minutes.

### 5.1.2	Implementation of Regulatory CRs

As a general rule, a Regulatory Change will be implemented by mechanization unless all parties agree otherwise, as described below.

For each Regulatory CR, Qwest will provide a cost analysis for both a manual and a mechanized solution.  The cost analyses will include a description of the work to be performed and any underlying estimates that Qwest has performed associated with those costs.  Qwest will also provide an estimated Level of Effort expressed in terms of person hours required for the mechanized solution. The cost analyses will be based on factors considered by Qwest, which may include volume, number of CLECs, technical feasibility, parity with retail, or effectiveness/ feasibility of a manual process.

The Regulatory CR will be implemented by a manual solution if there is a Majority vote, as described in Section 17.0, at the Monthly CMP Systems Meeting in favor of one of the following exceptions.

A.	The mechanized solution is not technically feasible.

or

B.	There is a significant difference in the costs for the manual and mechanized solutions.  Cost estimates will allow for direct comparisons between solutions using comparable methodologies and time periods.

Any party that desires to present information to establish an exception may do so at the Monthly Systems CMP Meeting when the implementation plan is presented.

Once a Regulatory CR has been agreed upon to be implemented by a manual solution, the CR will be, from that point forward, tracked as a product/process CR through the Monthly CMP Product/Process Meetings. (See Section 5.7)

If Qwest is unable to fully implement a mechanized solution in the first Release that occurs after the CMP participants agree that a change is a Regulatory CR, Qwest's implementation plan for the mechanized solution may include the short-term implementation of a manual work-around until the mechanized solution can be implemented.  In that situation, a single systems Regulatory CR will be used for the implementation of both the manual and mechanized changes. Qwest will continue to work that Regulatory CR until the mechanized solution is implemented.

If a Regulatory CR is implemented by a manual process and later it is determined that a change in circumstance warrants a mechanized solution, Qwest or any CLEC may submit a new systems CR which must include evidence of the change in circumstance, such as an estimated volume increase or changes in technical feasibility, and the number of the CR that was implemented using a manual process. The CR originator may request that the new CR be treated as a Regulatory CR. If Qwest or any CLEC does not agree to treat the new CR as a Regulatory CR, it will be treated as a Qwest or CLEC originated change.

Any party that disagrees with the majority decision regarding Exceptions A and B may initiate the Dispute Resolution Process.  (See Section 15.0)

### 5.1.3	Industry Guideline Change Request

Industry Guideline CRs will be submitted as Systems CRs, but if it is determined they should be implemented as a Product/Process change, the CR will follow the Crossover process as documented in Section 5.7.  The party submitting the Industry Guideline CR must identify on the CR Form that the CR should be designated an Industry Guideline CR and identify the industry forum that recommended that change. The party submitting an Industry Guideline CR must also include sufficient information to justify the CR being treated as an Industry Guideline CR in the Description of Change section of the CR Form.  Such information must include specific references to the industry forum issue or recommendation and the recommended implementation date, if any.

### 5.1.4	Systems Change Request Origination Process

If a CLEC or Qwest wants Qwest to change, introduce or retire an OSS Interface, the originator will e-mail a Change Request (CR) Form to the Qwest CMP Manager, cmpcr@qwest.com.  No later than two (2) business days after Qwest receives the CR, the Qwest CMP Manager reviews the CR for completeness, and requests additional information from the CR originator, if necessary.

Once the CR is complete:

The Qwest CMP Manager will assign a CR Number, and log the CR into the CMP database

The Qwest CMP Manager sends acknowledgement of receipt to the CR originator and updates the CMP database.

Within two (2) days after acknowledgement:

The CMP Manager assigns a Change Request Project Manager (CRPM) and identifies the appropriate Director responsible for the CR.

The Qwest CMP Manager posts the valid CR to the CMP Web site via Qwest’s interactive report.  The report will contain the CR details, originator identity, assigned CRPM, assigned CR Number and, when practicable, the designated Qwest SME and associated Director.

The CRPM obtains from the Director the names of the assigned Subject Matter Expert(s) (SME)

The CRPM will provide a copy of the detailed CR report to the CR originator which includes the following information:

Description of CR

Originating CLEC

Assigned CRPM contact information

Assigned CR number

Designated Qwest SMEs and associated director(s)

Status of the CR (e.g., Submitted)

Within eight (8) business days after receipt of a complete CR, the CRPM coordinates and holds a clarification meeting with the CR originator and Qwest’s SME(s).  If the originator is not available within the above specified time frame, then the clarification meeting will be held at a mutually agreed upon time. Qwest may not provide a response to a CR until a clarification meeting has been held. The CR originator may invite representatives from other companies to participate on the clarification call.  Such participation is not intended to replace the presentation of the CR at the Monthly CMP Meeting.

At the clarification meeting, Qwest and the originator will review the submitted CR, validate the intent of the originator’s CR, clarify all aspects, identify all questions to be answered, and determine deliverables Qwest must produce in order to close the CR.  The originator should provide, in the CR, as much detail as possible.  After the clarification meeting has been held, the CRPM will document and post meeting minutes within five (5) business days and notify the CR originator and attendees of their availability.

CRs received fourteen (14) calendar days prior to the next scheduled Monthly CMP Systems Meeting will be presented at that Monthly CMP Systems Meeting for clarification from all CLECs participating in the Monthly CMP Systems Meeting.

At the Monthly CMP Systems Meeting, the originator will present the CR and provide any business reasons for the CR.  Items or issues identified during the previously held clarification meeting will be relayed. CLECs participating in the Monthly CMP Systems Meeting will be given the opportunity to comment on the CR and provide additional clarifications. If appropriate, Qwest’s SME(s) will identify options and potential solutions to the CR.  Clarifications and/or modifications related to the CR will be incorporated into the evaluation of the CR.

CRs that are not submitted fourteen (14) calendar days prior to the Monthly CMP Systems Meeting may be introduced at that Monthly CMP Systems Meeting as walk-on items.  The Originating CLEC will present the CR and participating CLECs will be allowed to provide comments to the CR.  Qwest will provide a status of the CR.

Qwest will develop a draft response based on the CR discussion at the Monthly CMP Systems Meeting. Prior to the next scheduled Monthly CMP Systems Meeting the CRPM will post responses to systems CRs to the CMP database.  The response will be made available via the interactive reports and the distribution package for the Monthly CMP Systems Meeting. Qwest will conduct a walk through of the response and participating CLECs will be provided the opportunity to discuss, clarify and comment on Qwest’s Response. Qwest’s Responses will be either:

“Accepted” (Qwest will implement the request) with position stated, or

“Denied” (Qwest will not implement the request) with basis for the denial and a detailed explanation, including reference to substantiating material.  OSS Interface Change Request may be denied for one or more of the following reasons:

Technologically not feasible—a technical solution is not available

Regulatory ruling/Legal implications—regulatory or legal reasons prohibit the change as requested, or if the request benefits some CLECs and negatively impact others (parity among CLECs) (Contrary to ICA provisions)

Outside the Scope of the Change Management Process—the request is not within the scope of the Change Management Process (as defined in this CMP), seeks adherence to existing procedures, or requests for information

Economically not feasible—low demand, cost prohibitive to implement the request, or both

The requested change does not result in a reasonably demonstrable business benefit (to Qwest or the requesting CLEC) or customer service improvement

Qwest will not deny a CR solely on the basis that the CR involves a change to back-end systems.  Qwest will apply these same concepts to CRs that Qwest originates.  The Special Change Request Process (SCRP) (Section 10.4) may be invoked if a CR was denied as economically not feasible.

Based on the comments received from the Monthly CMP Systems Meeting, Qwest may revise its response and issue a revised draft response at the next Monthly CMP Systems Meeting.

If any CLEC does not accept Qwest’s response, any CLEC may elect to escalate or dispute the CR in accordance with the agreed upon CMP Escalation Process or Dispute Resolution Process. (Sections 14.0 and 15.0) If the Originator does not agree with the determination to escalate or pursue dispute resolution, it may withdraw its participation from the CR and any other CLEC may become responsible for pursuing the CR Escalation upon providing written notification to the Qwest CMP Manager, cmpcr@qwest.com. The CR will be assigned an escalation suffix and remain an active CR. Qwest will note in the status history of the interactive reports that the CR has been escalated. However, the CR status will reflect the stage of the CR as it progresses through the CR lifecycle.

If any CLEC does not accept Qwest’s response and does not intend to escalate or dispute at the present time, it may request Qwest to status the CR as ‘Deferred.’  The CR will remain as Deferred and any CLEC may re-activate the CR at a later date.

NOTE:  For system CRs associated with Billing, CRs will likely be prioritized for a specific set of Qwest billing system implementation dates (referred in this document as a “Release” or “release”) versus one specific release with a single implementation date which is the case for IMA and CEMR/MEDIACC.  In the context of Billing prioritization and/or packaging, when “release” is referred to, the reference is to a specific set of billing system implementation dates.

At the last Monthly CMP Systems Meeting before Prioritization, Qwest will facilitate the presentation of all CRs eligible for Prioritization. In order for a CR to be eligible for prioritization in the upcoming release, it must be presented at least one (1) month prior to the Prioritization Review meeting in accordance with Section 10.3.1. At this meeting Qwest will provide a high level estimate of the Level of Effort of each CR and the estimated total capacity of the Release.  This estimate will be an estimate of the number of person hours required to incorporate the CR into the Release. Ranking will proceed, as described in Section 10.0, Prioritization. The results of the ranking will produce an Initial Prioritization List.

Pursuant to this CMP, Qwest may develop a temporary manual solution to a mechanized change identified in an active systems CR.  In these situations, Qwest will open a second systems CR with the same number as the original CR and a “MN” suffix.  Qwest will process this “MN” CR as a systems CR through its entire life cycle.  During this time the original systems CR will remain open and follow the appropriate systems CR process. The temporary manual solution will remain available at least until closure of the associated systems CR. If possible, all or part of the temporary manual solution can be reintroduced in Production Support if a manual workaround is required. A new CR is not required to revert to the temporary manual solution.

## 5.2	CLEC-Qwest OSS Interface Change Request Lifecycle

A CLEC or Qwest may elect to withdraw a CR that has been prioritized for an OSS Interface Release, in accordance with Section 10.3.5. Based on the Initial Prioritization List, Qwest will begin its development cycle that includes the milestones listed below.

### 5.2.1	Business and Systems Requirements

Qwest engineers define the business and functional specifications during this phase.  The specifications are completed on a per candidate basis in priority order. During business and system requirements, any candidates which have affinities and may be more efficiently implemented together will be discussed. Candidates with affinities are defined as candidates with similarities in functions or software components. Qwest will present, at the Monthly CMP Systems Meeting, any complexities, changes in candidate size, or other concerns that may arise during business or system requirements, which would impact the implementation of the candidate.

During the business and systems requirement efforts, CRs may be modified or new CRs may be generated (by CLECs or Qwest), with a request that the new or modified CRs be considered for addition to the Initial Prioritization List (late added CRs).  If there is a unanimous votes (see Section 17.0) to consider the late added CRs for addition to the Initial Prioritization List, Qwest will size the CR’s requirements work effort. If the requirements work effort for the late added CRs can be completed by the end of system requirements, the candidate list and the new CRs will be prioritized by CLECs in accordance with the agreed upon Ranking of Later Added CR process (see Section 10.3.4). If the requirements work effort for the late added CRs cannot be completed by the end of system requirements, the CR will not be eligible for the Release and will be returned to the pool of CRs that are available for prioritization in the next OSS Interface Release.  If packaging has already been presented as described in 5.2.2, any party seeking to submit a late-added CR must follow the Exception process.

### 5.2.2	Packaging

At the conclusion of system requirements, Qwest will present packaging option(s) for implementing the release candidates, including a package of only the prioritized candidates in order. Packaging options are defined as different combinations of candidates proposed for continuing through the next stage of development. Packaging options may not exist for the Release; i.e., there may only be one straightforward set of candidates to continue working through the next stage of development. Options may be identified due to:

affinities in candidates

resource constraints which prevent some candidates from being implemented but allow others to be completed

Qwest will provide an updated estimate of the Level of Effort for each CR and the estimated total capacity of the Release. If more than one option is presented, a vote will be held within two (2) days after the meeting on the options. The packaging option with the largest number of votes will continue through the design phase of the development cycle.

### 5.2.3	Design

Qwest engineers define the architectural and code changes required to complete the work associated with each candidate. The design work is completed on the candidates, which have been packaged.

### 5.2.4	Commitment

After design, Qwest will present a commitment list of CRs that can be implemented. Qwest will provide an updated Level of Effort for each CR and the estimated total capacity of the Release.  These candidates become the committed candidates for the Release.

### 5.2.5	Code & Test

Qwest engineers will perform the coding and testing required by Qwest to complete the work associated with the committed candidates. The code is developed and baselined before being delivered to system test. A system test plan (system test cases, costs, schedule, test environment, test data, etc.) is completed. The system is tested for meeting business and system requirements, certification is completed on the system readiness for production, and pre-final documentation is reviewed and baselined. If, in the course of the code and test effort, Qwest determines that it cannot complete the work required to include a candidate in the planned Release, Qwest will discuss options with the CLECs in the next Monthly CMP Systems Meeting. Options can include either the removal of that candidate from the list or a postponement in the implementation date to incorporate that candidate.  If the candidate is removed from the list, Qwest will also advise the CLECs whether or not the candidate could become a candidate for the next Point Release, with appropriate disclosure as part of the current Major Release of the OSS Interface. Alternatively, the candidate will be returned to the pool of CRs that are available for prioritization in the next OSS Interface Release.

### 5.2.6	Deployment

During the deployment phase, Qwest representatives from the business and operations review and agree the system is ready for full deployment.  Qwest deploys the Release  and initiates and conducts production support .

When Qwest has completed development of the OSS Interface change, Qwest will release the OSS Interface functionality into production for use by the CLECs.

Upon implementation of the OSS Interface Release, the CRs will be updated to CLEC test and presented for closure at the next Monthly CMP Systems Meeting.

Figure 1: IMA Software Development Timeline

## 5.3	CLEC Originated Product/Process Change Request Process

If a CLEC wants Qwest to change a product/process, the CLEC e-mails a Change Request (CR) Form to the Qwest CMP Manager, cmpcr@qwest.com.  No later than two (2) business days after Qwest receives the CR:

The Qwest CMP Manager reviews the CR for completeness, and requests additional information from the CR originator, if necessary

The Qwest CMP Manager assigns a CR Number and logs the CR into the CMP database

The Qwest CMP Manager sends acknowledgment of receipt to the CR originator and updates the CMP Database

Within two (2) business days after acknowledgement:

The Qwest CMP Manager posts the detailed CR report to the CMP Web site

The CMP Manager assigns a Change Request Project Manager (CRPM) and identifies the appropriate Director responsible for the CR

The CRPM obtains from the Director the names of the assigned Subject Matter Expert(s) (SME)

The CRPM will provide a copy of the detailed CR report to the CR originator which includes the following information:

Description of CR

Originator (i.e.,CLEC name)

Assigned CRPM contact information

Assigned CR number

Designated Qwest SMEs and associated director(s)

Status of the CR (e.g, Submitted)

Within eight (8) business days after receipt of a complete CR, the CRPM coordinates and holds a clarification meeting with the Originating CLEC and Qwest’s SMEs.  If the originating CLEC is not available within the above specified time frame, then the clarification meeting will be held at a mutually agreed upon time.  Qwest will not provide a response to a CR until a clarification meeting has been held.  The CR originator may invite representatives from other companies to participate on the clarification call. Such participation is not intended to replace the presentation of the CR at the Monthly CMP Meeting.

At the clarification meeting, Qwest and the Originating CLEC will review the submitted CR, validate the intent of the Originating CLEC’s CR, clarify all aspects, identify all questions to be answered, and determine deliverables to be produced.  After the clarification meeting has been held, the CRPM will document and post meeting minutes within five (5) business days and notify the CR originator and attendees of their availability. Qwest’s SME will internally identify options and potential solutions to the CR.

CRs received fourteen (14) calendar days prior to the next scheduled Monthly CMP Product/Process Meeting will be presented at that Monthly CMP Product/Process Meeting.  CRs that are not submitted by the above specified cut-off date may be presented at that Monthly CMP Product/Process Meeting as a walk-on item with current status. The Originating CLEC will present the CR and provide any business reasons for the CR.  Items or issues identified during the previously held clarification meeting will be relayed.  Participating CLECs will be given the opportunity to comment on the CR and subsequent clarifications. If appropriate, Qwest’s SME(s) will identify options and potential solutions to the CR.  Clarifications and/or modifications related to the CR will be incorporated into the evaluation of the CR. Subsequently, Qwest will develop a draft response based on the discussion from the Monthly CMP Product/Process Meeting.  Qwest’s response will be:

“Accepted” (Qwest will implement the CLEC request) with position stated, or

“Denied” (Qwest will not implement the CLEC request) with basis for the denial and a detailed explanation, including reference to substantiating material. CLEC originated Product/Process Change Request may be denied for one or more of the following reasons:

Technologically not feasible—a technical solution is not available

Regulatory ruling/Legal implications—regulatory or legal reasons prohibit the change as requested, or if the request benefits some CLECs and negatively impact others (parity among CLECs) (Contrary to ICA provisions)

Outside the Scope of the Change Management Process—the request is not within the scope of the Change Management Process (as defined in this CMP), seeks adherence to existing procedures, or requests for information

Economically not feasible—low demand, cost prohibitive to implement the request, or both

The requested change does not result in a reasonably demonstrable business benefit (to Qwest or the requesting CLEC) or customer service improvement

Qwest will not deny a CR solely on the basis that the CR involves a change to the back-end systems.  Qwest will apply these same concepts to CRs that Qwest originates. SCRP may be invoked if a CR was denied due to Economically not feasible.

At least one (1) week prior to the next scheduled Monthly CMP Product/Process Meeting, the CRPM will have the response posted to the Web, added to the CMP Database, and will notify all CLECs via e-mail.

All Qwest Responses will be presented at the next scheduled Monthly CMP Product/Process Meeting. Qwest will conduct a walk through of its Response. Participating CLECs will be provided the opportunity to discuss, clarify and comment on Qwest’s Response.

Based on the comments received from the Monthly CMP Product/Process Meeting, Qwest may revise its Response and issue a modified Response at the next Monthly CMP Product/Process Meeting. Within ten (10) business days after the Monthly CMP Product/Process Meeting, Qwest will notify the CLECs of Qwest’s intent to modify its Response.

If the CLECs do not accept Qwest’s Response, any CLEC can elect to escalate or dispute the CR in accordance with the agreed upon CMP Escalation Process or Dispute Resolution Process. (See Sections 14.0 and 15.0) If the originating CLEC does not agree with the determination to escalate or pursue dispute resolution, it may withdraw its participation from the CR and any other CLEC may become responsible for pursuing the CR upon providing written notification to the Qwest CMP Manager, cmpcr@qwest.com. Qwest will note in the status history of the interactive reports that the CR has been escalated. However, the CR status will reflect the stage of the CR as it progresses through the CR lifecycle.

If the CLECs do not accept Qwest’s Response and do not intend to escalate or dispute at the present time, they may request Qwest to status the CR as Deferred.  The CR will remain as Deferred and CLECs may reactivate the CR at a later date.

The CLECs’ acceptance of Qwest’s Response may result in:

The Response answered the CR and no further action is required

The Response provided an implementation plan for a product/process to be developed

Qwest Denied the CLEC CR and no further action is required by CLEC

### 5.3.1 Implementation Notification

If the CLECs have accepted Qwest’s response, Qwest will provide notice of planned implementation as follows.

Prior to implementing a CLEC originated product/process CR Qwest must notify the CLECs of the pending change.  Qwest will issue such notifications at the time it intends to implement a CLEC originated change (in whole or in part). It is possible that more than one such notification will be issued in order to fully address the CLEC requested change. Such notifications may be issued during CLEC Test and may continue to be issued until the CLEC initiated CR is closed. These notifications will adhere to the notification standards for Level 1, Level 2, and Level 3 detailed in Section 5.4 (Qwest Originated Product/Process Changes).  If the change is not specifically captured in the existing Level categories, or if the change is captured in the Level 4 categories, Qwest will follow the Level 3 notification schedule.

Finally, the CR will be closed when CLECs determine that no further action is required for that CR.

## 5.4	Qwest Originated Product/Process Changes

The following defines five levels of Qwest originated product/process changes and the process by which Qwest will originate and implement these changes. None of the following shall be construed to supersede timelines or provisions mandated by federal or state regulatory authorities, certain CLEC facing Web sites (e.g., ICONN and Network Disclosures) or individual interconnection agreements. Each notification will state that it does not supercede individual interconnection agreements. The lists of change categories under each level provided below are exhaustive/finite but may be modified by the process set forth in Section 2.1.  Qwest will utilize these lists when determining the disposition level to which new changes will be categorized. The changes that go through these processes are not changes to OSS Interfaces. Level 1-4 changes under this process will be tracked and differentiated by level in the History Log for the affected documents.

### 5.4.1	Level 0 Changes

Level 0 changes are defined as changes that do not change the meaning of documentation and do not alter CLEC operating procedures. Level 0 changes are effective immediately without notification.

Level 0 Change Categories are:

Font and typeface changes (e.g., bold to un-bold or bold to italics)

Capitalization

Spelling corrections and typographical errors other than numbers that appear as part of an interval or timeframe

Hyphenation

Acronym vs. non-acronym (e.g., inserting words to spell out an acronym)

Symbols (e.g., changing bullets from circles to squares for consistency in document)

Word changes from singular to plural (or vice versa) to correct grammar

Punctuation

Changing of a number to words (or vice versa)

Changing a word to a synonym

Contact personnel title changes where contact information does not change

Alphabetizing information

Indenting (left/right/center justifying for consistency)

Grammatical corrections (making a complete sentence out of a phrase)

Corrections to apply consistency to product names (i.e.,  "PBX - Resale" changed to "Resale - PBX")

Moving paragraphs/sentences within the same section of a document to improve readability

Hyperlink corrections within documentation

Removing unnecessary repetitive words in the same paragraph or short section.

For any change that Qwest considers a Level 0 change that does not specifically fit into one of the categories listed above, Qwest shall issue a Level 3 notification.

#### 5.4.1.1	Level 0 Process/Deliverables

For Level 0 changes, Qwest will not provide a notification, Web change form, or History Log to CLECs.  Changes to the documentation will be updated and posted immediately.

### 5.4.2	Level 1 Changes

Level 1 changes are defined as changes that do not alter CLEC operating procedures or changes that are time critical corrections to a Qwest product/process. Time critical corrections may alter CLEC operating procedures, but only if such Qwest product/process has first been implemented through the appropriate level under CMP. Level 1 changes are effective immediately upon notification.

Level 1 Change Categories are:

Time critical corrections to information that adversely impacts CLECs’ ability to conduct business with Qwest

Corrections/clarifications/additional information that do not change the product/process

Corrections to synch up related PCAT documentation with the primary PCAT documentation that was modified through a higher level change (notification needs to include reference to primary PCAT documentation)

Document corrections to synch up with existing OSS Interfaces documentation (notification needs to include reference to OSS Interfaces documentation)

Process options with no mandatory deadline, that do not supercede the existing processes and that do not impose charges, regardless of whether the CLEC exercises the option

Modifications to Frequently Asked Questions that do not change the existing product/process

Re-notifications issued within one hundred and eighty (180) calendar days after initial notification (notification will include reference to date of initial notification or, if not available, reference to existing PCAT)

Regulatory Orders that mandate a product/process change to be effective in less than twenty-one (21) days

Training information (note: if a class is cancelled, notification is provided two (2) weeks in advance)

URL changes with redirect link

For any change that Qwest considers a Level 1 change that does not specifically fit into one of the categories listed above, Qwest shall issue a Level 3 notification.

#### 5.4.2.1	Level 1 Process/Deliverables

For Level 1 changes, Qwest will provide a notification to CLECs.  Level 1 notifications will state the disposition level 1, description of change, that changes are effective immediately, that there is no comment cycle and will advise CLECs to contact the CMP Manager by e-mail at cmpcr@qwest.com immediately if the change alters the CLECs’ operating procedures and requires Qwest’s assistance to resolve. Qwest will respond to the CLEC, within one (1) business day, and work to resolve the issue. Possible resolutions may include withdrawal of the change, re-notification under a different level or creation of a new category of change under a different level.  In addition, Qwest will provide the following for PCAT and Non-FCC Technical Publication (“Tech Pub”) changes:

The complete red-lined PCAT or Non-FCC Tech Pub will be available for review in the Product/Process Document Review Archive section of the CMP Web site, http://www.uswest.com/wholesale/cmp/review_archive.html,

A History Log that tracks the changes

### 5.4.3	Level 2 Changes

Level 2 changes are defined as changes that have minimal effect on CLEC operating procedures.  Qwest will provide notification of Level 2 changes at least twenty-one (21) calendar days prior to implementation.

Level 2 Change Categories are:

Contact Information updates excluding time critical corrections (Expedites and Escalations Overview (http://www.qwest.com/wholesale/clecs/exescover.html), Wholesale Customer Contacts (http://www.qwest.com/wholesale/clecs/escalations.html), Technical Escalations Contact List (http://www.qwest.com/wholesale/systems/productionsupport.html), CMP Points of Contact (POCs, Qwest POC changes only) (http://www.qwest.com/wholesale/cmp/poc.html))

Changes to a form that do not introduce changes to the underlying process

Changes to eliminate/replace existing Web functionality will be available for twenty-one (21) days until comments are addressed.  (Either a demo or screen shot presentation will be available at the time of the notification for evaluation during the twenty-one (21) day cycle.)

Removal of data stored under an archive URL

Elimination of a URL re-direct

Addition of new Web functionality (e.g., CNLA)

Re-notifications issued one hundred and eighty (180) calendar days or more after the initial notification (notification will include reference to date of initial notification or, if not available, reference to existing PCAT)

Documentation concerning existing processes/products not previously documented

Changes to manually generated notifications normally transmitted to CLECs through their OSS Interfaces that are made to standardize or clarify, but do not change the reasons for, such notifications

LSOG/PCAT documentation changes associated with new OSS Interface Release documentation resulting from an OSS Interface CR

Reduction to an interval in Qwest’s SIG

For any change that Qwest considers a Level 2 change that does not specifically fit into one of the categories listed above, Qwest shall issue a Level 3 notification.

#### 5.4.3.1	Level 2 Process/Deliverables

For Level 2 changes, Qwest will provide a notification to CLECs. Level 2 notifications will state the disposition level 2, description of change, proposed implementation date, and CLEC/Qwest comment cycle timeframes.  In addition to the notification, any documentation changes required to PCATs and Non-FCC Tech Pubs will be red-lined and available for review in the Document Review section of the CMP Web site, http://www.qwest.com/wholesale/cmp/review.html, commonly known as the Document Review site.  In the Document Review site, a comment button will be available next to the document to allow CLECs to provide comments.  For Level 2 changes that do not impact PCATs or Non-FCC Tech Pubs, a comments link will be provided within the notification for comments.

Qwest must provide initial notification of Level 2 changes at least twenty-one (21) calendar days prior to implementation and adhere to the following comment cycle:

CLECs have seven (7) calendar days following initial notification of the change to provide written comments on the notification.

Qwest will reply to CLEC comments no later than seven (7) calendar days following the CLEC cut-off for comments.  The Qwest reply will also include confirmation of the implementation date. In the event there are extenuating circumstances, (e.g., requested change requires significant research, information is required from national standards body or industry (e.g., Telcordia)), Qwest’s response will indicate the course of action Qwest is taking and Qwest will provide additional information when available.  Once the information is available, Qwest will provide a notification and any available updated documentation (e.g., Tech Pubs, PCATs) at least seven (7) calendar days prior to implementation.  If Qwest extends the comment response period, Qwest will present an update on the response at each Monthly CMP Product/Process Meeting until final notification is distributed.

Qwest will implement no sooner than twenty-one (21) calendar days from the initial notification.

CLECs may provide General comments regarding the change (e.g., clarification, request for modification, request to change the disposition level of a noticed change).  Comments must be provided during the comments cycle as outlined for level 2 changes.

If a CLEC requests to change the disposition level of a noticed change, CLECs and Qwest will discuss such requests at the next Monthly CMP Product/Process Meeting. In the event that timing doesn’t allow for discussion at the upcoming Monthly CMP Product/Process Meeting, Qwest will call a special ad hoc meeting to address the request. If the parties are not able to reach agreement on any such request, CLECs and Qwest will take a vote in accordance with Section 17.0.  The result will be determined by the Majority.  If the disposition level of a change is modified, from the date of the modification forward, such change will proceed under the modified level with notifications and timelines agreed to by the participants.

For general comments, Qwest will respond to comments and provide a final notification of the change.  Additionally, Qwest will provide documentation of proposed changes to Qwest PCATs and Non-FCC Tech Pubs to CLECs and implement the change(s) according to the timeframes put forth above.   If there are no CLEC comments, a final notification will not be provided and the changes will be effective according to the date provided in the original notification.

If the CLECs do not accept Qwest’s response, any CLEC may elect to escalate or pursue dispute resolution in accordance with the agreed upon CMP Escalation Process or Dispute Resolution Process. (See Sections 14.0 and 15.0)

### 5.4.4	Level 3 Changes

Level 3 changes are defined as changes that have moderate effect on CLEC operating procedures and require more lead-time before implementation than Level 2 changes.  Qwest will provide initial notification of Level 3 changes at least thirty-one (31) calendar days prior to implementation.

Level 3 Change Categories are:

NC/NCI code changes

Adding of new features to existing products (excluding resale)

Customer-facing Center hours and holiday schedule changes

Modify/change existing manual process

Expanding the availability and applicability or functionality of an existing product or existing feature (excluding resale)

Regulatory Orders that mandate a product/process change to be effective in twenty-one (21) days or more

For any change that Qwest considers a Level 3 change that does not specifically fit into one of the categories listed above, Qwest shall issue a Level 3 notification.

#### 5.4.4.1	Level 3 Process/Deliverables

For Level 3 changes, Qwest will provide a notification to CLECs. Level 3 notifications will state the disposition level 3, description of change, proposed implementation date, and CLEC/Qwest comment cycle timeframes.  Level 3 notifications will only include Level 3 changes and any dependent Level 1 and Level 2 changes. Level 3 notifications of Tech Pub changes may include notification of any Level 1, Level 2 and Level 3 change.

For a Level 3 notification that Qwest believes should fall under a different Level, Qwest will propose the Level under which it believes that change should be processed. CLECs and Qwest will discuss the proposal in the next Monthly CMP Product/Process Meeting. In addition to the notification, any documentation changes required to PCATs and Non-FCC Tech Pubs will be red-lined and available for review in the Document Review section of the CMP Web site, http://www.qwest.com/wholesale/cmp/review.html, commonly known as the Document Review site. In the Document Review site, a comment button will be available next to the document to allow CLECs to provide written comments.  For Level 3 changes that do not impact PCATs or Non-FCC Tech pubs, a link will be provided within the notification for comments.

Qwest will provide initial notification of Level 3 changes at least thirty-one (31) calendar days prior to implementation and adhere to the following comment cycle:

CLECs have fifteen (15) calendar days following initial notification of the change to provide written comments on the notification

Qwest will reply to CLEC comments no later than fifteen (15) calendar days following the CLEC cut-off for comments.  The Qwest reply will also include confirmation of the implementation date. In the event there are extenuating circumstances, (e.g., requested change requires significant research, information is required from national standards body or industry (e.g., Telcordia)), Qwest’s response will indicate the course of action Qwest is taking and Qwest will provide additional information when available.  Once the information is available, Qwest will provide a notification and any available updated documentation (e.g., Tech Pubs, PCATs) at least fifteen (15) calendar days prior to implementation.  If Qwest extends the comment response period, Qwest will present an update on the response at each Monthly CMP Product/Process Meeting until final notification is distributed.

Qwest will implement no sooner than fifteen (15) calendar days after providing the response to CLEC comments.  For example, if there are no CLEC comments, Qwest may send out a final notification on the first day following the CLEC cut-off for comments (day 16 after the initial notification).  Thus, implementation would be thirty-one (31) days from the initial notification.  However, if Qwest does not respond to the CLEC comments until the 15th day after the CLEC cut-off for comments, the earliest possible implementation date would be forty-five (45) calendar days from the initial notification.

CLEC comments must be provided during the comment cycle as outlined for Level 3 changes.  Comments may be one of the following:

General comments regarding the change (e.g., clarification, request for modification)

Request to change disposition level of a noticed change

If the request is for a change to Level 4, the request must include substantive information to warrant a change in disposition (e.g., business need, financial impact).

A request to change disposition level to a Level 0, Level 1 or Level 2 is not required to include substantive information to warrant a change.

Request for postponement of implementation date, or effective date

For general comments, Qwest will respond to comments and provide a final notification of the change.  Additionally, Qwest will provide documentation of proposed changes to Qwest PCATs and Non-FCC Tech Pubs available to CLECs and implement the change(s) according to the timeframes put forth above.

CLECs and Qwest will discuss requests to change the disposition level of notified changes at the next Monthly CMP Product/Process Meeting.  In the event that timing doesn’t allow for discussion at the upcoming Monthly CMP Product/Process Meeting, Qwest will call a special ad hoc meeting to address the request. If the parties are not able to reach agreement on any such request, CLECs and Qwest will take a vote in accordance with Section 17.0.  The result will be determined by the Majority.  If the disposition level of a change is modified, from the date of the modification forward, such change will proceed under the modified level with notifications and timelines agreed to by the participants.  Except that, within five (5) business days after the disposition level is changed to a Level 1, Qwest will provide a Level 1 notification.

For a request for postponement of a Level 3 change, Qwest will follow the procedures as outlined in Section 5.5 of this document.

If the CLECs do not accept Qwest’s response, any CLEC may elect to escalate or pursue dispute resolution in accordance with the agreed upon CMP Escalation or Dispute Resolution procedures. (See Sections 14.0 and 15.0)

### 5.4.5	Level 4 Changes

Level 4 changes are defined as changes that have a major effect on existing CLEC operating procedures or that require the development of new procedures.  Level 4 changes will be originated using the CMP CR process and provide CLECs an opportunity to have input into the development of the change prior to implementation.

Level 4 Change Categories are:

New products, features, services (excluding resale)

Increase to an interval in Qwest’s Service Interval Guide (SIG)

Changes to CMP

New PCAT/Tech Pub for new processes

New manual process

Limiting the availability and applicability or functionality of an existing product or existing feature

Addition of a required field on a form excluding mechanized forms that are changed through an OSS Interface CR (See Section 5.1)

For any noticed change that Qwest considers a Level 4 change that does not specifically fit into one of the categories listed above, Qwest shall issue a Level 3 notification with an indication in the notification that Qwest believes the change should be a Level 4 change.

#### 5.4.5.1	Level 4 Process/Deliverables

Qwest will submit a completed Change Request no later than fourteen (14) calendar days prior to the Monthly CMP Product/Process Meeting. At a minimum, each Change Request will include the following information:

A description of the proposed change

A proposed implementation date (if known)

Indication of the reason for change (e.g., regulatory mandate)

Basis for disposition of Level 4

Within two (2) business days from receipt of the CR:

The Qwest CMP Manager assigns a CR Number and logs the CR into the CMP Database

The Qwest CMP Manager sends acknowledgment of receipt to the CR originator and updates the CMP Database

Within two (2) business days after acknowledgement:

The Qwest CMP Manager posts the detailed CR report to the CMP Web site

The CMP Manager assigns a Change Request Project Manager (CRPM) and identifies the appropriate Director responsible for the CR

The CRPM identifies the CR Subject Matter Expert (SME) and the SME’s Director.

The CRPM will provide a copy of the detailed CR report to the CR originator which includes the following information:

Description of CR

Assigned CRPM

Assigned CR number

Designated Qwest SME(s) and associated director(s)

Status of the CR (e.g., Submitted)

Qwest will present the Change Request at the Monthly CMP Product/Process Meeting.  The purpose of the presentation will be to:

Clarify the proposal with the CLECs

Confirm the disposition level of the Change (see below).

Propose suggested input approach (e.g., a 2 hour meeting, 4 meetings over a two week period, etc.), and obtain agreement for input approach

Confirm deadline, if change is mandated

Provide proposed implementation date, if applicable

At the Monthly CMP Product/Process Meeting, the parties will discuss whether to treat the Change Request as a Level 4 change.  If the parties agree, the Change Request will be reclassified as a Level 0, 1, 2 or 3 change, and the change will follow the process set forth above for Level 0, 1, 2, or 3 changes, as applicable.  If the parties do not agree to reclassify the Change Request as a Level 0, 1, 2 or 3 change, the following process will apply:

The parties will develop a process for Qwest to obtain CLEC input into the proposed change.  Examples of processes for input include, but are not limited to, one-day conferences, multi-day conferences, or written comment cycles.

After completion of the input cycle, as defined during the Monthly CMP Product/Process Meeting, Qwest will modify the CR, if necessary, and design the solution considering all CLEC input.

For Level 4 changes, when the solution is designed and all documentation is available for review, a notification of the planned change is provided to the CLECs. Level 4 notifications will only include Level 4 changes and any dependent Level 1, Level 2 changes, and Level 3 changes. Level 4 notifications of Tech Pub changes may include notification of any Level 1, Level 2, Level 3, and Level 4 change. This notification will be provided at least thirty one (31) calendar days prior to implementation.  The notification will contain reference to the original CR, proposed implementation date, and the CLEC/Qwest comment cycle.  In addition, any documentation changes required to PCATs and Non-FCC Tech Pubs will be red-lined and available for review in the Document Review site with a Comment button available to provide written comments.  For Level 4 changes that do not impact PCATs or Non-FCC Tech Pubs, a comments link will be provided within the notification.

CLECs have fifteen (15) calendar days following notification of the planned change to provide written comments on the notification

Qwest will reply to CLEC comments no later than fifteen (15) calendar days following the CLEC cut-off for comments.  The Qwest reply will also include confirmation of the implementation date. In the event there are extenuating circumstances, (e.g., requested change requires significant research, information is required from national standards body or industry (e.g., Telcordia)), Qwest’s response will indicate the course of action Qwest is taking and Qwest will provide additional information when available.  Once the information is available Qwest will provide a notification and any available updated documentation (e.g., Tech Pubs, PCATs) at least fifteen (15) calendar days prior to implementation.  If Qwest extends the comment response period, Qwest will present an update on the response at each Monthly CMP Product/Process Meeting until final notification is distributed.

Qwest will implement no sooner than fifteen (15) calendar days after providing the response to CLEC comments.  For example, if there are no CLEC comments, Qwest may send out a final notification on the first day following the CLEC cut-off for comments (day 16 after the initial notification).  Thus, implementation would be thirty one (31) days from the initial notification.  However, if Qwest does not respond to the CLEC comments until the 15th day after the CLEC cut-off for comments, the earliest possible implementation date would be forty five (45) calendar days from the initial notification.

CLEC comments must be provided during the comment cycle as outlined for Level 4.  CLEC comments may be one of the following:

General comments regarding the change (e.g., clarification, request for modification)

Request for postponement of implementation, or effective date for which comments are being provided.

For general comments, Qwest will respond to comments and provide a final notification of the change.  Additionally, Qwest will provide documentation of proposed changes to Qwest PCATs and Non-FCC Tech Pubs available to CLECs and implement the change(s) according to the timeframes put forth above.

For a request for postponement of a Level 4 change, Qwest will follow the procedures as outlined in Section 5.5 of this document.

If the CLECs do not accept Qwest’s response, any CLEC may elect to escalate the CR or pursue the Dispute Resolution Process in accordance with Section 15.0.

## 5.5	Postponement and Arbitration of a Product/Process Change

A CLEC may request that Qwest postpone the implementation of a Qwest-originated or CLEC-originated product/process change in accordance with this section.

### 5.5.1	Timeframe for Request for Postponement

A CLEC invokes the Postponement Process in accordance with the conditions and timeframes specified below:

#### 5.5.1.1 	Qwest-Originated Product /Process Changes

For Qwest-originated Level 3 or Level 4 product/process changes, if a CLEC intends to invoke the postponement process, it must do so during the final CLEC comment period.

If, however, in its response to CLEC comments Qwest revises the proposed change and that revision materially impacts a CLEC, a CLEC may invoke the postponement process within five (5) business days after the issuance of Qwest’s final notification of the change.

#### 5.5.1.2 	CLEC-Originated Product/Process Changes

For CLEC-originated product/process changes, if a CLEC intends to invoke the postponement process, it must do so during the CLEC comment period applicable to the notification called for in Section 5.3.1.

If, however, in its response to CLEC comments Qwest revises the proposed change and that revision materially impacts a CLEC, a CLEC may invoke the postponement process within five (5) business days after the issuance of Qwest’s final notification of the change.

#### 5.5.1.3	A CLEC may Join or Oppose a Postponement Request

A CLEC may only join or oppose a postponement request if it submits a request to join or oppose the postponement request within two (2) business days after the issuance date of Qwest’s notification to the CLECs that a postponement request has been received by Qwest.

### 5.5.2	Process for Initiating a Postponement Request

#### 5.5.2.1	CLEC Initiates Postponement Request by E-mail

A request for postponement, a request to join a postponement request or opposition to a postponement request must be sent to the Qwest CMP Postponement e-mail address (cmpesc@qwest.com).

The subject line of the request must include:

CLEC Company Name

POSTPONEMENT

Change Request (CR) number or Notification Subject Line and Notification Date as appropriate

#### 5.5.2.1.1	Required Content for Request for Postponement

A CLEC may request that Qwest postpone implementation of all or part of the proposed change until the issue is resolved in CMP or until the dispute is resolved pursuant to the Dispute Resolution Process (Section 15.0).  In its request for postponement, whether initiating or joining a postponement request, a CLEC shall provide the following information, if relevant:

The basis for the request for a postponement;

The extent of the postponement requested, including the portions of the proposed change to be postponed and length of requested postponement;

The harm that the CLEC will suffer if the proposed change is not postponed, including the business impact on the CLEC if the proposed change is not postponed; and

Whether and how the CLEC alleges that the proposed change violates its interconnection agreement(s) or any applicable commission rules or any applicable law.

#### 5.5.2.1.2	Additional Requirement for Request for Postponement Arising from Revision

If a CLEC requests a postponement because Qwest's response to CLEC comments includes a revision of the proposed change and that revision materially impacts a CLEC, such a request must contain a description of why Qwest's response affects the CLEC in a new or different way than the proposed change initially affected the CLEC, along with the information that would have been required if the CLEC submitted a request for postponement in its comments.

#### 5.5.2.1.3	Opposition to a Postponement Request

If a CLEC wishes to oppose a postponement request, it must submit its opposition to a postponement request within the same time period that CLECs have to join a postponement request.  Any opposition to a postponement request must include information responsive to the assertions made by the CLEC seeking postponement as called for in Section 5.5.2.1.1.  For example, under Section 5.5.2.1.1, CLEC(s) seeking postponement must describe the harm it will suffer if the change is not postponed.  In response to this assertion, a CLEC opposing a postponement request will state the harm it would suffer if Qwest does postpone the change.

#### 5.5.2.2	Qwest will Work to Resolve CLEC Concerns

Following the receipt of a postponement request, Qwest will proactively work with the objecting CLEC(s) to resolve the concerns of the CLEC(s).

#### 5.5.2.3	Qwest Acknowledges Receipt of Request and Notifies CLECs

Within two (2) business days after receipt of the postponement request, Qwest will acknowledge receipt of the postponement request or the request to join the postponement with an acknowledgment e-mail to the originator of the request.  If the request does not contain the relevant information, as specified in Section 5.5.2.1.1, Qwest will notify the CLEC by the close of business on the following day, identifying and requesting information that was not originally included.  When the postponement e-mail is complete, the acknowledgment e-mail will include:

Date and time of receipt of postponement request

Date and time of acknowledgment e-mail

Qwest will give notification and post the postponement request and any associated responses on the CMP Web site within three (3) business days after receipt of the complete request or response.

### 5.5.3	Qwest’s Determination of Postponement Request

The standard set forth in this section applies only to Qwest’s postponement determination under this section and the arbitrator’s determination under Section 5.5.4.5 and has no bearing on the standard applicable to any other review or determination.

#### 5.5.3.1	Standard for Determining whether to Postpone.

Qwest will postpone the implementation of the proposed change whenever Qwest reasonably determines that postponing the proposed change will prevent more harm or cost to the requesting and any joining CLECs than postponing the proposed change imposes harm or cost upon Qwest or any CLECs who oppose the postponement. Qwest will postpone the implementation of the proposed change if it is inconsistent with a requesting or joining CLEC’s interconnection agreement, applicable commission rule or law.

Qwest will not postpone the implementation of the proposed change whenever Qwest reasonably determines that postponing the proposed change will impose more harm or cost upon Qwest or any CLECs who oppose the postponement than postponing the proposed change will prevent harm or cost to the CLECs supporting the postponement. Qwest will provide in its response notification that the proposed change will not be postponed.

#### 5.5.3.2	Qwest's Response to Request for Postponement

If Qwest decides to postpone the proposed change, it will provide the following information in its response:

The time period (not less than thirty (30) calendar days) for which the proposed change will be postponed;

The CLECs for which the proposed change will be postponed; and

Any other details of the postponement, including the portions of the proposed change to be postponed and the length of the postponement.

If Qwest decides not to postpone the proposed change, it will provide in its response:

The reason the requested postponement is not being implemented;

An explanation of the harm and cost evaluation; and

How Qwest alleges that the proposed change is consistent with interconnection agreement(s) or any applicable commission rules or any applicable law.

#### 5.5.3.3	30-day Postponement if Request is Denied

If Qwest does not grant the requested postponement, Qwest will not implement the objected-to proposed change for at least thirty (30) calendar days following notification to CLECs that Qwest will not postpone the proposed change.

### 5.5.4	Optional Arbitration Process for Interim Postponement of Disputed Changes while Dispute Resolution Proceeds

If Qwest does not postpone a proposed change and a CLEC has initiated Dispute Resolution proceedings (Section 15.0) with regard to the proposed change, the CLEC has the option to request a neutral arbitrator to determine whether Qwest must postpone implementation of that proposed change.  This optional arbitration provides interim relief only and is limited to the question of whether Qwest must postpone implementation of the proposed change until the dispute or the postponement request is resolved under the Dispute Resolution process.  The arbitrator's decision will have application in  all of the states where the CLEC initiates Dispute Resolution proceedings  on the issue.  As decisions on the dispute or the postponement request are made in each state, such decisions will supersede the determination of the arbitrator for that state.

All references in Section 5.5.4 (including all subsections) to “CLEC” and “CLECs” include all CLECs who have submitted or joined requests for postponement of a proposed change, initiated Dispute Resolution proceedings and seek arbitration for the interim postponement of the same proposed change.  There may be multiple CLECs seeking postponement of the same proposed change in any given state.  Such CLECs will, to the greatest extent possible, cooperate with one another to select a single arbitrator to address the issue of interim postponement for a given state.  In the event that one or more CLECs have initiated Dispute Resolution proceedings on the issue of interim postponement of the same proposed change in multiple states, such CLECs may agree to the use of a single arbitrator to address such issue for all such states.

References in Section 5.5.4 (including all subsections) to “parties” will include Qwest and all CLECs who have submitted or joined requests for postponement of the same proposed change, initiated Dispute Resolution proceedings and seek arbitration for the interim postponement of that proposed change.  However, the reference to “all parties” in Section 5.5.4.1.1 means Qwest and all CLECs in CMP who have received proper notification, in accordance with Section 3.0, about selection of individuals for the Agreed Arbitrators List and participated in the selection discussions.

This optional arbitration process set forth below does not apply to any proceeding before a regulatory or other authority.

#### 5.5.4.1	Selection of Arbitrator

If a CLEC chooses arbitration under this section, the parties shall select a neutral arbitrator by agreeing to an individual or by following the processes set forth below to select an arbitrator from an alternative dispute resolution organization.

#### 5.5.4.1.1	Agreed Arbitrators List

Qwest and the CLECs may, by mutual agreement, develop a list of individual arbitrators to which all parties agree as an additional source for selection of a neutral arbitrator (Agreed Arbitrators List).  Names of arbitrators may be added to the list at any time upon agreement of all parties.  Qwest or any CLEC may strike an individual arbitrator from the Agreed Arbitrators List at any time, except that Qwest or any CLEC may not strike an arbitrator from the list while an arbitration initiated under this provision is pending before that arbitrator. If a CLEC chooses a name from the Agreed Arbitrators List, that individual will be the arbitrator.

#### 5.5.4.1.2	Alternative Dispute Resolution Organization

If a CLEC does not choose an individual arbitrator from the Agreed Arbitrators List, or if Qwest and CLECs do not otherwise agree on an individual arbitrator, then Qwest and the CLEC shall select a neutral arbitrator from any of the following pursuant to the process set forth below: Judicial Arbiter Group (JAG), American Arbitration Association (AAA), JAMS, or any other mutually agreeable alternative dispute resolution organization.  Within two (2) business days after receipt of Qwest's acknowledgment e-mail, the CLEC shall advise the alternative dispute resolution organization and Qwest of the identity of the parties and the nature of the dispute and the CLEC shall acquire from JAG, AAA, JAMS, or other alternative dispute resolution organization as to which agreement is reached, a list of 5 potential arbitrators who have no apparent conflict of interest or any circumstances likely to affect their impartiality or independence and who have experience in handling general commercial disputes, along with a brief summary of each potential arbitrator's relevant background and experience.  The CLEC shall forward the list to the specified Qwest contact as soon as practicable after it receives the list, along with the identity of the two of the five potential arbitrators the CLEC wishes to strike from the list.  Within one business day after receipt of the list and indication of the potential arbitrators the CLEC has stricken, Qwest will respond to the CLEC contact with the two additional names Qwest wishes to strike from the list.

#### 5.5.4.2	Initiating Postponement Arbitration

A CLEC initiates arbitration for interim postponement of Qwest’s implementation of a proposed change under this provision by sending an e-mail to Qwest at cmpesc@qwest.com.  The e-mail must include, at a minimum, the following:

Subject line that includes "Postponement” and the CR [insert number] or Notification Subject Line

The CLEC's contact person for matters relating to the postponement arbitration and method of communication (e.g., e-mail address or facsimile number)

A statement that the CLEC desires to have a neutral arbitrator decide whether Qwest must postpone implementation of the change until the request for postponement is decided by the regulatory or other authority

A copy of the documents that the CLEC filed with the Regulatory or other authority to initiate the dispute resolution

The identity of the alternative dispute resolution organization or individual arbitrator the CLEC proposes to use

Within two (2) business days after receipt of the Request for Postponement Arbitration, Qwest shall respond with an e-mail acknowledging receipt of the Request for Postponement Arbitration.  The e-mail must include, at a minimum, the following:

A subject line that includes "Acknowledgment of Request for Postponement”  and the CR [insert number] or Notification Subject Line

Qwest's contact person for matters relating to the postponement arbitration and method of communication (e.g., e-mail address or facsimile number)

If the Request for Postponement Arbitration identifies an alternative dispute resolution organization other than those listed in Section 5.5.4.1.2 or individual other than those on the Agreed Arbitrators List, Qwest's acknowledgment will state whether it agrees to the use of that alternative dispute resolution organization or individual arbitrator and, if it does not agree, Qwest will identify an organization or individual arbitrator that appears on the Agreed Arbitrator List that it agrees to use.

Qwest and the CLEC shall communicate with one another regarding matters relating to the postponement arbitration through the contact person and by the method of communication designated in accordance with the process set forth above.

#### 5.5.4.3	No Unilateral Communication with Arbitrator or Potential Arbitrator

Neither Qwest nor the CLEC, and no person acting on behalf of either Qwest or the CLEC, shall communicate unilaterally concerning the arbitration with the arbitrator or any potential arbitrator.

#### 5.5.4.4	Scope of Authority of the Arbitrator

The arbitrator shall decide only the issue of whether Qwest must postpone implementation of the change. The arbitrator shall not have authority to award any damages or make any other determination outside this scope.

If the CLEC has initiated dispute resolution with regard to the same change in more than one state, a single arbitrator can decide the postponement issue for all states in which the CLEC has initiated dispute resolution proceedings regarding the same issue.

This arbitration option is not an exclusive remedy and does not preclude any CLEC from using appropriate state commission procedures, expedited or otherwise, to raise issues or seek a postponement.

#### 5.5.4.5	Arbitrator’s Decision

The arbitrator shall decide the issue upon written submissions.  The CLEC and Qwest both shall submit their position statements to the arbitrator and to each other by e-mail or facsimile within one business day from the date on which agreement regarding the identity of the arbitrator is reached.

In determining whether Qwest must postpone implementation of a proposed change, the arbitrator must apply the standards set forth in Section 5.5.3.1.

The arbitrator must provide his/her decision to Qwest and the CLECs within five (5) business days after receipt of the parties' position statements.  The arbitrator's decision must be in writing, signed by the arbitrator, and must include a brief summary of the basis for the decision.

#### 5.5.4.6	Effect of Arbitrator's Decision

The parties agree to abide by the arbitrator's decision regarding a postponement of implementation in the state in which the decision applies until the decision expires.  If the arbitrator's decision applies to more than one state, the decision will expire on a state by state basis.  Unless the parties agree otherwise, the arbitrator's decision expires in a state when the first of any of the following occurs in that state:

The regulatory or other authority from whom the CLEC has requested a postponement rules on the postponement request; or

The dispute resolution proceeding initiated by the CLEC regarding the proposed change is dismissed, withdrawn, or otherwise concluded without a ruling on the CLEC's request for a postponement; or

Any regulatory or other authority orders otherwise at the request of Qwest or the CLEC.

The arbitrator's decision regarding postponement of implementation is not binding precedent and shall have no precedential or persuasive value.  The parties shall not cite or present the content of any arbitrator's decision as having precedential or persuasive value.

#### 5.5.4.7	Arbitration Costs

Each party shall bear the costs it incurs in preparing and presenting its own case.  The party against whom the issue is decided shall pay the costs for the arbitrator.

## 5.6	Comparability of Change Request Treatment

When a CLEC or Qwest submits a Product/Process CR in CMP, Sections 5.3 and 5.4, respectively, are applicable.  While the processes contained in these sections are not identical, Qwest and the CLECs intend that the events and timeframes associated with Qwest and CLEC Product/Process CRs will be the same in all material respects for CRs that are comparable. Comparability of CRs is determined based on relative complexity, time for implementation and other relevant factors. The parties agree to periodically assess the time required to complete comparable CRs.  To facilitate this assessment, Qwest will document the amount of time it takes to evaluate a Qwest originated Product/Process CR prior to CR submission to compare to the documented time it takes to evaluate a CLEC Product/Process CR.  Evaluation time for Qwest Product/Process CRs shall include only activities similar to those Qwest performs for a CLEC originated Product/Process CR after CR submission until Qwest issues its final response.

## 5.7	Crossover Change Requests

During the operation of this CMP, there may be situations when systems CRs have requirements for product/process discussions or solutions, or when product/process CRs require System solutions.  These crossover CR situations exist in three basic categories:

Category A.  	If a CR submitted to the product/process CMP is discovered to require a mechanized solution the following will occur:

Qwest will open a new systems CR, on behalf of the original CR originator, with a reference to the product/process CR number

Qwest will close the product/process CR with a reference to the new systems CR number

The new systems CR will comply with the CMP OSS Interface CR process(See Section 5.1)

Category B.	If a CR submitted to the Systems CMP is discovered to require a manual solution the following will occur:

Qwest will open a product/process CR, on behalf of the original CR originator, with a reference to the systems CR number;

Qwest will close the systems CR with a reference to the new product/process CR number.

This CR will comply with the CMP product/process CR process.

Category C.	If a CR submitted to the Systems CMP is discovered to require an interim manual solution, the CR will be tracked as a systems CR for the length of the CR lifecycle including the development and implementation of both the interim manual and final mechanized solutions. In these situations, Qwest will open a second systems CR with the same number as the original CR and a “MN” suffix.

The determination to close and open CRs as described above will be made by the CMP body at a Monthly CMP Product/Process Meeting.

If a CR becomes a crossover CR, Qwest may request an ad hoc clarification meeting with the CR originator or request that a portion of the appropriate Monthly CMP Meeting be devoted to discussing the CR.  If a CR is closed in one CMP arena and opened in the other, the new CR will retain the status, where feasible, and the date submitted of the old, “closed” CR. Under no circumstances will the CR be restarted.

All crossover CRs will be distinctly labeled in the Monthly CMP Meeting distribution packages and addressed as a separate item on the Monthly CMP Meeting agenda.  All crossover CRs (including those closed in Categories A and B) will include the “X” designation identified in Section 5.9. All Regulatory and Industry Guideline CRs will be submitted as systems CRs and maintained in the Systems database until closure, or until they are deemed to require a manual process solution, at which point they will become product/process CRs.

## 5.8	Change Request Status Codes

The following status codes will be applied to Change Requests of all types (i.e., Regulatory, Industry Guideline, Qwest Originated, CLEC Originated). The status of the CR will be included in the interactive reports. CR status codes will not necessarily be assigned in the order set forth below, and not every status code will apply to every CR.

Submitted - A CR is updated to Submitted status when Qwest’s CMP Manager has formally acknowledged the CR.  The CR remains in Submitted status until Qwest has conducted a clarification meeting with the originator.

Clarification – A CR is updated to Clarification status once the clarification meeting has been held with the originator.

Evaluation – A CR is updated to Evaluation status if the CR requires further investigation by Qwest.

Presented – A CR is updated to Presented status after the originator has presented it at the Monthly CMP Meeting.

Pending Prioritization – The Pending Prioritization status is only applicable to CRs for which the impacted OSS Interface requires prioritization (e.g. IMA). A CR is updated to Pending Prioritization status after it has been presented and is waiting for Prioritization.

Prioritized - The Prioritized status is only applicable to CRs for which the impacted interface is an OSS Interface that requires prioritization (e.g., IMA).  A CR is updated to Prioritized status once it has been presented for prioritization and the Prioritization Process (Section 10.2) has been completed.

Packaged -- A CR is updated to Packaged status from Prioritized status if it is included in the packaging option chosen for the release.  Design work is continued on change requests that have been packaged.  CRs not updated to Packaged status (from Prioritized status) will revert to Pending Prioritization status.

Development – A product/process CR is updated to a Development status when Qwest’s response requires development of a new or revised process. A systems CR is updated to Development status when development begins for the next OSS Interface Release.

CLEC Test – A CR is updated to the CLEC Test status upon the effective date of the change. CLECs have the ability to evaluate the effectiveness of Qwest’s change and its implementation, provide feedback, and indicate whether further action is required. Through interaction between Qwest and the interested CLECs, a product/process Change as initially implemented may undergo modification. Depending on the magnitude of such modifications, it may be appropriate to return the CR to Development status. Problems found with newly deployed Systems changes will be handled in accordance with Production Support process as described in Section 12.0. Certain processes in Section 12.0 are also applicable to product/process changes.  If no further action is required for a consecutive 60 day period, the status is updated to Completed, unless the parties agree otherwise.

Completed – A CR is updated to Completed status when the CLECs and Qwest agree that no further action is required to fulfill the requirements of the CR.

Denied – A CR is updated to Denied status when Qwest denies the CR.

Deferred - A CR is updated to Deferred status if the originator does not intend to escalate or dispute the CR at the present time, but wants the ability to activate or close the CR at a later date.

Pending Withdrawal – A CR is updated to a status of Pending Withdrawal when the originator requests that a CR be withdrawn from the CMP process. Change Requests with a status of Pending Withdrawal are reviewed at the appropriate Monthly CMP Meeting to determine if another party wishes to sponsor the CR.

Withdrawn - The CR receives a Withdrawn status when the CR originator requests that the CR be withdrawn from the CMP and the CR is not sponsored by another party.

## 5.9	Change Request Designations

In certain circumstances CR numbers will require special suffix designations to identify certain characteristics.  Suffixes include:

“CM” - Changes to the CMP framework

“DR” - Dispute Resolution Process invoked on a CR

“ES” - Escalation Process invoked on a CR

“EX” - Change being implemented utilizing the Exception process

“IG” - Industry Guideline CR

“MN” – CR for a manual workaround related to an OSS Interface Change Request

“RG” - Regulatory CR

“SC” - Change being implemented as an SCRP request

“X” - Crossover CR

# 6.0	OSS Interface Release Calendar

Qwest will provide a rolling 12 month OSS Interface Release calendar in the distribution package of the first scheduled Monthly CMP Systems Meeting of each quarter.  The calendar will show Release schedules, for all OSS Interfaces within the scope of CMP starting in that quarter and for a total of 12 months in the future. The following schedule entries will be made available, when applicable:

Name of OSS Interface

Date for CMP CR Submission Cutoff (for prioritized OSS Interfaces)

Date for issuing Draft Release Notes

Date when Initial Notification for new OSS Interfaces will be issued

Date when Initial Notification for OSS Interface retirements will be issued

Date when comparable functionality for OSS Interface retirements will be available

Date for issuing Initial or Draft Technical Specifications

Comment cycle timeline

Prioritization, packaging and commitment timeline (for prioritized OSS Interfaces)

Date for issuing Final Technical Specifications

Testing period

Date for issuing Final Release Notes

Planned Release Production Date

Release sunset dates (as applicable)

The OSS Interface Release calendar will be posted on the CMP Web site as a stand-alone document.

# 7.0	INTRODUCTION OF A NEW OSS INTERFACE

The process for introducing a new OSS Interface will be part of this CMP.  Introduction of a new OSS Interface may include an application-to-application or a Graphical User Interface (GUI).

It is recognized that the planning cycle for a new OSS Interface, of any type, may be greater than the time originally allotted.  In that case, discussions between CLECs and Qwest will be held prior to the announcement of the new OSS Interface.

With a new OSS Interface, CLECs and Qwest may define the scope of functionality introduced as part of the OSS Interface.

## 7.1	Introduction of a New Application-to-Application Interface

At least two hundred and seventy (270) calendar days in advance of the planned Release Production date of a new application-to-application interface, Qwest will issue a Release Notification, post the Preliminary Interface Implementation Plan on Qwest’s Web site, and host a design and development meeting.

### 7.1.1	Initial Release Notification

The Initial Release Notification will include:

Where practicable, the Release Announcement and Preliminary Interface Implementation Plan will include: Proposed functionality of the OSS Interface including whether the OSS Interface will replace an existing OSS Interface

Proposed implementation timeline (e.g., milestone dates, CLEC/Qwest comment cycle)

Proposed meeting date to review the Preliminary Interface Implementation Plan

Exceptions to industry guidelines/standards, if applicable

Planned Release Production Date

### 7.1.2	CLEC Comments to Initial Release Notification

CLECs have fourteen (14) calendar days from the Initial Release Notification to provide written comments/questions on the documentation. CLECs may submit comments via the Qwest CMP comment Web site at http://www.qwest.com/wholesale/cmp/comment.html.

### 7.1.3	Qwest Response to CLEC Comments

Qwest will respond with written answers to all CLEC issues within twenty-one (21) calendar days after the Initial Release Notification.

### 7.1.4	Preliminary Implementation Plan Review Meeting

Qwest will review CLEC comments and the implementation schedule at the Preliminary Implementation Plan Review Meeting no later than two hundred and forty-two (242) calendar days prior to the Release Production Date.

### 7.1.5	Draft Interface Technical Specifications

Qwest will issue a notification associated with draft interface Technical Specifications no later than one hundred twenty (120) calendar days prior to implementing the Release. In addition, Qwest will confirm the schedule for the walk through of Technical Specifications, CLEC comments, and Qwest response cycle.

The Draft Interface Technical Specification notification will include:

Purpose

Logistical information (including a conference line) for walk through

Reference to draft Technical Specifications, or Web site

Additional pertinent material

CLEC Comment/Qwest Response cycle

Draft connectivity and firewall rules

Draft Test Plan

### 7.1.6	Walk Through of Draft Interface Technical Specifications

Qwest will sponsor a walk through, including the appropriate internal Subject Matter Experts (SMEs), between one-hundred and ten (110) calendar days prior to Release Production and one hundred and six (106) calendar days prior to the Release Production Date. A walk through will afford CLEC SMEs the opportunity to ask questions and discuss specific requirements with Qwest’s technical team and will take as much of this period as is necessary to address CLECs’ questions. CLECs are encouraged to invite their technical experts, systems architects, and designers, to attend the walk through.

Qwest will lead the review of Draft Interface Technical Specifications. Qwest technical experts will answer the CLEC SMEs’ questions. Qwest will capture action items such as requests for further clarification. Qwest will follow-up on all action items.

### 7.1.7	CLEC Comments on Draft Interface Technical Specifications

If the CLEC identifies issues or requires clarification, the CLEC must send written comments/concerns to Qwest no later than one-hundred and four (104) calendar days prior to the Release Production Date. CLECs may submit comments via the Qwest CMP comment Web site at http://www.qwest.com/wholesale/cmp/comment.html.

### 7.1.8	Qwest Response to CLEC Comments

Qwest will review and respond with written answers to all CLEC issues, comments/concerns and action items captured at the walk through, no later than one hundred (100) calendar days prior to the Release Production Date.  The answers will be shared with all CLECs, unless the CLECs question(s) are marked proprietary.  Any changes that may occur as a result of the responses will be distributed to all CLECs in the Final Interface Technical Specifications notification. The Final Interface Technical Specifications notification will include the description of any change(s) made as a result of CLEC comments. The change(s) will be reflected in the final Technical Specifications.

### 7.1.9	Final Interface Technical Specifications

Generally, no later than one hundred (100) calendar days prior to the Release Production Date of the new OSS Interface, Qwest will issue the Final Technical Specifications to CLECs via Web site posting and a CLEC notification.

The Final Interface Technical Specifications notification will include:

Summary of changes from Qwest response to CLEC comments on Draft Technical Specifications

If applicable, Indication of type of change (e.g., documentation change, business rule change, clarification change)

Purpose

Reference to Final Technical Specifications, or Web site

Additional pertinent material

Final Connectivity and Firewall Rules

Final Test Plan (including Joint Testing Period)

Final Release Production Date

Qwest response to CLEC comments

The implementation timeline for the Release will not begin until Final Interface Technical Specifications are provided.  Production Support type changes within the thirty (30) calendar day test window can occur without advance notification but will be posted within twenty four (24) hours of the change.

## 7.2	Introduction of a New GUI

### 7.2.1	Initial Release Notification

Qwest will issue an Initial Release Notification no later than forty-five (45) calendar days in advance of the Release Production Date.  This will include:

Proposed functionality of the OSS Interface including whether the new OSS Interface will replace an existing OSS Interface.

Implementation timeline (e.g., milestone dates, CLEC/Qwest comment cycle, GUI overview meeting date)

Release Production Date

Logistics for GUI Overview Meeting

### 7.2.2	Draft Release Notes

Qwest will issue a Draft Release Notes notification no later than twenty-eight (28) calendar days in advance of the planned Release Production Date of a new GUI.  At a minimum, the notification will include:

Draft User Guide

How and When Training will be administered

### 7.2.3	GUI Overview Meeting

The GUI Overview meeting will be held no later than twenty-seven (27) calendar days prior to the Release Production Date.  At the meeting, Qwest will present an overview of the new OSS Interface.

### 7.2.4	CLEC Comments

At least twenty-five (25) calendar days prior to the Release Production Date. CLECs must forward their written comments and concerns to Qwest. CLECs may submit comments via the Qwest CMP comment Web site at http://www.qwest.com/wholesale/cmp/comment.html.

### 7.2.5	Qwest Response to CLEC Comments

Qwest will consider CLEC comments and respond with written answers as part of the Final Notification.

### 7.2.6	Final Release Notes

Qwest will issue Final Release Notes notification no later than twenty-one (21) calendar days prior to the Release Production date.  The notification will include:

A summary of changes from the Draft Release Notes notification, including type of changes (e.g., documentation change, clarification, business rule change).

Final User Guide

Final Training information

Final Release Production Date.

Qwest response to CLEC comments

Figure 2: Introduction of a New Application-to-Application OSS Interface Timeline

Figure 3: Introduction of a New Graphical User Interface (GUI) Timeline

# 8.0	CHANGE TO an EXISTING OSS INTERFACE

The process for changing an existing OSS Interface will be part of this CMP.  Changes to an existing OSS Interface may include an application-to-application or a Graphical User Interface (GUI).  NOTE:  An Application-to-Application interface is an electronic interface, e.g., Extensible Markup Language (XML) or Electronic Data Interchange (EDI), that supports billing or ordering processes.

It is recognized that the planning cycle for a change to an OSS Interface, of any type, may be greater than the time originally allotted and that discussions between CLECs and Qwest may be held prior to the announcement of the change to the OSS Interface.

With a change to an OSS Interface, CLECs and Qwest may define the scope of functionality introduced as part of the OSS Interface.

Qwest standard operating practice is to implement three Major Releases and three Point Releases (for IMA only) within a calendar year.  Unless mandated as a Regulatory Change, Qwest will implement no more than four (4) Releases per IMA OSS Interface requiring coding changes to the CLEC interfaces within a calendar year.  Unless mandated as a Regulatory Change, the Major Release changes will occur no less than seventy-five (75) calendar days apart.

At a Monthly CMP Systems Meeting in the fourth quarter of each year, Qwest will communicate to the CLECs the Major Release schedule and hourly capacity of each release for the next calendar year.  Qwest will subsequently issue a notification containing the same information.  Qwest will attempt to provide this information prior to any prioritization scheduled during the fourth quarter.

Application-to-Application OSS Interface

Qwest will support the previous Major Release of an Interconnect Mediated Access (IMA) Application-to-Application interface for one hundred eighty (180) calendar days after the subsequent Major Release of IMA has been implemented.  In the event that IMA major releases are implemented more than six (6) months apart, any CLEC desiring to delay retirement of the previous release should submit a CR requesting the delay.  Qwest will review and grant the retirement delay up until sixty (60) days after the Release Production Date of the next Major Release; however, Qwest will maintain no more than three (3) Major Releases of an IMA Application-to-Application interface in production at any time. Qwest may retire the extended release before the extension expires when all CLECs have migrated off the extended release, but no earlier than five (5) business days after the last scheduled CLEC migration from the extended release. CLECs who do not successfully migrate from the retiring release, must contact their Qwest Implementation Team immediately to schedule a new migration. Any such new migration shall not be rescheduled beyond the sixty (60) day retirement delay.  (A timeline illustrating the operation of this provision is provided at the end of Section 8.)  Past Releases of an IMA Application-to-Application interface will only be modified as a result of production support changes.  When such production support changes are made, Qwest will also modify the related documentation.  All other changes become candidates for future IMA Application-to-Application interface Releases.

Qwest makes one Release of the Electronic Bonding-Trouble Administration (EBTA) and billing interfaces available at any given time, and will not support any previous Releases.

Graphical User Interface (GUI)

Qwest makes one Release of a GUI available at any given time and will not support any previous Releases.

IMA GUI changes for pre-order or ordering will be implemented at the same time as the related IMA Application-to-Application interface Release.

## 8.1	Application-to-Application Interface

This section describes the timelines that Qwest, and any CLEC choosing to implement on the Qwest Release Production Date, will adhere to in changing existing application-to-application interfaces.  For any CLEC not choosing to implement on the Qwest Release Production Date, Qwest and the CLEC will negotiate a mutually agreed to CLEC implementation timeline, including testing.

### 8.1.1	Draft Interface Technical Specifications

Prior to Qwest implementing a change to an existing application-to-application interface, Qwest will notify CLECs of the draft Technical Specifications.  Qwest will issue draft Technical Specifications no later than seventy-three (73) calendar days prior to the implementation date unless an exception has been granted. Technical Specifications are documents that provide information the CLECs need to code the application-to-application interface.  The Draft Technical Specifications notification letter will include:

Written summary of change(s)

Planned time frame for Release Production

Purpose

Logistical information (including a conference line) for walk through

Reference to draft Technical Specifications, or reference to a Web site with draft specifications

Additional pertinent material

Draft Technical Specifications documentation, or instructions on how to access the draft Technical Specifications documentation on the Web site.

### 8.1.2	Walk Through of Draft Interface Technical Specifications

Qwest will sponsor a walk through, including the appropriate internal Subject Matter Experts (SMEs), between sixty-eight (68) calendar days prior to the planned implementation date and fifty-eight (58) calendar days prior to the planned implementation date. A walk through will afford CLEC SMEs the opportunity to ask questions and discuss specific requirements with Qwest’s technical team and will take as much of this period as is necessary to address CLECs’ questions. CLECs are encouraged to invite their technical experts, systems architects, and designers, to attend the walk through.

Qwest will lead the review of the Draft Technical Specifications. Qwest technical experts will answer the CLEC SMEs’ questions. Qwest will capture action items such as requests for further clarification. Qwest will follow-up on all action items and notify CLECs of responses forty five (45) calendar days prior to the planned implementation date.

### 8.1.3	CLEC Comments on Draft Interface Technical Specifications

If the CLEC identifies issues or requires clarification, the CLEC must send written comments to Qwest no later than fifty-five (55) calendar days prior to the planned implementation date.  CLECs may submit comments via the Qwest CMP comment Web site at http://www.qwest.com/wholesale/cmp/comment.html.

### 8.1.4	Qwest Response to CLEC Comments

Qwest will review and respond with written answers to all CLEC issues, comments/concerns no later than forty-five (45) calendar days prior to final implementation date.  The answers will be shared with all CLECs, unless the CLECs question(s) are marked proprietary.  Any changes that may occur as a result of the responses will be distributed to all CLECs in the same notification letter. The notification will include the description of any change(s) made as a result of CLEC comments. The change(s) will be reflected in the Final Technical Specifications.

### 8.1.5	Final Interface Technical Specifications

The Final Interface Technical Specifications will include the following:

Reference to Final Technical Specifications, or Web site

Qwest response to CLEC comments

Summary of changes from the prior implementation, including any changes made as a result of CLEC comments on Draft Technical Specifications

Indication of type of change (e.g., documentation change, business rule change, clarification change)

Final Joint Test Plan including transactions which have changed

The suite of re-certification test scenarios

Joint Testing Period

Final implementation date

Qwest will issue Final Interface Technical Specifications no later than forty-five (45) calendar days before the final implementation date, unless the exception process has been invoked. The implementation timeline for the Release will not begin until Final Technical Specifications are provided.  Production Support type of changes that occur within the thirty (30) calendar day test window can occur without advance notification but will be posted within 24 hours of the change.

### 8.1.6	Joint Testing Period

Qwest will provide a thirty (30) day test window for any CLEC who desires to jointly test with Qwest prior to the Release Production Date.

### 8.1.7	Release Documentation Addenda

After the Final Technical Specifications are published, there may be other changes made to documentation or the coding that is documented in the form of addenda.

1st Addendum – 2 weeks after the Release the 1st addendum is sent to the CLECs, if needed.

Subsequent Addendum’s – Subsequent addendum’s are sent to the CLECs after the Release Production Date as needed.  There is no current process and timeline.

Application-to-Application interface CLECs – one hundred eighty (180) calendar days after the Release those CLECs using the Application-to-Application interface are required to cut over to the new Release.  CLECs are not required to support all new Releases.

## 8.2	Graphical User Interface (GUI)

### 8.2.1	Draft GUI Release Notes

Prior to implementation of a change to an existing GUI, Qwest will notify CLECs of the Draft GUI Release Notes and the planned Release Production Date.

Notification will occur no later than twenty-eight (28) calendar days prior to the planned Release Production Date unless an exception has been granted. This notification will include draft user guide information if necessary.

The notification will contain:

Written summary of change(s)

Planned time frame for Release Production

Any cross-reference to draft documentation such as the user guide or revised user guide pages.

### 8.2.2	CLEC Comments on Draft Interface Release Notification

CLECs must provide comments/questions on the Draft GUI Release Notes no less than twenty-five (25) calendar days prior to the planned Release Production Date. CLECs may submit comments via the Qwest CMP comment Web site at http://www.qwest.com/wholesale/cmp/comment.html or via an e-mail to cmpcomm@qwest.com.

### 8.2.3	Qwest Response to Comments

Qwest will consider CLEC comments and will address them in the Final GUI Release Notification no later than twenty one (21) calendar days before the Release Production Date.

### 8.2.4	Content of Final Interface Release Notification

The Final Interface Release Notification, will include:

Final notification letter

Summary of changes from draft GUI Release notification

Final user guide (or revised pages)

Final Release Production Date

Qwest Response to CLEC comments

Qwest will issue the Final Interface Release Notification no later than twenty-one  (21) calendar days before the final Release Production Date.  Qwest will post this information on the CMP Web site. Production support type changes that occur without advance notification will be posted within 24 hours of the change.  The implementation timeline for the Release will not begin until all related documentation is provided.

Figure 4: Release Extension Illustrative Timeline

Figure 5: Changes to an Existing Application-to-Application OSS Interface Timeline

Figure 6: Changes to An Existing Graphical User Interface (GUI) Timeline

# 9.0	RETIREMENT OF an EXISTING OSS INTERFACE

The retirement of an existing OSS Interface occurs when Qwest ceases to accept transactions using a specific OSS Interface.  This may include the removal of a GUI or a protocol transmission of information (Application-to-Application) interface.

## 9.1	Application-to-Application OSS Interface

### 9.1.1	Initial Retirement Notification

At least two hundred seventy (270) calendar days before the retirement date of application-to-application interfaces, Qwest will share the retirement plans via Web site posting and CLEC notification. The scheduled new application-to-application interface is to be in a CLEC certified production Release prior to the retirement date of the older interface.

Alternatively, Qwest may choose to retire an interface if there is no CLEC usage of that interface for the most recent ninety (90) consecutive calendar days. Qwest will provide thirty (30) calendar day notification of the retirement via Web posting and CLEC notification.

Qwest will issue the initial Retirement Notification no later than two hundred seventy (270) calendar days before retirement.  The Initial Retirement Notification will include:

The rationale for retiring the OSS Interface

Available alternative interface options for existing functionality

The proposed detailed retirement timeline (e.g., milestone dates, CLEC-Qwest comment and response cycle)

Planned retirement date

### 9.1.2	CLEC Comments to Initial Retirement Notification

CLEC comments on the Initial Retirement Notification are due to Qwest no later than fifteen (15) calendar days following the Initial Retirement Notification. CLECs may submit comments via the Qwest CMP comment Web site at http://www.qwest.com/wholesale/cmp/comment.html.

### 9.1.3	Qwest Response to Comments

Qwest will consider CLEC comments and respond in the Final Retirement Notification.

### 9.1.4	Final Retirement Notification

The Final Retirement Notification will be provided to CLECs no later than two-hundred and twenty-eight (228) calendar days prior to the retirement date of the application-to-application interface.  The Final Retirement Notification will contain:

The rationale for retiring the OSS Interface (e.g., no usage or replacement)

If applicable, where the replacement functionality will reside in a new interface and when the new interface has been certified by a CLEC

Qwest’s responses to CLECs’ comments/concerns

Actual retirement date

### 9.1.5	Comparable Functionality

Unless otherwise agreed to by Qwest and a CLEC user, when Qwest issues the Initial Retirement Notification the retirement of an interface for which a comparable interface does or will exist, a CLEC user will not be permitted to commence building to the retiring interface.  CLEC users of the retiring interface will be grandfathered until the retirement of the interface.  Qwest will ensure that an interface with comparable functionality is available no later than one hundred and eighty (180) calendar days prior to retirement of an Application-to-Application interface.

## 9.2	Graphical User Interface (GUI)

### 9.2.1	Initial Retirement Notification

At least sixty (60) calendar days in advance of the retirement date of a GUI, Qwest will share the retirement plans via Web site posting and CLEC notification. The scheduled new interface is to be in a CLEC certified production Release prior to the retirement of the older interface.

Alternatively, Qwest may choose to retire a GUI if there is no CLEC usage of that interface for the most recent ninety (90) consecutive calendar days. Qwest will provide thirty (30) calendar day notification of the retirement via Web posting and CLEC notification.

Initial Retirement Notification will include:

The rationale for retiring the OSS Interface

Available alternative interface options for existing functionality

The proposed detailed retirement timeline (e.g., milestone dates, CLEC-Qwest comment and response cycle)

Planned retirement date

### 9.2.2	CLEC Comments to Initial Retirement Notification

CLEC comments to the Initial Retirement Notification are due to Qwest no later than fifteen (15) calendar days following the Initial Retirement Notification. CLECs may submit comments via the Qwest CMP comment Web site at http://www.qwest.com/wholesale/cmp/comment.html.

### 9.2.3	Qwest Response to Comments

Qwest will consider CLEC comments and respond in the Final Release Notification.

### 9.2.4	Comparable Functionality

Qwest will ensure comparable functionality no later than thirty-one (31) days before retirement of a GUI.

### 9.2.5	Final Retirement Notification

The Final Retirement Notification, for GUI retirements, will be provided to CLECs no later than twenty-one (21) calendar days before the retirement date.  The Final Retirement Notification will contain:

The rationale for retiring the OSS Interface (e.g., no usage or replacement)

If applicable, where the replacement functionality will reside in a new interface and when the new interface has been certified by a CLEC

Qwest’s responses to CLECs’ comments/concerns

Actual retirement date

Figure 7: Retirement of an Existing Application-to-Application OSS Interface Timline

Figure 8: Retirement of an Existing Graphic User Interface Timeline

# 10.0	PRIORITIZATION

Each OSS Interface Release is prioritized separately. If the Systems CMP Change Requests for any interface do not exceed Release capacity, no prioritization for that Release is required. The prioritization process provides an opportunity for CLECs and Qwest to prioritize OSS Interface Change Requests (CRs). CRs for introduction of a new interface or retirement of an existing interface are not subject to prioritization and will follow the introduction or retirement processes outlined in Sections 7.0 and 9.0, respectively.

## 10.1	Test Environment Releases

When an OSS Interface release is prioritized, some of the prioritized OSS Interface CRs will cause a change in that OSS Interface’s corresponding test environment.  These changes will be included in the test environment release that is made available thirty (30) days prior to the OSS Interface implementation date, and will not be subject to prioritization.  The business and systems requirements for these test environment changes will be developed in the same order as the prioritized OSS Interface CRs.  Qwest will ensure that the resources allocated to the test environment are sufficient to complete the corresponding OSS Interface Release changes described above.

Any remaining test environment capacity will be allocated to CRs that are specific to the test environment.  CRs that are specific to the test environment will be prioritized in accordance with Section 10.0.

Qwest’s OSS Interface production environment and test environment development efforts will not compete for resources.

## 10.2	Regulatory Change Requests

Regulatory changes, are defined in Section 4.0.  Separate procedures are required for prioritization of CRs requesting Regulatory changes to ensure that Qwest can comply with the recommended or required implementation date, if any. The process for determining whether a CR is a Regulatory Change is set forth in Section 5.1.

Qwest will send CLECs a notification when it posts Regulatory CRs to the Web and identify when comments are due, as described in Section 5.1.  Regulatory CRs will also be identified in the Monthly CMP Systems Meeting distribution package.

### 10.2.1	Regulatory Changes

For Regulatory Changes, Qwest will implement changes no later than the time specified in the legislation, regulatory requirement, or court ruling. If no time is specified, Qwest will implement the change as soon as practicable.

Regulatory CRs will be ranked with all other CRs.  If the implementation date for a Regulatory CR requires all or a part of the change to be included in the upcoming Major Release, the CR will not be subject to ranking and will be automatically included in that Major Release.

### 10.2.2	Industry Guideline Changes

Industry Guideline CRs will be identified in the Monthly CMP Systems Meeting distribution package.  Industry Guideline CRs will be ranked with all other systems CRs during prioritization as described in Section 10.0.  If an Industry Guideline CR is prioritized high enough to be included in the business and systems requirements phase and is dependant on a “foundation” CR, the “foundation” CR will automatically be worked in conjunction with the Industry Guideline CR.

### 10.2.3	Regulatory Change Implementation

When more than one Major Release is scheduled before the mandated or recommended implementation date for a Regulatory CR, Qwest will present information to CLECs regarding any technical, practical, or development cycle considerations that may affect Qwest's ability to implement the CR in any particular Major Release as part of the CR review and continue to provide information up to the packaging options. At the Monthly CMP Systems Meeting where the Regulatory CR is presented, Qwest will advise CLECs of the possible scheduled Releases in which Qwest could implement the CR and the CLECs and Qwest will determine how to allocate those CRs among the available Major Releases, taking into account the information provided by Qwest regarding technical, practical, and/or development considerations. If the Regulatory CR is not included in a prior Release, it will be implemented in the latest Release specified by Qwest.

## 10.3	Prioritization Process

### 10.3.1	Prioritization Review

At the last Monthly CMP Systems Meeting before Prioritization, Qwest will facilitate a Prioritization Review including a discussion of all CRs eligible for prioritization in a Major Release. If there are any Industry Guideline CRs eligible for prioritization, Qwest will identify all Industry Guideline CRs that would need to be implemented prior to or in conjunction with such CRs.  Qwest will distribute all materials five (5) calendar days prior to the Prioritization Review.  The materials will include:

Agenda

Summary document of all CRs eligible for prioritization including identification of dependencies (see Appendix A - Sample – IMA 11.0 Rank Eligible CRs)

Both CLECs and Qwest will have appropriate Subject Matter Experts in attendance at the Prioritization Review. The review and discussion meetings are open to all CLECs.

The Prioritization Review objectives are to:

Allow CLECs and Qwest to discuss eligible OSS Interface or test environment Change Requests by providing specific input as to the relative importance that CLECs, as a group, and Qwest assign to each such Change Request.

### 10.3.2	Ranking Process

Within three (3) business days following the Monthly CMP Systems Meeting that includes the Prioritization Review, Qwest will distribute the Prioritization Form for ranking.  Ranking will be conducted according to the following guidelines:

Each CLEC and Qwest may submit one completed Prioritization Form. The ranking must be submitted by a Point of Contact. The ranking will be submitted to the Qwest CMP Manager in accordance with the process described in Section 10.3.3 below.  Refer to Appendix B: Sample – IMA 11.0 Initial Prioritization Form

Qwest and each CLEC ranks each Change Request on the Prioritization Form by providing a point value from 1 through n, where n is the total quantity of CRs. The highest point value will be assigned to the CR that Qwest and CLECs wish to be implemented first.  The total points will be calculated by the Qwest CMP Manager and the results will be distributed to the CLECs in accordance with the process described in Section 10.3.3 below.  Refer to Appendix C : Sample – IMA 11.0 Prioritization List.

### 10.3.3	Ranking Tabulation Process

CLECs and Qwest who choose to vote must submit their completed Prioritization Form via e-mail, cmpcr@qwest.com, within three (3) business days following Qwest’s distribution of the Prioritization Form.  Within two (2) business days following the deadline for submission of ranking, Qwest will tabulate all rankings and e-mail the resulting Initial Prioritization List to the CLECs. The results will be announced at the next scheduled Monthly CMP Systems Meeting. Prioritization is based on the results of the votes received by the deadline. Based on the outcome of the final ranking of the CR candidates, an Initial Prioritization List is produced.

### 10.3.4	Ranking of Late Added CRs

For those late added CRs that are eligible for inclusion, as a candidate, in the most recently prioritized Release, the prioritization process will be as follows.

Within three (3) business days following the Monthly CMP Systems Meeting that resulted in the decision to include the late added CR as a candidate in the recently prioritized Release, Qwest will distribute the late added CR for ranking, along with the initial prioritization.

Each CLEC and Qwest may submit a suggested rank for the late added CR. The suggested rank will be the number corresponding to the position on the Initial Prioritization List that the CLEC or Qwest believes the late added CR should be inserted.

CLECs and Qwest who choose to vote must return their suggested rank for the late added CR via e-mail within three (3) business days following Qwest’s distribution of the late added CR for ranking.

Within two (2) business days following the deadline for the return of the suggested rank, Qwest will tabulate the results by averaging the returned suggested ranks for the late added CR.  Qwest will insert the late added CR into the Initial Prioritization List at the resulting point on the list and will renumber the remaining candidates on the list based on this insertion.  Qwest will e-mail an updated Prioritization List to the CLECs. The results will be announced at the next scheduled Monthly CMP Systems Meeting.

### 10.3.5	Withdrawal of Prioritized CRs

A CLEC or Qwest may elect to withdraw a CR that has been prioritized for an OSS Interface Release. This process may be invoked at any time between the prioritization process and the commitment for the Release. Qwest will determine its ability to work additional CRs for the Release based upon the timing of the withdrawal request. After commitment, a CLEC or Qwest could request the CR be withdrawn, however, the withdrawal of the CR may not be feasible based upon the development status at the time of the withdrawal request. The process will be as follows:

The originating CLEC or Qwest will submit an e-mail request to the Qwest CMP Manager, cmpcr@qwest.com, indicating that they wish to withdraw the CR. This e-mail must be sent no later than twenty one (21) calendar days prior to the Monthly CMP Systems Meeting at which the request will be discussed. The written request must contain:

the CR number

the CR title

an explanation of why the originator wishes to withdraw the CR

Within two (2) business days after receipt of the request to withdraw the CR the CMP Manager will notify, in writing, all of the CLECs that submitted a prioritization ranking. The subject line will note “INTENT TO WITHDRAW PRIORITIZED CR [number].”  The notification will include:

the CR number

the CR title,

the ranking that it received from the prioritization,

the explanation of why the originator wishes to withdraw the CR

If a CLEC or Qwest disagrees with the withdrawal of the CR from the Release, they have the option to assume sponsorship of that CR. They may do so by notifying the CMP Manager, cmpcr@qwest.com, in writing of their intent to assume sponsorship of the CR within five (5) business days after the CMP Manager has sent the intent to withdraw e-mail. If the CMP Manager receives no response within five (5) business days, then the CR will be withdrawn. The new status will be reviewed in the next Monthly CMP Systems Meeting.

## 10.4	Special Change Request Process (SCRP)

In the event that a systems CR is not ranked high enough in prioritization for inclusion in the next Release, or as otherwise provided in this CMP, the CR originator may elect to invoke the CMP Special Change Request Process (SCRP) as described in this section. In the event that a carrier submits a CR after prioritization and wishes to invoke the SCRP, the originator may elect not to follow the Late Added CR process as defined in Section 10.3.4.

The SCRP does not supercede the process defined in Section 5.0 (Change Request Origination Process).

The foregoing process applies to Qwest and CLEC originated CRs.  In the event a CR is submitted through the SCRP, Qwest agrees that it will not divert IT resources available to work on the CMP systems CRs, to support the SCRP request. Qwest will have to apply additional resources to, and track, the additional work required for the CR it seeks to implement through the SCRP.

All time intervals within which a response is required from one Party to another under this section are maximum time intervals.  Each Party agrees that it will provide all responses in writing to the other Party as soon as the Party has the information and analysis required to respond, even if the time interval stated herein for a response is not over.

### 10.4.1	SCRP Request Form

To invoke the SCRP, the CR originator must send an e-mail to the Qwest CMP SCRP mailbox (cmpesc@qwest.com).  The subject line of the e-mail message must include:

“SCRP FORM”

CR number and title

CR originator’s company name

The text of the e-mail message must include:

Description of the CR

A completed SCRP Form (See Appendix E)

A single point of contact for the SCRP request including:

Primary requestor’s name and company

Phone number

E-mail address

Circumstances which have necessitated the invocation of the SCRP

Desired implementation date

If more than one company is making the SCRP request, the names and point of contact information for the other requesting companies.

### 10.4.2	Qwest Acknowledges SCRP Request Receipt with a Confirmation E-mail

Within two (2) business days following receipt of the SCRP request e-mail, Qwest will acknowledge receipt of the complete SCRP request e-mail with a confirmation e-mail and advise the SCRP Requestor of any missing information needed for Qwest to process and analyze the request.  When the SCRP request e-mail is complete, the SCRP confirmation e-mail will include:

Date and time of receipt of complete SCRP request e-mail

Date and time of SCRP confirmation e-mail

SCRP title and number

The name, telephone number and e-mail address of the assigned Qwest manager

Amount of the non-refundable Processing Fee as specified in Section 10.4.8.

### 10.4.3	Process Fee Invoice

Within one (1) business day of sending the SCRP confirmation e-mail Qwest will bill the SCRP Requestor a non-refundable Processing Fee as specified in Section 10.4.8 below.

### 10.4.4	SCRP Review Meeting

Within ten (10) business days after the SCRP confirmation e-mail, Qwest will schedule and hold a review meeting with the SCRP Requestor to review Qwest’s analysis of the request.

### 10.4.5	Preliminary SCRP Quote and Review Meeting

During business and systems requirements analysis, Qwest will review the SCRP request to determine if it has any affinities with CRs packaged for the planned OSS Interface Release.  As soon as feasible, but in any case within thirty (30) business days, after receipt of a completed SCRP request form, Qwest will schedule and hold a meeting with the SCRP Requestor to provide and review:

- An estimated Preliminary SCRP quote.  The SCRP quote will, at a minimum, include the following information:

A description of the work to be performed

Estimated Development costs with a cap on cost

Targeted Release

An estimate of the terms and conditions surrounding the firm SCRP quote. (If the estimate increases before Qwest issues the Firm SCRP Quote, Qwest will communicate the cost increases to the SCRP Requestor.) The SCRP Requestor must comply with payment terms as outlined in Section 10.4.7 before Qwest proceeds with the request.

An invoice covering the business and systems requirements analysis

Payment for this invoice is due no later than thirty (30) calendar days following Qwest’s written issuance of the Preliminary SCRP Quote.  Qwest will not proceed with further development in support of the SCRP Request until the business and systems analysis and processing invoices are paid.

#### 10.4.5.1	SCRP Requestor Accepts the Preliminary Quote and Decision for Qwest to Proceed

The SCRP Requestor has ten (10) business days, upon receipt of the SCRP quote, to either agree to purchase under the quoted price or cancel the SCRP request.

If the SCRP Requestor accepts the SCRP Preliminary Quote, the SCRP Requestor must send an e-mail to the assigned Qwest manager with the following information:

The subject line of the e-mail message must include:

“SCRP PRELIMINARY QUOTE ACCEPTED”

CR number and title

CR originator’s company name

The text of the e-mail message must include:

Statement accepting SCRP Preliminary Quote, planned OSS Interface Release date, and terms and conditions

CR originator’s name, phone number, and e-mail address

#### 10.4.5.2	SCRP Requestor Asks to Change the SCRP Request

If the SCRP Requestor decides to modify the SCRP request after Qwest provides the preliminary SCRP Quote, the SCRP requestor must submit a written request for change to the assigned Qwest manager. If changes are acceptable to Qwest, Qwest will notify the SCRP Requestor by e-mail within five (5) business days after receipt of such request for a change with a revised preliminary SCRP Quote, if applicable.  The SCRP Requestor must inform Qwest, in writing, within five (5) business days, if the modified SCRP quote is acceptable, further changes are required, or the SCRP request is cancelled.

#### 10.4.5.3	SCRP Requestor Cancels the SCRP Request

The last point at which a SCRP Request may be cancelled is at the Monthly CMP Meeting at which Qwest presents the CRs that Qwest has committed to in the Release. Otherwise, the SCRP request will be implemented with the Release and the SCRP Requestor is obligated to pay the full amount of the firm SCRP quote consistent with the payment schedule described below in Section 10.4.7.

### 10.4.6	Firm SCRP Quote and Review

Qwest will provide the SCRP Requestor a Firm SCRP Quote when Qwest commits CRs to the specific OSS Interface Release.

Qwest will send an e-mail to the SCRP Requestor with the following information:

The subject line of the e-mail message must include:

“FIRM SCRP QUOTE”

CR number and title

CR originator’s company name

The text of the e-mail message must include:

Final SCRP quote and terms and conditions

Committed implementation date, or OSS Interface Release

Qwest contact name, phone number, and e-mail address

Qwest will schedule and hold a meeting to review the quote no less than ten (10) days following issuance of the Firm SCRP Quote. At this meeting Qwest will review the elements of the Firm Quote and the firm Release Date of the targeted Release.

### 10.4.7	Payment Schedule

The SCRP Requestor must pay 50% of the Firm SCRP Quote no more than ten (10) calendar days following the scheduled Release date and the remaining 50% of the Firm SCRP Quote within thirty (30) calendar days after the scheduled Release date.

### 10.4.8	Applicable SCRP Charges

This section describes the different costs for a SCRP request.

Processing Fee – a one-time flat fee that must be paid within thirty (30) calendar days after the Qwest-SCRP Review meeting to review the SCRP form. This fee is non-refundable and is treated separately from those charges for development and implementation as described under “Charges for the SCRP Request” below.

Charges for Business and Systems Requirements - These charges include the costs of developing business and systems requirements.

Charges for the Development of the SCRP Request – These charges, included in the Preliminary and Firm SCRP Quotes, including labor charges, time and capital costs incurred as a result of developing code and performing testing.

# 11.0	APPLICATION-TO-APPLICATION INTERFACE TESTING

If a CLEC is using an application-to-application interface, the CLEC must work with Qwest to certify the business scenarios that CLEC will be using in order to ensure successful transaction processing in production.  If multiple CLECs are using a service bureau provider, the service bureau provider need only be certified for the first participating CLEC; subsequent CLECs using the service bureau provider need not be re-certified. Qwest and CLEC shall mutually agree to the business scenarios for which CLEC requires certification.  Certification will be granted for the specified Release of the application-to-application interface.  If CLEC is certifying multiple products or services, CLEC has the option of certifying those products or services serially or in parallel if technically feasible.

New Releases of the application-to-application interface may require re-certification of some or all business scenarios.  A determination as to the need for re-certification will be made by the Qwest coordinator in conjunction with the Release Manager of each Release.  Notification of the need for re-certification will be provided to CLEC as the new Release is implemented.  The suite of re-certification test scenarios will be provided to CLECs with the Final Technical Specifications.  If CLEC is certifying multiple products or services, CLEC has the option of certifying those products or services serially or in parallel, if technically feasible. If multiple CLECs are using a service bureau provider, the service bureau provider need only be re-certified for the first participating CLEC; subsequent CLECs using the service bureau provider need not be re-certified.

Qwest provides a separate Customer Test Environment (CTE) for the testing of transaction based application-to-application interfaces for pre-order, order, and maintenance/repair. The CTE will be developed for each Major Release and updated for each Point Release that has changes that were disclosed but not implemented as part of the Major Release. Qwest will provide test files for batch/file interfaces (e.g., billing).

The CTE for Pre-order and Order currently includes:

Stand Alone Test Environment (SATE)

The CTE for Maintenance and Repair currently includes:

CMIP Interface Test Environment (MEDIACC)

Qwest provides Initial Implementation Testing, and Migration Testing (from one Release to the next) for all types of OSS Interface Change Requests. Such testing provides the opportunity to test the code associated with those OSS Interface exchange requests.  The CTE will also provide the opportunity for regression testing of OSS Interface functionality.

## 11.1	Testing Process

Qwest will send an industry notification, including testing schedules (see Section 8.0 – Changes to Existing OSS Interfaces), to CLECs so they may determine their intent to participate in the test. CLECs wishing to test with Qwest must participate in at least one joint planning session and determine:

Connectivity (required)

Progression Testing (required)

Controlled Production Testing (required)

Production Turn-up (required)

A test schedule (required) that reflects agreed upon dates for phases

A joint CLEC-Qwest test plan may also include some or all of the following based on type of testing requested:

Requirements Review

Test Data Development

Qwest will communicate any agreed upon changes to the test schedule. CLECs are responsible for establishing and maintaining connectivity to the CTE.

The CLEC should, in general, experience response times similar to production provided a CLEC uses the same software components and similar connectivity configuration in its test environment that it does in production.  This environment is not intended for volume testing.  The CTE contains the appropriate applications for pre-ordering and Local Service Request (LSR) ordering, including the service order processor. Production code problems identified in the test environment will be resolved by using the Production Support process as outlined in Section 12.0.

# 12.0	Production Support

## 12.1	Notification of Planned Outages

Planned Outages are reserved times for scheduled maintenance to OSS Interfaces.  Qwest sends associated notifications to all CLECs.  Planned Outage Notifications must include:

Identification of the subject OSS Interface

Description of the scheduled OSS Interface maintenance activity

Impact to the CLECs (e.g., geographic area, products affected, system implications, and business implications)

Scheduled date and scheduled start and stop times

Work around, if applicable

Qwest contact for more information on the scheduled OSS Interface maintenance activity

Planned Outage Notifications will be sent to CLECs and appropriate Qwest personnel no later than two (2) calendar days after the scheduling of the OSS Interface maintenance activity.

## 12.2	Newly Deployed OSS Interface Release

Following the Release Production Date of an OSS Interface change, Qwest will use production support procedures for maintenance of software as outlined below. Problems encountered by the user will be reported, if at all, to the IT Wholesale Systems Help Desk (IT Help Desk). Qwest will monitor, track, and address troubles reported by CLECs or identified by Qwest.  Problems reported will be known as IT Trouble Tickets.

A week after the deployment of an IMA Release into production, Qwest will host a conference call with the CLECs to review any identified problems and answer any questions pertaining to the newly deployed software. Qwest will follow this CMP for documenting the meeting as described in Section 3.2.  Issues will be addressed with specific CLECs and results/status will be reviewed at the next Monthly CMP Systems Meeting.

## 12.3	Request for a Production Support Change

The IT Help Desk supports CLECs who have questions regarding connectivity, outputs, and system outages.  The IT Help Desk serves as the first point of contact for reporting trouble. If the IT Help Desk is unable to assist the CLEC, it will refer information to the proper Subject Matter Expert, also known as Tier 2 or Tier 3 support, who may call the CLEC directly.  Often, however, an IT Help Desk representative will contact the CLEC to provide information or to confirm resolution of the trouble ticket.

Qwest will assign each CLEC generated and Qwest generated IT Trouble ticket a Severity Level 1 to 4, as defined in Section 12.5.  Severity 1 and Severity 2 IT trouble tickets will be implemented immediately by means of an emergency Release of process, software or documentation (known as a Patch). If Qwest and CLEC deem implementation is not timely, and a work around exists or can be developed, Qwest will implement the work around in the interim. Severity 3 and Severity 4 IT trouble tickets may be implemented when appropriate taking into consideration upcoming Patches, Major Releases and Point Releases and any synergies that exist with work being done in the upcoming Patches, Major Releases and Point Releases.

Qwest will attempt to make a software patch when the system is not working as defined in the technical specifications and/or the GUI systems documentation (excluding PCAT documentation), and issue an event notification clearly defining the change.

If Qwest determines that a software patch is not feasible, and/or Qwest or any CLEC identifies a Patch Release of software or related systems documentation changes that may impact CLEC production coding, Qwest will issue an event notification, initiate a Technical Escalation, and request a joint meeting between Qwest and the CLECs in order to discuss the particular Patch Release.  Qwest will notify CLECs of the joint meeting in which Qwest will review the Patch Release, the proposed solution, and the variables which affect the resolution.  In all instances, these joint meetings are exempt from the five (5) business day advance notification requirement described in Section 3.0.

At this joint meeting, Qwest and the impacted CLECs will discuss how the pending Patch Release will affect their code.  Qwest and the impacted CLECs will discuss any potential resolution options and implementation timeframes.  In the event that agreement cannot be reached between Qwest and the impacted CLECs regarding the type of Patch Release to be implemented, the parties will attempt to negotiate an appropriate workaround.

The first time a trouble is reported by Qwest or CLEC, the Qwest IT Help Desk will assign an IT Trouble Ticket tracking number, which will be communicated to the CLEC at the time the CLEC reports the trouble. The affected CLEC(s) and Qwest will attempt to reach agreement on resolution of the problem and closing of the IT Trouble Ticket. If no agreement is reached, any party may use the Technical Escalation Process, http://www.qwest.com/wholesale/systems/productionsupport.html. When the IT Trouble Ticket has been closed, Qwest will notify CLECs with one of the following disposition codes:

No Trouble Found – to be used when Qwest investigation indicates that no trouble exists in Qwest systems.

Trouble to be Resolved in Patch – to be used when the IT Trouble Ticket will be resolved in a Patch.  Qwest will provide a date for implementation of the Patch. This is typically applied to Severity 1 and Severity 2 troubles, although Severity 3 and Severity 4 troubles may be resolved in a Patch where synergies exist.

CLEC Should Submit CMP CR – to be used when Qwest’s investigation indicates that the System is working pursuant to the Technical Specifications (unless the Technical Specifications are incorrect), and that the IT Trouble Ticket is requesting a systems change that should be submitted as a CMP CR.

Resolved – to be used when the IT Trouble Ticket investigation has resolved the trouble.

If Qwest has identified the source of a problem for a Severity 3 or Severity 4 IT Trouble Ticket but has not scheduled the problem resolution, Qwest may place the trouble ticket into a “Date TBD” status, but will not close the trouble ticket.  Once a trouble ticket is placed in “Date TBD” status, Qwest will no longer issue status notifications for the trouble ticket.  Instead, Qwest will track ”Date TBD” trouble tickets and report status of these trouble tickets on the CMP Web site and in the Monthly CMP Systems Meeting. When a “Date TBD” trouble ticket is scheduled to be resolved in a Patch, Release or otherwise, Qwest will issue a notification announcing that the trouble ticket will be resolved and remove the trouble ticket from the list reported on the CMP Web site and in the Monthly CMP Systems Meeting.

For ”Date TBD” trouble tickets, either Qwest or a CLEC may originate a Change Request to correct the problem.  (See Section 5.0 for CR Origination.)  If the initiating party knows that the CR relates to a trouble ticket, it will identify the trouble ticket number on the CR.

Instances where Qwest or CLECs misinterpret Technical Specifications and/or business rules must be addressed on a case-by-case basis.  All parties will take all reasonable steps to ensure that any disagreements regarding the interpretation of a new or modified OSS Interface are identified and resolved during the change management review of the Change Request.

## 12.4	Reporting Trouble to IT

Qwest will open a trouble ticket at the time the trouble is first reported by CLEC or detected by Qwest. The ITWSHD Tier 1 will communicate the ticket number to the CLEC at the time the trouble is reported. Once a trouble ticket is opened at the ITWSHD, a CLEC or Qwest may request that the Event Notification process begin on the ticket as described in section 12.6.

If a ticket has been opened, and subsequent to the ticket creation, CLECs call in on the same problem, and the ITWSHD recognizes that it is the same problem, a new ticket is not created. The ITWSHD documents each subsequent call in the primary IT trouble ticket.

If one or more CLECs call in on the same problem, but it is not recognized as the same problem, one or more tickets may be created. When the problem is recognized as the same, one of the tickets becomes the primary ticket, and the other tickets are linked to the primary ticket. The ITWSHD provides the primary ticket number to other reporting CLECs. A CLEC can request its ticket be linked to an already existing open IT ticket belonging to another CLEC. When the problem is closed, the primary and all related tickets will be closed.

### 12.4.1	Systems Problem Requiring a Workaround

If a CLEC is experiencing problems with Qwest because of a system “issue”, the CLEC will report the trouble to the ITWSHD. The ITWSHD will create a trouble ticket as outlined above.

The ITWSHD Tier 1 will refer the ticket to the IT Tier 2 or 3 resolution process. If, during the resolution process, the Tier 2 or 3 resolution team determines that a workaround is required ITWSHD (with IT Tier 2 or 3 on the line, as appropriate) will contact the CLEC to develop an understanding of how the problem is impacting the CLEC. If requested and available, the CLEC will provide information regarding details of the problem, e.g., reject notices, LSRs, TNs or circuit numbers. Upon understanding the problem, the IT Tier 1 agent, with the CLEC on the line, will contact the ISC Help Desk and open a Call Center Database Ticket.  The IT Tier 2 or 3 resolution team along with the WSD Tier 2 team, and other appropriate SMEs, (Resolution Team) will develop a proposed work around.  The WSD Tier 2 team will work collaboratively with the CLEC(s) reporting the issue to finalize the work around. The ITWSHD will provide the CLEC and the WSD Tier 2 team with the IT Trouble Ticket number in order to cross-reference it with the Call Center Database Ticket. The ITWSHD will also record the Call Center Database Ticket number on the IT Trouble Ticket.  The CLEC will provide both teams with primary contact information. If the CLEC and Qwest cannot agree upon the work around solution, the CLEC can use either the Technical Escalation process or escalate to the WSD Tiers, as appropriate. Qwest will use its best efforts to retain the CLEC’s requested due dates, regardless of whether a work around is required.

## 12.5	Severity Levels

Severity level is a means of assessing and documenting the impact of the loss of functionality to CLEC(s) and impact to the CLEC’s business.  The severity level gives restoration or repair priority to problems causing the greatest impact to CLEC(s) or its business.

Guidelines for determining severity levels are listed below.  Severity level may be determined by one or more of the listed bullet items under each Severity Level (the list is not exhaustive). Examples of some trouble ticket situations follow.  Please keep in mind these are guidelines, and each situation is unique.  The IT Help Desk representative, based on discussion with the CLEC, will make the determination of the severity level and will communicate the severity level to the CLEC at the time the CLEC reports the trouble. If the CLEC disagrees with the severity level assigned by the IT Help Desk personnel, either on the initial call or at any time while the ticket is open, a CLEC may request the ITWSHD to change the severity level, identifying the reason for the change in severity.  If Qwest questions the validity of the change in severity, Qwest will contact the CLEC Severity Escalation Contact who raised the severity for clarification.

Severity 1: Critical Impact

Critical.

High visibility.

A large number of orders or  CLECs are affected.

A single CLEC cannot submit its business transactions.

Affects online commitment.

Production or cycle stopped – priority batch commitment missed.

Major impact on revenue.

Major component not available for use.

Many and/or major files lost.

Major loss of functionality.

Problem can not be bypassed.

No viable or productive work around available.

Examples:

Major network backbone outage without redundancy.

Environmental problems causing multiple system failures.

Large number of service or other work order commitments missed.

A Software Defect in an edit which prevents any orders from being submitted.

Severity 2: Serious Impact

- Serious

- Moderate visibility

- Moderate to large number of CLECs, or orders affected

- Potentially affects online commitment

- Serious slow response times

- Serious loss of functionality

- Potentially affects production – potential miss of priority batch commitment

- Moderate impact on revenue

- Limited use of product or component

- Component continues to fail.  Intermittently down for short periods, but repetitive

- Few or small files lost

- Problems may have a possible bypass; the bypass must be acceptable to CLECs

- Major access down, but a partial backup exists

Examples:

A single company, large number of orders impacted

Frequent intermittent logoffs

Service and/or other work order commitments delayed or missed

Severity 3: Moderate Impact

- Low to medium visibility

- Low CLEC, or low order impact

- Low impact on revenue

- Limited use of product or component

- Single CLEC device affected

- Minimal loss of functionality

- Problem may be bypassed; redundancy in place.  Bypass must be acceptable to CLECs

- Automated workaround in place and known.  Workaround must be acceptable to CLECs

Example:

- Hardware errors, no impact yet

Severity 4: Minimal Impact

Low or no visibility

No direct impact on CLEC

Few functions impaired

Problem can be bypassed; bypass must be acceptable to CLECs

System resource low; no impact yet

Preventative maintenance request

Examples:

Misleading, unclear system messages causing confusion for users

Device or software regularly has to be reset, but continues to work

## 12.6	Status Notification for IT Trouble Tickets

There are two types of status notifications for IT Trouble Tickets:

Target Notifications: for tickets that relate to only one reporting CLEC – Target Notifications may be communicated by direct phone calls

Event Notifications: for tickets that relate to more than one CLEC or for reported troubles that Qwest believes will impact more than on e CLEC

Event Notifications are sent by Qwest to all CLECs who subscribe to the IT Help Desk. Event Notifications will include ticket status (e.g., open, no change, resolved) and as much of the following information as is known to Qwest at the time the notification is sent:

Description of the problem

Impact to the CLECs (e.g., geographic area, products affected, business implications, other pertinent information available)

Estimated resolution date and time if known

Resolution if known

Severity level

Trouble ticket number(s), date and time

Work around if defined, including the Call Center Database Reference Ticket number

Qwest contact for more information on the problem

System affected

Escalation information as available

Both types of notifications will be sent to the CLECs and appropriate Qwest personnel within the time frame set forth in the table below and will include all related system trouble ticket number(s).

## Notification Intervals

Qwest will distribute notifications during the IT Help Desk normal hours of operation (Monday-Friday 6:00 a.m. - 8:00 p.m. (MT) and Saturday 7:00 a.m. - 3:00 p.m. MT). Qwest will continue to work severity 1 problems outside of Help Desk hours of operation, and will communicate with the CLEC(s) as needed. A severity 2 problem may be worked outside the IT Help Desk normal hours of operation on a case-by-case basis.

Notification Intervals are based on the severity level of the ticket, the ticket’s Disposition code (e.g., Initial, Update, Closure, etc.), and status changes.

The chart below indicates the response intervals a CLEC can expect to receive after reporting a trouble ticket to the IT Help Desk. Beginning with the issue’s immediate acceptance as multi-CLEC impacting issue, Qwest will create and distribute the Initial notification.

| Severity Level of Ticket | Response Interval for Status Changes | Response Interval for No Status Changes | Notification Interval upon Resolution |
| --- | --- | --- | --- |
| 1 | Within 1 hour | 1 hour | Within 1 hour |
| 2 | Within 1 hour | 1 hour | Within 1 hour |
| 3 | Within 4 hours | Workaround Provided | None. Only status changes will be communicated when a workaround is provided. | Within 4 hours |
|  |  | No Workaround Provided | 4 hours |  |
| 4 | Within 24 hours | Workaround Provided | None. Only status changes will be communicated when a workaround is provided. | Within 4 hours |
|  |  | No Workaround Provided | Every 48 hours. |  |

“Notification Interval for Any Change in Status” means that a notification will be sent out within the time specified from the time a change in status occurs.  Qwest will provide updates to those notifications that do not have a workaround until a workaround is established to inform the CLEC that a the issue is still under investigation. Qwest will not issue Updates when Qwest has provided a Workaround, but no change in status has occurred. “Notification Interval upon Resolution” means that a notification will be sent out within the time specified from the resolution of the problem.

## 12.8	Process Production Support

Process troubles encountered by CLECs will be reported, if at all, to the Customer Service Inquiry and Education Center (CSIE) (Tier 1). In some cases the Qwest Service Manager (Tier 3) may report the CLEC trouble to the CSIE. Tier 1 will open a call center database ticket for all reported troubles.

### 12.8.1	Reporting Trouble to the ISC

The CSIE (Tier 1) serves as the first point of contact for reporting troubles that appear process related. Qwest has six Tiers in Wholesale Service Delivery (WSD) for process Production Support. References to escalation of process Production Support issues means escalation to one of these six tiers. Contact information is available through the Service Manager (Tier 3). The Tiers in WSD are as follows:

Tier 1 – Customer Service Inquiry and Education (CSIE)

Tier 2 – CSIE Center Coaches and Team Leaders, Process Specialist

Tier 3 - Service Manager

Tier 4 – Senior Service Manager

Tier 5 – Service Center Director

Tier 6 – Service Center Senior Director

A CLEC may, at any point, escalate to any of the six Tiers.

If a CLEC is experiencing troubles with Qwest because of a process issue, the CLEC will report the trouble to Tier 1. Tier 1 will attempt to resolve the trouble including determining whether the trouble is a process or systems issue. To facilitate this determination, upon request, the CLEC will provide, by facsimile or e-mail, documentation regarding details of the trouble, e.g., reject notices, LSRs, TNs or circuit numbers if available. Tier 1 will create a call center database ticket with a two (2) hour response commitment (“out in 2 hour” status), and provide the ticket number to the CLEC. If Tier 1 determines that the trouble is a systems issue, they will follow the process described in Section 12.8.4.  With respect to whether the trouble is a systems or process issue, a CLEC may escalate to Tier 2 before the Tier 1 follows the process outlined in Section 12.8.4.

If Tier 1 does not determine that the trouble is a systems issue or is not able to resolve the trouble, Tier 1 will offer the CLEC the option of either a warm transfer to Tier 2 (with the CLEC on the line), or have Qwest place the call center database ticket into the work queue. Tier 2 will then analyze the ticket and attempt to resolve the trouble or determine if the trouble is a systems or a process issue. If the trouble is a process issue, Tier 2 will notify the Tier 2 process specialist. The Tier 2 process specialist will notify all call handling centers (Tier 1 and Tier 2 at each center) of the reported trouble and current status.  If Tier 2 determines that the trouble is a systems issue, they will follow the process described in Section 12.8.4.

The reporting CLEC(s) and Qwest will attempt to reach agreement on resolution of the trouble.  This resolution includes identification of processes to handle affected orders reported by the CLEC and orders affected but not reported.  If Qwest and the CLEC determine that the trouble can be resolved in a timely manner, Qwest will status the CLEC every 2 hours by telephone, unless otherwise agreed, until the trouble is resolved to the CLEC’s satisfaction. If, at any point, the parties conclude that they are unable to resolve the trouble in a timely manner, the CLEC and Qwest will proceed to develop a work around, as described below.  At any point, the reporting CLEC may elect to escalate the issue to a higher Tier.

Except in a work around situation, see Section 12.8.3, once the trouble is resolved and all affected orders have been identified and processed, Qwest will seek CLEC agreement to close the ticket(s). If agreement is not reached, CLEC may escalate through the remaining Tiers.

After ticket closure, if the CLEC indicates that the issue is not resolved, the CLEC contacts Tier 2 and refers to the applicable ticket number.  Tier 2 reviews the closed ticket, opens a new ticket, and cross-references the closed ticket.

Qwest will use its best efforts to retain the CLEC’s requested due dates.

### 12.8.2	Multiple Tickets

If one or more CLECs call in multiple tickets, but neither the CLECs nor Qwest recognize that the tickets stem from the same trouble, one or more tickets may be created.

Qwest will attempt to determine if multiple tickets are the result of the same process trouble.  Also, after reporting a trouble to Tier 1, a CLEC may determine that the same problem exists for multiple orders and report the association to Tier 1. In either case, when the association is identified, Tier 1 will designate one ticket per CLEC as a primary ticket, cross-reference that CLEC’s other tickets to its primary ticket and provide the primary ticket number to that CLEC. Tier 2 process specialist will advise the call handling centers (Tier 1 and Tier 2 at each center) and Service Managers (Tier 3) of the issue.

Once a primary ticket is designated for a CLEC, the CLEC need not open additional trouble tickets for the same type of trouble. Any additional trouble of the same type encountered by the CLEC may be reported directly to Tier 2 with reference to the primary ticket number.

Qwest will also analyze the issue to determine if other CLECs are impacted by the trouble. If other CLECs are impacted by the trouble, within 3 business hours after this determination, the Tier 2 process specialist will advise the call handling centers (Tier 1 and Tier 2 at each center) and the Service Managers (Tier 3) of the issue and the ticket number for the initial trouble ticket (Reference Ticket). At the same time, Qwest will also communicate information about the trouble, including the Reference Ticket number, to the impacted CLECs through the Event Notification process, as described in Section 12.6. If other CLECs experience a trouble that appears related to the Reference Ticket, the CLECs will open a trouble ticket with Tier 1 and provide the Reference Ticket number to assist in resolving the trouble.

### 12.8.3	Work Arounds

The reporting CLEC(s) and Qwest will attempt to reach agreement on whether a workaround is required and, if so, the nature of the work around.  For example, a work around will provide a means to process affected orders reported by the CLEC, orders affected but not reported, and any new orders that will be impacted by the trouble.  If no agreement is reached, the CLEC may escalate through the remaining Tiers.

If a work around is developed, Tier 1 will advise the CLEC(s) and the Tier 2 process specialist will advise the call handling centers (Tier 1 and Tier 2 at each center) and the Service Manager (Tier 3) of the work around and the Reference Ticket number. Tier 1 will communicate with the CLEC(s) during this affected order processing period in the manner and according to the notification timelines established in Section 12.8.1. After the work around has been implemented, Tier 1 will contact the CLECs who have open tickets to notify them that the work around has been implemented and seek concurrence with the CLECs that the call center database tickets can be closed. The closed Reference Ticket will describe the work around process. The work around will remain in place until the trouble is resolved and all affected orders have been identified and processed.

Once the work around has been implemented, the associated tickets are closed. After ticket closure, CLEC may continue to use the work around. If issues arise, CLEC may contact Tier 2 directly, identifying the Reference Ticket number. If a different CLEC experiences a trouble that appears to require the same work around, that CLEC will open a call center database ticket with Tier 1 and provide the Reference Ticket number for the work around.

### 12.8.4	Transfer Issue from WSD to ITWSHD

CLECs may report issues to the CSIE (Tier 1) that are later determined to be systems issues. Once the Tier 1 or higher WSD Tier determines that the issue is the result of a system error, that Tier will contact the CLEC and ask if the CLEC would like that Tier to contact the ITWSHD to report the system trouble. If the CLEC so requests, the Tier agent will contact the ITWSHD, report the trouble and communicate the call center database ticket to the ITWSHD agent with the CLEC on the line. The ITWSHD agent will provide the CLEC and the WSD agent with the IT Trouble Ticket number. The IT Trouble Ticket will be processed in accordance with the Systems Production Support provisions of Section 12.0.

## 12.9	Communications

When IT Trouble Tickets are open regarding the same trouble, the IT and WSD organizations will communicate as follows. The WSD Tier 2 Process Specialists will be informed of the status of IT Trouble Tickets through ITWSHD system Event Notifications.  Additionally, WSD Tier 2 has direct contact with the ITWSHD as a participant on the Resolution Team, as necessary.   System trouble and information pertinent to ongoing resolution of the trouble will be made available via the external Event notification website found at URL:  http://www.qwest.com/wholesale/systems/eventnotifications/.

# 13.0	TRAINING

Qwest will incorporate all substantive changes to existing Graphical User Interfaces (GUI), including the introduction of new GUI, into CLEC training programs. Qwest will execute CLEC training for pre-order, ordering, billing, and maintenance and repair GUIs.

## 13.1	Introduction of a New GUI

Qwest will include a CLEC training schedule with the Initial Release Notification for the introduction of a new GUI issued in accordance with the interval specified in Section 7.0. Qwest will make available CLEC training beginning no less than twenty-one (21) calendar days prior to the Release Production Date. Web based training will remain available for the life of the Release.

## 13.2	Changes to an Existing GUI

Qwest will include a CLEC training schedule with the Draft Release Notes issued for a change to an existing GUI in accordance with the interval specified in Section 8.0. Qwest will make available CLEC training beginning no less than twenty-one (21) calendar days prior to the Release Production date. Web based training will remain available for the life of the Release.

CEMR training will not be available before the Release Production Date but will be conducted for ninety (90) days in the live environment after the Release Production date.

## 13.3	Product and Process Introductions and Changes

Qwest may offer CLEC training for product and process introductions and changes based on the complexity of the introduction or change.  This training is offered in many forms, but is most commonly offered in the following delivery methods: Web-based, instructor-led, job aids, or conference calls.

# 14.0	ESCALATION PROCESS

## 14.1	Guidelines

The Escalation Process will include items that are defined as within the CMP scope.

The decision to escalate is left to the discretion of the CLEC, based on the severity of the missed or unaccepted response/resolution.

Escalations may also involve issues related to CMP itself, including the administration of this CMP.

The expectation is that escalation should occur only after Change Management procedures have occurred per this CMP.

## 14.2	Cycle

Item must be formally escalated through the CMP Web site, http://www.qwest.com/wholesale/cmp/escalations_dispute.html.  Alternatively, the issue may be escalated by sending an e-mail to the Qwest CMP escalation e-mail address cmpesc@qwest.com.

Subject line of the escalation e-mail must include:

CLEC Company name

“ESCALATION”

Change Request (CR) number and status, if applicable

Content of e-mail must enclose appropriate supporting documentation, if applicable, and to the extent that the supporting documentation does not include the following information, the following must be provided:

Description of item being escalated

History of item

Reason for Escalation

Business need and impact

Desired CLEC resolution

CLEC contact information including Name, Title, Phone Number, and e-mail address

CLEC may request that impacted activities be stopped, continued or an interim solution be established.

Qwest will acknowledge receipt of the complete escalation e-mail with an acknowledgement of the e-mail no later than the close of business of the following business day.  If the escalation e-mail does not contain the preceding specified information Qwest will notify the CLEC by the close of business on the following business day, identifying and requesting information that was not originally included.

When the escalation e-mail is complete, the acknowledgement e-mail will include:

Date and time of escalation receipt

Date and time of acknowledgement e-mail

Name, phone number and e-mail address of the Qwest Director, or above, assigned to the escalation.

Qwest will post escalated issue and any associated responses on the CMP Web site within one (1) business day of receipt of the complete escalation or response.

Qwest will give notification that an escalation has been requested via the Industry Mail Out process

Any other CLEC wishing to participate in the escalation may do so by selecting the participate button adjacent to the escalation on the CMP Escalation Web site, http://www.qwest.com/wholesale/cmp/escalations.html, within one (1) business day of the mail out.  Alternately, a CLEC may participate by sending an e-mail to cmpesc@qwest.com within one business day of the Qwest notification.  The subject line of the e-mail must include the title of the escalated issue followed by “ESCALATION PARTICIPATION.”

If Qwest determines a CLEC meeting is needed to further discuss the escalation, and upon agreement by the originating CLEC, Qwest will also invite the CLECs that chose to participate in the escalation.  The meeting will not require 5 day advance notification due to the escalation time constraints.  Meeting minutes will be distributed to meeting participants as identified under Section 3.2 and will be posted as part of the Escalation. (Referring to 3.2 in this section, does not imply that the absence of a reference to 3.2 in any other section impacts the provision that Qwest will record and distribute meeting minutes, unless otherwise noted in this CMP, pursuant to section 3.2.)

Qwest will respond to the originating CLEC and copy the participating CLECs, with a binding position e-mail including supporting rationale as soon as practicable, but no later than:

For escalated CRs, seven (7) calendar days after sending the acknowledgment e-mail,.

For all other escalations, fourteen (14) calendar days after sending the acknowledgment e-mail.

The escalating CLEC will respond to Qwest within seven (7) calendar days with a binding position e-mail.

When the escalation is closed, the resolution will be subject to this CMP

# 15.0	Dispute Resolution Process

CLECs and Qwest will work together in good faith to resolve any issue brought before this CMP. In the event that an impasse issue develops, a party may pursue the dispute resolution processes set forth below:

Item must be formally identified through the CMP Web site, http://www.qwest.com/wholesale/cmp/escalations_dispute.html.  Alternately, a party may send  an e-mail to the Qwest CMP Dispute Resolution e-mail address, cmpdisp@qwest.com.  Subject line of the e-mail must include:

CLEC Company name

“Dispute Resolution”

Change Request (CR) number and status, if applicable

Content of e-mail must include appropriate supporting documentation, if applicable, and to the extent that the supporting documentation does not include the following information, the following:

Description of item

History of item

Reason for Escalation

Business need and impact

Desired CLEC resolution

CLEC contact information including Name, Title, Phone Number, and e-mail address

Qwest will acknowledge receipt of the complete Dispute Resolution e-mail within one (1) business day

Qwest or any CLEC may suggest that the issue be resolved through an Alternative Dispute Resolution (ADR) process, such as arbitration or mediation using the American Arbitration Association (AAA) or other rules.  If the parties agree to use an ADR process and agree upon the process and rules to be used, including whether the results of the ADR process are binding, the dispute will be resolved through the agreed-upon ADR process.

Without the necessity for a prior ADR Process, Qwest or any CLEC may submit the issue, following the commission’s established procedures, with the appropriate regulatory agency requesting resolution of the dispute. This provision is not intended to change the scope of any regulatory agency's authority with regard to Qwest or the CLECs.

This process does not limit any party’s right to seek remedies in a regulatory or legal arena at any time.

# 16.0	Exception Process

Qwest and CLECs recognize the need to allow occasional exceptions to this CMP described herein.  Extenuating circumstances affecting Qwest or the CLECs may warrant deviation from this CMP. An exception request will be addressed on a case-by-case basis where Qwest and CLECs may decide to handle the exception request outside of the established CMP.  An exception request must be presented to the CMP community for acceptance in accordance with this section to determine if the request shall be treated as an exception.

## 16.1	Exception Initiation and Acknowledgement

If Qwest or a CLEC wishes that any request within the scope of CMP be handled on an exception basis, the party who makes such a request will issue an exception request (“Exception Request”). Exception Requests will be submitted in one of two ways:

If the request pertains to a single, previously submitted, open CR, the Exception Requestor must follow the process described in Section 16.1.1.

If the Exception Request is not currently addressed in a single, previously submitted, open CR or if the request involves two or more previously submitted, open CRs, the Exception Requestor must complete a CR form and e-mail it to the CMP Manager, cmpcr@qwest.com.  The Exception Requestor must complete the following sections of the CR form: date submitted, company, originator, proprietary (if applicable), optional available dates/times for meetings, area of request, description of exception requested. The description of the exception must contain the information listed in Section 16.1.1.

### 16.1.1	Requestor Submits an Exception Request

If the Exception Request pertains to a previously submitted CR, the Exception Requestor must send an e-mail to the CMP Manager, cmpcr@qwest.com, with “EXCEPTION” in the subject line.  The text of the request must contain the following information:

Change Request number(s) of an existing Change Request(s) or a completed Change Request form (See Section 5.0)

Description of the request with good cause for seeking an exception

A clear statement outlining the course of action the Exception Requestor wishes parties to follow and the desired outcome, if the Exception Request is granted (e.g., timeframe or targeted release)

Supporting documentation

Primary contact information

Whether the Requestor wishes to have the request considered at the next Monthly CMP Meeting, or requests an Exception Call/Meeting pursuant to Section 16.2 prior to the next Monthly CMP Meeting

If a CLEC requests an Exception Call/Meeting, the CLEC should indicate whether it desires a pre-meeting with Qwest, including the CLEC’s desire to have certain Qwest subject matter experts attend the pre-meeting and/or Exception Call/Meeting.

### 16.1.2	Tracking of an Exception Request

Exception Requests will be identified by adding the suffix “EX” to the CR number.  If an Exception Request references existing CRs, and the Exception Request is granted, the CR numbers of the referenced CRs will then be modified to include the “EX” suffix.

Within one (1) business day after receipt of an Exception Request, Qwest’s CMP Manager will acknowledge receipt of the Exception Request by e-mail to the Requestor. The CMP Manager will include in the acknowledgement an indication of whether an Exception Call/Meeting will be scheduled. If an Exception Call/Meeting is not requested, the Exception change request will be presented to the CMP community as described in Section 16.3 below.  The acknowledgement will also include the CR or tracking number.

## 16.2	Exception Notification

Within three (3) business days after receipt of the request, if an Exception Call/Meeting is requested, the CMP Manager will issue a notification to the CMP community for an Exception Call/Meeting (the “Exception Notification”). The Exception Call/Meeting shall be held on a date agreed to by the Requestor, provided that it shall not be held less than seven (7) business days after issuance of the Exception Notification.

The subject line of the Exception Notification must include:

“EXCEPTION NOTIFICATION”

The content of the Exception Notification will include:

Requestor

Logistics for Exception Call/Meeting

Agenda

Change Request number on which the exception is sought

Description of the request with good cause for seeking an exception

Desired outcome (e.g., timeframe or targeted release)

Supporting documentation

Primary contact information

A clear statement that a decision is required to accept, or decline this request as an Exception during this Exception Call/Meeting.

Logistics for a pre-meeting, in accordance with Section 16.2.1

An initial assessment from Qwest regarding the impact if the Exception Request is granted, if available.

### 16.2.1	Pre-Meeting

The pre-meeting shall be held on a date agreed to by the Requestor, provided that it shall not be held less than two (2) business days after issuance of the Exception Notification.  Qwest shall conduct the pre-meeting with the Exception Requestor, any CLECs that wish to participate, Qwest SMEs, and specially requested Qwest personnel, or their equivalents.  In all instances, the pre-meeting is exempt from the five (5) business day advance notification requirement described in Section 3.0. The purpose of the pre-meeting is to enable Qwest and CLECs to discuss options for the vote, determine the additional SMEs to invite to the Exception Call/Meeting, and develop a clear statement delineating what “Yes” and “No” votes will mean.

No later than three (3) business days following the pre-meeting, Qwest will distribute an Exception Voting Notification. The subject line of the notification will contain:

“PRE-MEETING RESULTS – VOTING INSTRUCTIONS”

The body of the notification will contain:

A clear statement outlining the course of action parties will follow if the Exception Request is granted

A description of any modifications to the Exception Request made during the pre-meeting

A clear statement delineating what “Yes” and “No” votes will mean

Logistics for the Exception Meeting or the Monthly CMP Meeting, at which the vote will be held

Logistics for additional pre-meetings, if applicable

### 16.2.2	Conduct Exception Call/Meeting

Qwest will conduct the Exception call/meeting to allow the Requestor to clarify the Exception Request. The Exception Requestor shall present the request and provide good cause as to why such a request should be treated as an exception. Qwest and CLECs present will be given the opportunity to comment on the request. Discussion may also include substantive issues and potential solutions, and schedules for subsequent activities (e.g., meeting, deliverables, milestones, and implementation dates). After the discussion, Qwest will conduct a vote as described in Section 16.4.

Qwest will write, distribute and post minutes as part of the Exception Request Disposition Notification no later than five (5) business days after the Exception Call/Meeting. The minutes will include the disposition and schedule of the implementation of the Exception Request.

## 16.3	Notification of Exception Request Discussion and Vote at Upcoming Monthly CMP Meeting

If an Exception Requestor desires that the vote be taken at the next Monthly CMP Meeting, the Exception Request must be submitted no later than thirteen (13) business days prior to that Monthly CMP Meeting.  If an Exception Call/Meeting is not requested by the Exception Requestor, within three (3) business days after receipt of the request Qwest will notify the CLECs by e-mail that an Exception Request has been received by the CMP Manager.

The subject line of the notification must include:

”EXCEPTION NOTIFICATION”

The notification content shall include:

Requestor

Change Request number on which the exception is sought

Description of the request with good cause for seeking an exception

Desired outcome (e.g., timeframe or targeted release)

Supporting documentation

A clear statement that this request will be discussed and a decision is required to accept, or decline this request as an Exception, at the upcoming Monthly CMP Meeting

Logistics for a pre-meeting, in accordance with Section 16.2.1

An initial assessment from Qwest regarding the impact if the Exception Request is granted, if available

### 16.3.1	Discussion and Vote Taken at the Monthly CMP Meeting

If an Exception Call/Meeting is not requested, Qwest will note on the agenda of the next Monthly CMP Meeting that an Exception Request has been submitted, and that a decision is required to accept or decline this request as an Exception. Qwest will include the Exception Request and supporting documentation as part of the Monthly CMP Meeting distribution package.

The Exception Requestor shall present the request and provide good cause as to why such a request should be treated as an exception. Qwest and CLECs present will be given the opportunity to comment on the request. Discussion may also include substantive issues and potential solutions, and schedules for subsequent activities (e.g., meeting, deliverables, milestones, and implementation dates). After the discussion, Qwest will conduct a vote as described in Section 16.4.

## 16.4	Vote on Exception Request

A vote on whether an Exception Request will be handled on an exception basis will take place at the Exception Call/Meeting, if one is held (See Section 16.2.2).  If an Exception Call/Meeting is not held, the vote will be taken at the Monthly CMP Meeting (See Section 16.3.1).   The standards for determining whether a request will be handled on an exception basis are as follows:

If the Exception Request is for a general change to the established CMP timelines for Product/Process changes, a two-thirds majority vote will be required unless Qwest or a CLEC demonstrates, with substantiating information, that one of the criteria for denial set forth in Section 5.3 is applicable.  If one of the criteria for denial is applicable, the request will not be treated as an exception.

If the Exception Request is for a Systems change or seeks to alter any part of this CMP (other than a particular instance of a Product/Process timeline change), a unanimous vote will be required.

Voting will be conducted pursuant to Section 17.0.

Any party that disagrees with results of a vote may initiate dispute resolution pursuant to the CMP Dispute Resolution provisions.

## 16.5	Exception Request Disposition Notification

Qwest will issue a disposition notification, including meeting minutes, within five (5) business days after the close of the Exception Call/Meeting, or the Monthly CMP Meeting, at which the vote was taken. The disposition notification will be posted on the Web site.

## 16.6	Processing of the Exception Disposition

If the outcome of the vote is to grant the Exception Request, then Qwest may proceed with the agreed to disposition. If the outcome of the vote is not to treat the proposed change as an Exception, the originator may withdraw the Exception designation and continue to pursue its change under the established CMP. The originator of the change may also withdraw the change and discontinue pursuit of the requested change.

# 17.0	Voting

When a vote is called, Qwest and CLECs will follow the procedures described below, unless otherwise specified in this CMP.

The Qwest CMP Manager will schedule and hold a discussion call/meeting (if not pursuant to a Monthly CMP Meeting), issue an agenda with any supporting material, and conduct the vote as described below on the open issue.  The agenda will be distributed and posted on the web site in advance of the call/meeting as also described below.

The results of the vote will be published, using the voting tally form (refer to Appendix F).

A total of 51% or more of the votes in favor of (or against) a proposal shall constitute a Majority in this CMP.

The standard for the determination of all issues put to a vote under this CMP is the decision of the Majority, except where a different voting standard is expressly stated in this CMP for a particular issue.

## 17.1	Voter

A Voter is any of the POCs designated under Section 2.2. Additionally, any CLEC POC may designate another member of its company or a third party as an interim POC to vote, for a specific vote, in the absence of the primary, secondary, and tertiary POCs. A third party vote must be accompanied by one of the following two valid forms of documentation (e-mail authorization or Letter of Authorization (LOA)).  The e-mail must be sent to the CMP Manager, cmpcr@qwest.com, no later than two (2) hours before the meeting at which the vote will take place.  The interim POC may provide an LOA to Qwest at the meeting, prior to the vote.

If an e-mail or LOA is provided to designate a third party interim POC, it must contain the following information in the subject line of the e-mail:

“Voting Proxy”

The body of the e-mail or LOA must contain the following information:

CLEC Name

Third Party Company Name

Brief description of the issue on which the vote is being taken

Date vote call/meeting is scheduled to be held

Signature of authorizing Carrier (LOA only)

If a meeting is scheduled for a vote but a vote is not taken, e-mailed designations or LOAs will be discarded.

## 17.2	Participation in the Vote

Any Carrier that is authorized to provide local services in any one of Qwest’s 14-state region may qualify as a Voter.

A Voter may participate in the vote in person, over the phone, or via e-mail ballot, as described in Section 17.4.3.

### 17.2.1	A Carrier is Entitled To a Single Vote

Each Carrier (Qwest or CLEC) is entitled to a single vote regardless of any affiliates. For example, at the time of this writing, WorldCom has several entities offering local services throughout the Qwest region (e.g., MFS, Brooks Fiber, MCI Metro, etc.).  WorldCom would be entitled to one vote for all of these affiliates.

## 17.3	Notification of Vote

Qwest will notify CLECs by email within one (1) business day after determining when a vote on a specific issue must occur.  This notification will in no event be less than five (5) business days before the call. The subject line of notification will be identified as “VOTE REQUIRED/Title of Issue.” Within one (1) business day after issuing the notification, the notification and any supporting material will be posted on the web site.

### 17.3.1	Notification Content

When a notification is issued, the notification will be issued as a CMP notification and will consist of:

a description of the issue and reason for calling a vote

date and time of the voting call/meeting

bridge number for the voting call, or logistics for the meeting

supporting material, if any

the deadline date and time for submitting e-mail votes

## 17.4	Voting Procedures

### 17.4.1	Quorum

At any CMP call/meeting where a vote is to be taken, a quorum of Carriers, as described in Section 17.2.1, (Qwest and CLEC) must be present.  A quorum will be established as follows:

Qwest and CLECs will determine the average number of Carriers (including Qwest) at the last six days of Monthly CMP Meetings, excluding the highest and lowest attendance numbers (e.g. add the number of Carriers at the remaining four meetings and divide by four) (“Average Number of Carriers”).

If 62.5% or more of the Average Number of Carriers is present, a quorum has been established. For purposes of establishing a quorum, a Carrier not participating in the meeting is considered present if it submitted an e-mail vote by the time designated in the notification of vote.

When calculating the average number of Carriers and establishing quorum, Qwest will round to the nearest whole number; i.e., Qwest will round a number ending in 0.5 and above to the higher whole number, and round a number ending below 0.5 to the lower whole number.

If a quorum is not present at a call/meeting when a vote is scheduled to be taken, the vote shall be postponed until such time as a quorum is established.

In the case of an Exception request, if a quorum is not established at the Exception all/Meeting, the vote shall be postponed for three (3) business days for a second Exception Call/Meeting.  At the second Exception Call/Meeting, a vote will be taken regardless of whether a quorum is established.  Prior to the second Exception Call/Meeting, Qwest will distribute a notification stating that at this meeting a vote will take place regardless of whether a quorum is established, and that votes will be accepted in accordance with Sections 17.1 and 17.4.1.

### 17.4.2	Casting Votes

Once a quorum is established, Qwest will ask for all Voters to place their vote by writing their vote and their company name on a piece of paper. The vote will be either a “Yes,” “No” or “Abstain.” When all companies have completed their votes, Qwest will collect the ballots.  Voters attending by telephone will e-mail their vote to cmpcr@qwest.com, in accordance with Section 17.4.3.  After collection of ballots Qwest will read aloud all votes received and collected.  If a POC on the phone wishes to vote, but does not have access to a computer, Qwest will arrange with that POC a method to receive its vote.  Only votes of “Yes” and “No” will count toward calculating a majority or unanimous decision.

### 17.4.3	E-mail Ballots

CLECs wishing to e-mail their vote to Qwest may do so by sending an e-mail to the Qwest CMP Manager, cmpcr@qwest.com. E-mail votes will only be accepted, and included in the tally of the votes, if received prior to the official close of voting during the voting call/meeting.

The subject line of the e-mail must include the following:

“CLEC BALLOT”

CLEC Name

Representative Name

The body of the e-mail must include the following:

CLEC Name

Representative Name

Brief description of the issue on which the vote is being taken

Date vote call/meeting is scheduled to be held

CLEC vote

If a meeting is scheduled for a vote but a vote is not taken, e-mailed votes will be discarded.  In addition, CLECs who submitted votes by e-mail will be notified that no vote was taken, their votes were discarded, and that the vote may be taken again at a later date.

In the event a CLEC is present to vote, after submitting an e-mail ballot, such CLEC may cast its vote at the call/meeting regardless of the e-mail ballot.

### 17.4.4	Voting Tally Form

The Voting Tally Form serves as a collective record of the individual company vote. The results of the tally will be included in the meeting minutes as an attached document.

The form will include the following information:

Name of Call/Meeting: The name of the call/meeting

Date of Vote: The date of occurrence

Subject: The topic or issue that is causing the vote

Voting Carrier: The Carrier’s company name

Voting Participant: Write the name of the Voter that participates in a ‘vote’ and how the vote was cast: in person, by phone or by email

Yes: Place an ‘X’ in box if agreed with proposed plan

No: Place an “X” in box if party disagrees with proposed plan

Abstain: Any participant may abstain to place a vote by placing an “X” in the box

Result: Qwest shall record the results of the vote in this box

Qwest will announce the results of the vote, by an e-mail notification, no later than five (5) business days following the call/meeting. The result will be included in meeting minutes and posted on the web site.

# 18.0	OVersight Review PROCESS

Qwest or a CLEC may identify issues with this CMP using the Oversight Review Process.  Issues submitted through this process may include:

Improper notification under CMP

No notification under CMP

Issues regarding scope of CMP

Failures to adhere to CMP

Interpretations of CMP

Gaps in CMP

This Oversight Review Process is optional.  It will not be used when one or more processes documented in this CMP are available to obtain the resolution the submitter desires.  The submitter is expected to use such available processes.  If a submitter chooses to use this process, the following applies.

## 18.1	Guidelines

A submitter must submit a issue for Oversight Review, as outlined in Section 18.2 or 18.4.4

A submitter must raise issues within a reasonable period of time after the submitter becomes aware of an issue

A response to an Oversight Review Issue may be that the resolution requested should be pursued under a different process in this CMP

If the parties do not agree whether this process applies, the issue will be brought before the CMP Oversight Committee to determine whether the resolution sought by the submitter is available through this process or another documented process in this CMP

## 18.2	Issue Submission

An issue may be presented to the CMP body at a monthly CMP Meeting as part of the standing agenda item relating to the operation and effectiveness of CMP (See Section 2.1) or may be formally submitted by an e-mail to cmpesc@qwest.com and the CMP POC of the carrier that is the subject of the issue.  If the issue is presented at a Monthly CMP Meeting and is not resolved, the submitter must follow the e-mail submission process.

In the event a party chooses to submit an e-mail as described above, the subject line of the issue submission e-mail must include:

Company name

“CMP OVERSIGHT REVIEW ISSUE SUBMISSION”

The submission e-mail must include appropriate supporting documentation, if applicable, and, to the extent that the supporting documentation does not include the following information, the following must be provided:

Description of issue

Basis for considering the matter an Oversight Review Issue

Citation from the Qwest Wholesale Change Management Document that addresses specific guidelines, if applicable

Desired resolution

Contact information including Name, Title, Phone Number, and e-mail address

Qwest must acknowledge receipt of the complete issue submission with an acknowledgement within one (1) business day.  If the issue submission does not contain the above-specified information, Qwest must notify the submitter within one (1) business day, identifying and requesting information that was not originally included. When the issue submission is complete, the acknowledgement email will include:

Date and time of issue submission receipt

Date and time of acknowledgement email

Qwest must issue a notification announcing that an Oversight Review Issue has been submitted within two (2) business days after receipt of the complete issue e-mail submission.  The subject of the notification will include “CMP OVERSIGHT REVIEW ISSUE SUBMISSION.”

## 18.3	Issue Resolution

### 18.3.1	Response

The carrier cited in the original submission must respond by e-mail to cmpesc@qwest.com. Subject line of the Oversight Review issue response e-mail must include:

Company name

“CMP Oversight Review ISSUE RESPONSE”

The response e-mail must include appropriate supporting documentation, if applicable, and, to the extent that the supporting documentation does not include the following information, the following must be provided:

Agreement/disagreement with the issue

Reason for agreement/disagreement

Citation from the Qwest Wholesale Change Management Process Document that addresses responding company position, if applicable

Response to desired resolution, and alternative proposed resolution, if applicable

Respondent contact information including Name, Title, Phone Number, and e-mail address

Qwest must distribute a notification with the contents of the response e-mail within two (2) business days of receipt.  The subject of the notification must include “RESPONSE TO CMP OVERSIGHT REVIEW ISSUE.”

### 18.3.2	Issue Meeting

If the submitter of the Oversight Review Issue is not satisfied with the response provided under Section 18.3.1, the submitter may request a meeting of Qwest and interested CLECs to discuss the issue.  Such meeting will be held no later than five (5) business days after the submitter’s meeting request.  One of the matters to be addressed at this meeting is whether additional meetings should be held to address the issue.  Such meetings will be open to all CLECs and Qwest shall provide advanced notification of such meetings pursuant to this CMP. Qwest will provide notification of the outcome of these discussions within two (2) business days after such discussions are concluded.  The subject of the notification must include “OUTCOME OF CMP OVERSIGHT REVIEW ISSUE.”

### 18.3.3	Election to Pursue Issue with CMP Oversight Committee

At any point in the process under Sections 18.2 or 18.3, a participant in the discussions of an Oversight Review issue may elect to pursue the issue with the CMP Oversight Committee by sending an email to cmpesc@qwest.com.

### 18.3.4	Escalation or Dispute Resolution

If any party is not satisfied with the outcome of this Section 18.3, it may follow the Escalation or Dispute Resolution Processes.

## 18.4	CMP Oversight Committee

### 18.4.1	Membership

The CMP Oversight Committee will be comprised of one representative from Qwest, one representative from each of up to six (6) CLECs, and one representative from each public utilities commission that wishes to participate.  Members of the CMP Oversight Committee must have a comprehensive understanding of this CMP.  Names of the members of the CMP Oversight Committee will be listed on the Qwest Wholesale CMP website at the following URL:  http://www.qwest.com/wholesale/cmp/coc.html.  The membership of the committee has been established through the end of 2003. For 2004 and each year thereafter, the CLEC membership will be established on an annual basis through self nomination. If more than six (6) CLECs are nominated for membership, the CLECs will rank the nominees. The six (6) highest ranked nominees will be the CLEC members of the committee for the following year.

### 18.4.2	Role of the CMP Oversight Committee

The CMP Oversight Committee will act as a subject matter expert regarding the provisions of this CMP.  The CMP Oversight Committee will deliberate on CMP Oversight Review Issues and make recommendations to the CMP body on matters such as interpretation of this CMP and proposed changes to this CMP.  A recommendation of the CMP Oversight Committee may result in a CR to change this CMP as contemplated by Section 2.1.

### 18.4.3	Meetings of the CMP Oversight Committee

Meetings of the CMP Oversight Committee will be called on an ad hoc basis, as needed to address CMP Oversight Review Issues as described in Section 18.4.4, and will be called in the same manner, and applying the same time periods, as set forth in Section 3.0, Change Management Process Meetings.  A CMP Oversight Committee meeting may be held at the end of a scheduled monthly CMP Meeting.  In addition to the CMP Oversight Committee members, other persons may participate in the CMP Oversight Committee meetings to assist the committee in understanding the issues; however, final recommendations to the CMP body may only be made by the CMP Oversight Committee members.  In order to conduct a meeting of the CMP Oversight Committee, a majority of its members must be present in person or by teleconference.

### 18.4.4	Submission of Oversight Review issues to the CMP Oversight Committee

Oversight Review issues may be submitted to the CMP Oversight Committee in a number of ways:

When parties disagree on the application of the Oversight Review  Issue Submission Process to an issue that is raised (See Section 18.1)

A party submitting a CMP Oversight Review Issue under Section 18.2, may direct that the issue be brought to the CMP Oversight Committee;

During the process under Section 18.3, or once that process is completed, a CMP participant may raise the Oversight Review Issue to the CMP Oversight Committee;

A CMP Oversight Review Issue may be referred to the CMP Oversight Committee during a Monthly CMP Meeting

### 18.4.5	CMP Oversight Review

Qwest must issue a notification announcing that a CMP Oversight Review Issue has been referred to the CMP Oversight Committee within two (2) business days after such referral is made.  This notification will provide the information for the meeting of the CMP Oversight Committee.  The subject of the notification will include “POTENTIAL CMP OVERSIGHT REVIEW ISSUE REFERRED TO THE CMP OVERSIGHT COMMITTEE.” The notification will solicit from committee members and submitting carrier, dates during the next ten (10) calendar days on which they are available to meet to address the issue. Qwest will establish a meeting date will be established based on the members’ and submitting carrier’s availability.

### 18.4.6	Status and Recommendations of the CMP Oversight Committee

Status of outstanding Oversight Review issues will be provided at the monthly CMP meetings and will be posted on Qwest’s Wholesale CMP website at the following URL: www.qwest.com/wholesale/coc.html.  Recommendations of the CMP Oversight Committee will be distributed to the CMP by e-mail notification with a heading that includes “RECOMMENDATION OF THE CMP OVERSIGHT COMMITTEE.”  Such notifications will state the issue and briefly describe the recommendation and include a link to more detailed information about the issue.  Recommendations of the CMP Oversight Committee will be included on the agenda for the next monthly CMP meeting for discussion by the CMP body.  If there is not agreement on a single recommendation by the CMP Oversight Committee, the notification will include the competing recommendations discussed by the CMP Oversight Committee.

# Appendix A: Sample - IMA 11.0 Rank Eligible CRs

| # | CR Number | Interface | Submit Date | Company | Status | Title | Shirt Size | Est LOE Min | Est LOE Max | CR Presenter | Ranking Note |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Category A: Not Rank Eligible |  |  |  |  |  |  |  |  |
| 1 | 14886 | IMA Common | 9/28/01 | Qwest | Pending Withdrawal | Pre-order Transaction: Due Date availability & standard Intervals | Extra Large | 5501 | 8000 | Winston, Connie | Category A: Not Rank Eligible |
| 2 | 23943 | IMA Common | 9/28/01 | Qwest | Pending Withdrawal | Shared Distribution Loop- Long Term | Large | 3001 | 5500 | Winston, Connie | Category A: Not Rank Eligible |
| 3 | 25505 | IMA Common | 9/28/01 | Qwest | Pending Withdrawal | Line Splitting for UNE-P accounts | Large | 3001 | 5500 | Winston, Connie | Category A: Not Rank Eligible |
| 4 | 25591 | IMA Common | 9/26/01 | Qwest | Pending Withdrawal | Flowthrough validate LPIC LSR Entries | Medium | 751 | 3000 | Winston, Connie | Category A: Not Rank Eligible |
| 5 | 25800 | IMA Common | 9/28/01 | Qwest | Pending Withdrawal | Add New Auto Push Statuses | Medium | 751 | 3000 | Winston, Connie | Category A: Not Rank Eligible |
| 6 | 27751 | IMA Common | 9/28/01 | Qwest | Pending Withdrawal | Intrabuilding Cable. | Large | 3001 | 5500 | Winston, Connie | Category A: Not Rank Eligible |
| 7 | 27756 | IMA Common | 9/26/01 | Qwest | Pending Withdrawal | Cancellation Remarks | Small | 201 | 750 | Winston, Connie | Category A: Not Rank Eligible |
|  | Category B: Above the Line |  |  |  |  |  |  |  |  |  |
| 1 | SCR013002-6 | IMA Common | 1/30/02 | Qwest | Clarification | PID Impact - PO-2B: Unbundled Loop and Local Number Portability Edits | Large | 3001 | 5500 | Martain, Jill | Category B: Above the Line |
| 2 | SCR013002-7 | IMA Common | 1/30/02 | Qwest | Clarification | PID Impact - PO-2B: Resale POTS Edits | Large | 3001 | 5500 | Martain, Jill | Category B: Above the Line |
|  | Category C: Rank Eligible |  |  |  |  |  |  |  |  |  |
| 1 | 24652 | IMA Common | 9/28/01 | Qwest | Presented | Unbundled DID/PBX Trunk Port Facility move from LS to PS | Medium | 751 | 3000 | Winston, Connie | Category C: Rank Eligible |
| 2 | 25091 | IMA Common | 9/26/01 | Qwest | Presented | DSL Flowthrough - Re-Branding | Large | 3001 | 5500 | Winston, Connie | Category C: Rank Eligible |
| 3 | 26636 | IMA Common | 9/28/01 | Qwest | Presented | Shared Loop Enhancements | Medium | 751 | 3000 | Winston, Connie | Category C: Rank Eligible |
| 4 | 30212 | IMA Common | 9/28/01 | Qwest | Presented | Add New UNE-P PAL to IMA | Large | 3001 | 5500 | Winston, Connie | Category C: Rank Eligible |
| 5 | 30215 | IMA Common | 10/23/01 | Qwest | Presented | Wholesale Local Exchange Freeze | Large | 3001 | 5500 | Winston, Connie | Category C: Rank Eligible |
| 6 | 31766 | IMA Common | 9/28/01 | Qwest | Presented | Reject Duplicate LSRs | Medium | 751 | 3000 | Martain, Jill | Category C: Rank Eligible |
| 7 | 5043011 | IMA GUI | 8/31/00 | Eschelon | Presented | Add an online glossary of the field title abbreviations to help menu of IMA GUI | Medium | 751 | 3000 | Eschelon | Category C: Rank Eligible |

# Appendix B: Sample - IMA 11.0 Initial Prioritization Form

| Assigned Point Value (see instructions) | # | CR Number | Title | Company | Interface | Products Impacted | Shirt Size | Est LOE Min | Est LOE Max |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 1 | 24652 | Unbundled DID/PBX Trunk Port Facility move from LS to PS | Qwest | IMA Common | Unbundled PID/PBX Trunk Port | Medium | 751 | 3000 |
|  | 2 | 25091 | DSL Flowthrough - Re-Branding | Qwest | IMA Common | DSL | Large | 3001 | 5500 |
|  | 3 | 26636 | Shared Loop Enhancements | Qwest | IMA Common | Shared Loop | Medium | 751 | 3000 |
|  | 4 | 30212 | Add New UNE-P PAL to IMA | Qwest | IMA Common | UNE-P PAL | Large | 3001 | 5500 |
|  | 5 | 30215 | Wholesale Local Exchange Freeze Based on CSRs | Qwest | IMA Common | All | Large | 3001 | 5500 |
|  | 6 | 31766 | Reject Duplicate LSRs | Qwest | IMA Common | All Products | Medium | 751 | 3000 |
|  | 7 | 5043011 | Add an online glossary of the field title abbreviations to help menu of IMA GUI | Eschelon | IMA GUI | All Products | Medium | 751 | 3000 |
|  | 8 | 5043076 | Create a separate field for line numbers in Application-to-Application interface responses | Eschelon | IMA Application-to-Application |  | Large | 3001 | 5500 |
|  | 9 | 5206704 | Add OCn capable loop LSR to IMA | ELI | IMA Common | DS1, DS3 & OCn Loop Orders | Large | 3001 | 5500 |
|  | 10 | 5405937 | CLECs require availability to view completed LSR information in IMA GUI | Verizon | IMA GUI | Resale | Large | 3001 | 5500 |
|  | 11 | 5498578 | Ability to send dual CFA information on an LSR for HDSL orders | WorldCom | IMA Common | HDSL | Small | 201 | 750 |
|  | 12 | SCR010902-1 | Limited IMA GUI Access for Pre-Order Transactions Only | McLeodUSA | IMA GUI | All | Medium | 751 | 3000 |
|  | 13 | SCR012202-1 | Incorrect Consolidation of DR5 USOC in IMA | Qwest | IMA Common | ISDN PRI | Medium | 751 | 3000 |
|  | 14 | SCR013002-3 | IMA Pre-Order - Use CCNA to retrieve a Design Layout Report (DLR) | Qwest | IMA Common |  | Medium | 751 | 3000 |
|  | 15 | SCR013002-4 | Revision of TOS field in IMA | Qwest | IMA GUI | UNE-P, Resale | Medium | 751 | 3000 |
|  | 16 | SCR013002-5 | PIC Freeze Documentation | Qwest | IMA Common | Resale, UNE | Medium | 751 | 3000 |

# Appendix C: Sample - IMA 11.0 Initial Prioritization List

| RANK | TOTAL POINT VALUE | CR Number | Title | Company | Interface | Products Impacted | Shirt Size | Est LOE Min | Est LOE Max | Original List # |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 251 | SCR013102-15 | LSOG 6 - Upgrade Field Numbering and Naming to Existing Qwest Forms & Application-to-Application interface Maps (FOUNDATION CANDIDATE) (NOTE: Per February CMP Meeting Discussion, this CR should be ranked higher than all other LSOG 6 Change Requests) | Qwest | IMA Common | All Products | Extra Large | 5501 | 8000 | 32 |
| 2 | 231 | SCR013002-8 | Flowthrough on Sup 2 Category Due Date | Qwest | IMA Common | All Products except Designed Products | Large | 3001 | 5500 | 17 |
| 3 | 227 | SCR101901-1 | Allow customers to move and change local service providers at the same time. (NOTE: Per February CMP Meeting Discussion, this CR should be ranked higher than #26) | Eschelon | IMA Common | Centrex Resale, UNE-P | Extra Large | 5500 | 8000 | 35 |
| 4 | 214 | 31766 | Reject Duplicate LSRs | Qwest | IMA Common | All Products | Medium | 751 | 3000 | 6 |
| 5 | 211 | SCR013002-3 | IMA Pre-Order - Use CCNA to retrieve a Design Layout Report (DLR) | Qwest | IMA Common |  | Medium | 751 | 3000 | 14 |

# APpendix D: SAMPLE change request form – as of 01/29/07

| CHANGE REQUEST FORM |
| --- |
| CR # |  | Status: |  |
| Originated By: | Date Submitted: |  |
| Company: |  | Internal Ref# |  |
| Originator: | , , / |
|  | Name, Title, and email/phone# |

| Area of Change Request: Please click appropriate box(es) and fill out the section(s) below. | Available Dates/Time for |
| --- | --- |
| Product/Process |  | System | Clarification/Exception Pre-Meeting |
| Exception Process Requested: Please click appropriate boxes | 1. |
| Yes | No | 2. |
| (Exception Process Requests will be considered at the next monthly CMP meeting unless Exception call/meeting requested) | 3. |
|  | 4. |
| Exception call/meeting requested | 5. |
|  | Qwest SME(s) requested at Pre-Meeting (list if required) , , |
| Regulatory or Industry Guideline CR: Please click appropriate box if you would like the CR to be considered as a Regulatory or Industry Guideline change. |
| Regulatory |  | Industry Guideline; Indicate industry forum: |

Title of Change:

Description of Change/Exception:

Expected Deliverables/Proposed Implementation Date (if applicable):

OPTIONAL – COMPLETE THE SECTIONS BELOW WHERE APPLICABLE

Products Impacted: Please Click all appropriate boxes & also list specific products within product group, if applicable.

| Ancillary |  | LNP |  |
| --- | --- | --- | --- |
| LIDB |  | Private Line |  |
| 8XX |  | Resale |  |
| 911 |  | Switched Service |  |
| Calling Name |  | UDIT |  |
| SS7 |  | Unbundled Loop |  |
| AIN |  | UNE |  |
| DA |  | Switching |  |
| Operation Services |  | Transport ( Include EUDIT) |  |
| INP |  | Loop |  |
| Centrex |  | UNE-P |  |
| Collocation |  | EEL (UNE-C) |  |
| Physical |  | Other |  |
| Virtual |  | Wireless |  |
| Adjacent |  | LIS / Interconnect |  |
| ICDF Collocation |  | EICT |  |
| Other |  | Tandem Trans. / TST |  |
| Enterprise Data Source |  | DTT / Dedicated Transport |  |
| Other |  | Tandem Switching |  |
| Local Switching _________________________________ |

Area Impacted: Please click appropriate box.

| Pre-Ordering | Provisioning |  |  |
| --- | --- | --- | --- |
| Ordering |  |  |  |
| Billing |  |  |  |
| Maintenance / Repair | Other |  |

Form/Transaction/Process Impacted (IMA only): Please click all appropriate boxes.

Order

| LSR | End User (EU) | Resale (RS) | Resale Split (RSS) |
| --- | --- | --- | --- |
| Centrex (CRS) | Resale Pvt. Line (RPL) | Hunt Group (HGI) | Loop Service (LS) |
| Centrex Split (CRSS) | Port Service (PS) | Number Port (NP) | Loop Service w/NP (LSNP) |
| Frame Relay (RFR) Other _____________ | DID Resale (DRS) |  | Directory Listings (DL) |

LSR Activity

| N - New | C - Change | D - Disconnect | T – Outside Move |
| --- | --- | --- | --- |
| M – Inside Move | Y - Deny | L – Seasonal Suspend | W – Conversion As Is |
| B – Restore Other ________ | R - Record | Z – Conv as Spec/No DL | V – Conversion As Spec |

Pre-Order

| Address Validation | CSR | TN Reservation | Loop Qual |
| --- | --- | --- | --- |
| Facility Avail. | Service Avail. | CFA Validation | Appointment Scheduler |
| Raw Loop Data Cancel | DLR Other __________ | Meet Point | Listing Reconciliation |

Post-Order

| Local Response | Completion | PSON | Billing Completion |
| --- | --- | --- | --- |
| Status Updates. | Status Inquiry | LSR Notice Inquiry | LSR Status Inquiry |
| DSRED | Batch Hot Cut | Provider Notification | Other ________________ |

OSS Interfaces Impacted: Please click all appropriate boxes.

| CEMR | IMA Application-to-Application interface | MEDIACC | QORA |
| --- | --- | --- | --- |
| EXACT | IMA GUI |  | Wholesale Billing Interface |
| Directory Listing |  | SATE | Other ________________ |

Change Request Form Instructions

The Change Request (CR) Form is the written documentation for submitting a CR for a Product, Process or OSS interface (Systems) change. The CR should be reviewed and submitted by the individual, which was selected to act as a single point of contact for the management of CRs to Qwest.  Electronic version of the CR Form can be downloaded from the Qwest Wholesale WEB Page at http://www.qwest.com/wholesale/cmp/changerequest.html.

Product/Process and System CRs may be submitted to Qwest via e-mail at: cmpcr@qwest.com

To input data to the form, use the Tab Key to navigate between each field. The following fields on the CR Form must be completed as a minimum, unless noted otherwise:

Submitted By

- Enter the date the CR is being submitted to the Qwest CMP Manager.

- Enter Company’s name and Submitter’s name, title, and email/Phone #.

- Optional – identify potential available dates Submitter is available for a Clarification Meeting.

- Optional – enter a Company Internal Reference No. to be identified.

Area of Change Request

- Select the type of CR that is being submitted (Product, Process, or Systems).

Exception Process Requested

- Originator should indicate if they wish to have the request handled on an exception basis.

- Exception requests will be considered at the next monthly CMP meeting, unless the Originator requests an emergency call/meeting.

- Optional - Select Emergency call/meeting requested, if an emergency call/meeting is required.

- Optional - Originator may request a pre-meeting with Qwest by selecting the Pre-meeting with Qwest requested box.

- Optional - Originator may identify certain Qwest SME(s) to attend the Pre-meeting by selecting the Qwest SME(s) requested at Pre-Meeting box and listing the SME(s).

Regulatory or Industry Guideline CR

- Select either Regulatory or Industry Guideline if you would like the CR to be considered as a Regulatory or Industry Guideline change

Title of Change

- Enter a title for this CR.  This should concisely describe the CR.

Description of Change/Exception

- Describe the Functional needs of the change being requested.  To the extent practical, please provide examples to support the functional need and the names of Qwest personnel with whom the originator has been working to resolve the request.  Also include the business benefit of this request.

- If Exception Process requested, provide reason for seeking an exception.

Expected Deliverables/Proposed Implementation Date (if applicable)

- Enter the desired outcome required (e.g. revised process, clarification, improved communication, etc.) and the desired date for completion.  The specific deliverables Qwest must produce in order to close the CR.  The originator should provide as much detail as possible.

Products Impacted – Optional

- To the extent known, check the applicable products that are impacted by the CR.

Area Impacted – Optional

- To the extent known, check the applicable process areas that are impacted by the CR.

OSS Interfaces Impacted – Optional

- To the extent known, check the applicable systems that are impacted by the CR.

Qwest’s CMP Manager will complete the remainder of the Form.

# Appendix E: Special change request process (scrp) request form

SAMPLE

Qwest Wholesale Change Management Process (CMP)

Special Change Request Process (SCRP) Form

In the event that a systems CMP CR is not ranked high enough in prioritization for inclusion in the next Release, or as otherwise provided in the Qwest Wholesale CMP, the CR originator may elect to invoke the CMP Special Change Request Process (SCRP) as described Section 10.3 of the Qwest Wholesale Change Management Document.

The SCRP may be requested up to five (5) calendar days after prioritization results are posted. However, the SCRP does not supercede the process defined in Section 5.0 of the Qwest Wholesale Change Management Process Document.

The information requested on this form is essential for Qwest to evaluate your invocation of the Special Change Request Process (SCRP).  Specific timeframes for evaluating your request are identified in the Special Change Request section of the Qwest Wholesale Change Management Process Document.

Complete the application form in full, using additional pages as necessary, and then submit the form to cmpesc@qwest.com.  All applicable sections must be completed before Qwest can begin processing your request.

Requested By Name: 				 Email Address:

Company Name:

Address:

Primary Technical Contact

Name: 	 						 Email Address:

Telephone Number: 					 Fax Number:

Primary Billing Contact

Name: 	 						 Email Address:

Telephone Number: 					 Fax Number:

Date of Request:

Date Received: 					 (Completed by Qwest CMP Manager)

1.	Provide Qwest Wholesale CMP CR number for which you are requesting the SCRP:

2.	Provide reason for invoking the SCRP.

3.	Provide proposed release to include CR in or proposed implementation date.

4.	Provide any additional information that you feel would assist Qwest in preparing the SCRP quote.

5.	List contact information for any other companies joining in the SCRP.

Company Name:

Contact Name: 					 Email Address:

Telephone Number: 					 Fax Number:

Company Name:

Contact Name: 					 Email Address:

Telephone Number: 					 Fax Number:

6.	List additional contacts, such as technical personnel, who may help us during the evaluation of this request.

Contact Name: 					 Email Address:

Telephone Number: 					 Fax Number:

Contact Name: 					 Email Address:

Telephone Number: 					 Fax Number:

Please submit this form to Qwest in the following manner:

Send an e-mail to the Qwest CMP SCRP mailbox (cmpesc@qwest.com).  The subject line of the e-mail message must include:

“SCRP FORM”

CR number and title

CR originator’s company name

The text of the e-mail message must include:

Description of the CR

A completed SCRP Form

A single point of contact for the SCRP request including:

Primary requestor’s name and company

Phone number

E-mail address

Circumstances which have necessitated the invocation of the SCRP

Desired implementation date

If more than one company is making the SCRP request, the names and point of contact information for the other requesting companies.

# Appendix F: CLEC-Qwest Voting Tally Form

| Name of Call/Meeting: |  |
| --- | --- |
| Date of Vote: |  |

| Subject: |  |
| --- | --- |

| Voting | Voting | Vote |
| --- | --- | --- |
| Carrier | Participant (in person, by phone, or by email) | YES | NO | Abstain |

| Result: |  |
| --- | --- |

# DEFINITION OF TERMS

| Term | Definition |
| --- | --- |
| Application-to-Application interface | An electronic interface that supports billing or ordering processes (e.g., Extensible Markup Language (XML) or Electronic Data Interchange (EDI). |
| CLEC | A telecommunications provider that has authority to provide local exchange telecommunications service on or after February 8, 1996, unless such provider has been declared an Incumbent Local Exchange Carrier under the Federal Telecommunications Act of 1996. |
| Design, Development, Notification, Testing, Implementation and Disposition | Design: To plan out in a systematic way. Design at Qwest includes the Business Requirements Document and the Systems Requirements Document. These two documents are created to define the requirements of a Change Request (CR) in greater detail such that programmers can write system software to implement the CR. Development: The process of writing code to create changes to a computer system or sub system software that have been documented in the Business Requirements and Systems Requirements. Notification: The act or an instance of providing information. Various specific notifications are documented throughout this CMP. Notifications apply to both Systems and Product & Process changes Testing: The process of verifying that the capabilities of a new software Release were developed in accordance with the Technical Specifications and performs as expected. Testing would apply to both Qwest internal testing and joint Qwest/CLEC testing. Implementation: The execution of the steps and processes necessary in order to make a new Release of a computer system available in a particular environment. These environments are usually testing environments or production environments. Disposition: A final settlement as to the treatment of a particular Change Request. |
| Good Faith | "Good faith" means honesty in fact and the observance of reasonable commercial standards of fair dealing. |
| History Log | A History Log documents the changes to a specific document. The log will contain the document name and, for each change, the document version number, change effective date, description of change, affected section name and number, reason for change, and any related CR or notification number. |
| Level of Effort | Estimated range of hours required to implement a Change Request |
| OSS Interface | Existing or new gateways (including application-to-application interfaces and Graphical User Interfaces), connectivity and system functions that support or affect the pre-order, order, provisioning, maintenance and repair, and billing capabilities for local services provided by CLECs to their end users. |
| OSS Interface Application to Application Testing Controlled Production Testing Initial Implementation Testing Migration Testing Regression Testing | Controlled Production Testing: Controlled Production process is designed to validate CLEC ability to transmit transactions that meet industry standards and comply with Qwest business rules. Controlled Production consists of submitting requests to the Qwest production environment for provisioning as production orders with limited volumes. Qwest and CLEC use Controlled Production results to determine operational readiness for full production turn-up. Initial Implementation Testing: This type of application-to-application testing allows a CLEC to validate its technical development of an OSS Interface before turn-up in production of new transactions or significantly changed capabilities. Migration Testing: Process to test in the Customer Testing Environment a subsequent application-to-application Release from a previous Release. This type of testing allows a CLEC to move from one Release to a subsequent Release of a specific OSS Interface. Regression Testing: Process to test, in the Customer Test Environment, OSS Interfaces, business process or other related interactions. Regression Testing is primarily for use with ‘no intent’ toward meeting any Qwest entry or exit criteria within an implementation process. Regression Testing includes testing transactions previously tested, or certified. |
| Release Major Release Point Release Patch Release | A Release is an implementation of changes resulting from a CR or production support issue for a particular OSS Interface There are three types of Releases for IMA.: Major Release may be CLEC impacting (to systems code and CLEC operating procedures) via Application-to-Application interface changes, GUI changes, technical changes, or all. Major Releases are the primary vehicle for implementing systems Change Requests of all types (Regulatory, Industry Guideline, CLEC originated and Qwest originated). Point Release may not be CLEC code impacting, but may affect CLEC operating procedures. The Point Release is used to fix bugs introduced in previous Releases, apply technical changes, make changes to the GUI, and/or deliver enhancements to IMA disclosed in a Major Release that could not be delivered in the timeframe of the Major Release. Patch Release is a specially scheduled system change for the purpose of installing the software required to resolve an issue associated with a trouble ticket. |
| Release Notification | A notification distributed by Qwest through the Mailout tool to provide the information required by the following sections of this CMP: 7.0 - Introduction of a New OSS Interface, 8.0 - Change to Existing OSS Interfaces and 9.0 - Retirement of Existing OSS Interfaces. |
| Release Production Date | The Release Production Date is the date that a software Release is first available to the CLECs for issuance of production transactions. |
| Software Defects | A problem with system software that is not working according to the Technical Specifications and is causing detrimental impacts to the users. |
| Stand-alone Testing Environment (SATE) | A Stand-Alone Testing Environment is a test environment that can be used by CLECs for Initial Implementation Testing, Migration Testing and Regression Testing. SATE takes CLEC pre-order and order transaction requests, passes the requests to the stand-alone database, and returns responses to the CLEC user. SATE uses pre-defined test account data and requests that are subject to the same BPL IMA/Application-to-Application interface edits as those used in production. The SATE is intended to mirror the production environment (including simulation of all legacy systems). SATE is part of the Customer Test Environment. |
| Sub-systems | A collection of tightly coupled software modules that is responsible for performing one or more specific functions in an OSS Interface. |
| Subject Matter Expert (SME) | An individual responsible for products, processes or systems identified or potentially affected by the CLEC or Qwest request. When attending a CMP meeting, a SME will either answer specific questions about the request or take action items to answer promptly specific questions. |
| Technical Specifications | Detailed documentation that contains all of the information that a CLEC will need in order to build a particular Release of an application-to-application OSS Interface. Technical Specifications include: A chapter for each transaction or product which includes a business (OBF forms to use) description, a business model (electronic transactions needed to complete a business function), trading partner access information, mapping examples, data dictionary Technical Specification Appendices for IMA include: Developer Worksheets IMA Additional Edits (edits from backend OSS Interfaces) Developer Worksheets Change Summary (field by field, Release by Release changes) Application-to-Application interface Mapping and Code Conversion Changes (Release by Release changes) Facility Based Directory Listings Generic Order Flow Business Model The above list may vary for non-IMA application to application interfaces |
| Version | A version is the same as an OSS Interface Release (Major or Point Release) |

# Footnotes

For a CLEC converting from a prior release, the CLEC implementation date can be no earlier than the weekend after the Qwest Release Production Date, if production LSR conversion is required.